[image: image1.wmf]
WEEKLY SUMMARY

NOVEMBER 3-9, 2000

1. Black Widow (Deepwater) (Ewing Bank 966) (69% WI) – Production averaged 10,100 BOPD and 5 MMCFPD gas with no water during the first full week of operation.  Measured drawdown across the completion is less than 400 psig.  We are injecting defoamer at the separator to prevent liquid carryover into the gas handling system.  Flowline temperature is 105( at the platform which is well above the expected asphaltine cloud point of 85(.
2. Pluto (Deepwater) (Mississippi Canyon 674/718) (Mariner WI 37% BPO/51% APO) – Production averaged 44 MMCFPD and 6,800 BCPD for the week.  A 12-hour shut-in on October 31 did not improve flowline performance.  We are currently in the process of shutting in the well and blowing down the flowline pressure to below hydrate disassociation pressure.  This shut-in will last approximately 48 hours.  An AFE to treat the flowline with 450 bbls. of wax dispersant/solvent is circulating.  The estimated cost is $1.0 million.  The job is scheduled for November 20.

3. Crater Lake (Deepwater) (Mississippi Canyon 322/366) (45% WI) Have agreed PHA terms with Samedan on their Crystal platform.  Holding a WIP's meeting this morning to review the prospect geology reserve potential and drilling plans.  Will present an AFE to the partners next week. 
4. Key West (Deepwater) (East Breaks 832) (100% WI) - Have reviewed a number of proposed swap prospects submitted by Spinnaker, Dominion and Murphy.  Continuing to solicit other submittals and potential partners.  Expect to continue this effort for the next two weeks.  The Homer Ferrington is expected on location at the end of November. 
5. Goliad Prospect (MU 932S) (100% WI) - Will meet with Fidelity next week to review the prospects.  Spinnaker has provided a well plan and cost estimate to drill a deviated well to test the Upper and Middle Frio objectives ($3.1 million) Spinnaker now believes that drilling will take place in 2001.
[image: image2.wmf]
CONFIDENTIAL

MANAGEMENT COORDINATION MEETING OF NOVEMBER 9, 2000

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

HOUSTON, TEXAS

PRESENT

R. 
R. 
Clark

D.
M. 
Clement

G. 
K. 
Harless

R. 
E.
Henderson

W. 
H. 
Hodge

L.
V.
McGuire

F.
A. 
Pici

M. 
W. 
Strickler

R.
W.
Webb

T.
E.
Young

cc:
D. 
S. 
Huber

cc:
K. 
D. Zelikovitz

cc:
C.
K.
Burgess

cc:
T.
A.
Burnett

cc:
D.
L.
Faulkinberry

cc: 
D.
cc:
C.
L.
Loegering

cc:
J.
L.
Sheets

cc:

B.
Watsky

cc:
M.
A.
Wichterich



cc:
R. 
Bowen – ENAC

cc:
J.
Donahue – ENAC

cc:
B.
Dunn – ENAC

cc:
C.
Fox – ENAC

cc:
J.
Melendrez - ENAC

cc:
J.
Overdyke – ENAC

cc:
T.
Proffitt – ENAC

cc:
J.  
Sherrick – EGEP

Note:

ENAC – Enron North America Corp.

EGEP – Enron Global E&P

1. OPERATIONS

1.1 Development/Key Producing Fields

a. Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Working on formal requirements with Williams and field owners. See Legal section for further details. 
b. Pluto (Deepwater) (Mississippi Canyon 674/718) (Mariner WI 37% BPO/51% APO) – Production averaged 44 MMCFPD and 6,800 BCPD for the week.  A 12-hour shut-in on October 31 did not improve flowline performance.  We are currently in the process of shutting in the well and blowing down the flowline pressure to below hydrate disassociation pressure.  This shut-in will last approximately 48 hours.  An AFE to treat the flowline with 450 bbls. of wax dispersant/solvent is circulating.  The estimated cost is $1.0 million.  The job is scheduled for November 20.
\\MARINER_1\DATA\USERS\DCAGLE\WORD\MINUTES\11-9-00.DOC
1.1 Development/Key Producing Fields (continued) 
c.
Black Widow (Deepwater) (Ewing Bank 966) (69% WI) – Production averaged 10,100 BOPD and 5 MMCFPD gas with no water during the first full week of operation.  Measured drawdown across the completion is less than 400 psig.  We are injecting defoamer at the separator to prevent liquid carryover into the gas handling system.  Flowline temperature is 105( at the platform which is well above the expected asphaltine cloud point of 85(.
d. Devils Tower Well No. 3 (Deepwater) (Mississippi Canyon 773) (20% WI) - Currently reprocessing seismic.  Pending integration of reprocessed seismic, Dominion is leaning toward drilling one or two appraisal wells in the first quarter of 2001.

e. Apia (Deepwater) (Garden Banks 73) (100% WI) - The water cut has increased from 15 BWPD to 21 BWPD at 15 MMCFPD. Operations and Engineering are working jointly to develop an action plan for a possible intervention. 

f. Dulcimer (Garden Banks 367) (42% WI)  - Expect to mobilize rig to location within 2 weeks to sidetrack currently producing well updip.

2.
EXPLORATION & LAND

2.1 Crater Lake (Deepwater) (Mississippi Canyon 322/366) (45% WI) – Have agreed PHA terms with Samedan on their Crystal platform.  Holding a WIP's meeting this morning to review the prospect geology reserve potential and drilling plans.  Will present an AFE to the partners next week. 

2.2 Key West (Deepwater) (East Breaks 832) (100% WI) - Have reviewed a number of proposed swap prospects submitted by Spinnaker, Dominion and Murphy.  Continuing to solicit other submittals and potential partners.  Expect to continue this effort for the next two weeks.  The Homer Ferrington is expected on location at the end of November. 

2.3 Falcon Prospect (East Breaks 623) (Deepwater) (45% WI) - Expect to submit an AFE by November 15 to drill a test well on the prospect.  Expected spud in February of 2001.  Completing PSTM and AVO reprocessing this month. 
2.4 Goliad Prospect (MU 932S) (100% WI) - Will meet with Fidelity next week to review the prospects.  Spinnaker has provided a well plan and cost estimate to drill a deviated well to test the Upper and Middle Frio objectives ($3.1 million) Spinnaker now believes that drilling will take place in 2001. 
3.
FINANCE

3.1 Revolver Debt - At November 8, 2000, the balance was $36.7 million on the $70 million Bank of America-led revolving credit facility.  

3.2 2001 Budget - Budget compilation is in progress. Board Meeting to approve budget is scheduled for December 7.

3.3 News Releases - Release announcing first production at Black Widow was issued November 7.  Third quarter results release will be issued  November 9. 

4.
LEGAL
4.1 Canyon Express Project  - All day yesterday and today the Producers and Williams have worked on finalizing the terms of the PHA.  Next week the PHA should be finalized and the field owners will meet to negotiate the terms of the Construction Management Agreement and Canyon Express JOA. 

4.2 Tri-Union Bankruptcy - No change.  Waiting on reevaluation of economics to determine whether 364 recompletion would be economical assuming only a 200% penalty. 

5.
GAS & OIL SALES

5.1 West Texas Intermediate posted prices:

WTI moved from $29.75 - $30.25 effective November 1.

WTI moved from $30.25 - $29.75 effective November 2

WTI moved from $29.75 - $30.00 effective November 6.

WTI moved from $30.00 - $30.50 effective November 7.

5.2 NYMEX Gas.  The 12 month forward Nymex price as of November 8 is $4.81 per MMBTU; quotes by month are as follows:

DEC.
JAN.
FEB.
MAR.
APR.
MAY

$5.33
$5.38
$5.18
$4.95
$4.71
$4.60

6. ADMINISTRATION
6.1 Insurance - Work continues on all claims.  Final proof of loss statement has been approved by underwriters on Pluto pipeline claim and forwarded to Mariner for review.  Meeting schedule with Burlington for their approval.  Continue to work with adjustors on Pluto tree and umbilical claims.  Will meet with adjustor on Monday to update claims. 

Working with adjustors on claim on underground blow-out at Silverfish.  Claim amount is $1.6 million (8/8ths).   Submitted information requested by the adjustors.  Continue to gather information to submit to adjustor. 

7.
PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:


May

Actual
June

Actual
July

Actual
Aug.

Actual
Sept.

Actual
Oct.

Fcst.*

Monthly Pre-Hedge Prices:

Oil ($/bbl)
$29.39
$30.09
$26.33
$28.72
$31.30
$32.00

Gas ($/mcf)
$3.25
$4.74
$4.27
$3.86
$4.04
$5.50

Year-to-Date Weighted Average Gas Prices ($/MCF):

W/O Hedge
$2.85
$3.20
$3.35
$3.44
$3.49
$3.60

With Hedge
$2.70
$2.78
$2.83
$2.88
$2.86
$2.95

Production:

Oil (bbl/d)
5,246
4,602
4,204
2,811
3,214
4,100

Gas (mmcf/d)
100.3
96.5
75.4
73.8
66.7
67.0

*Note:
October figures reflect payout of Pluto as of October 1 with new Mariner WI of 51% as well as reduction in Apia gas production from 35 MMCFPD to 15 MMCFPD.

