MASTER

Confidential

DRAFT - 03-09-2001


- 5 -
- 5 -

CLOSING CHECKLIST

____________, LLC

TURBINE PROJECT

by and between

ENRON NORTH AMERICA CORP.

and

[___________________________]
MARCH __, 2001

Legend:
ENA


Enron North America Corp.

LLC


________, LLC

GE


GE Packaged Power, Inc.

K&S


King & Spalding, counsel to ENA

DevCo


E-Next Generation LLC

Buyer


Buyer of LLC interests

Document


Responsible Party
Signatures
# of Executed Copies
Execution Date
Status/Comments

((√) Complete)

I.
________________, LLC



A.
DOCUMENTS EXECUTED AND DELIVERED PRIOR TO CLOSING

1. Certificate of Formation of LLC - dated [March __, 2001]
ENA
Auth. Person
1
03-__--2001
PENDING ITEM 

2. Membership Certificate No. 1 (100% membership interest in the name of ENA)
K&S
LLC (Pres.)

LLC (Secty.)
1

TO COME FROM LLC CERTIFICATE BOOK

3. Limited Liability Company Agreement of LLC dated as of [March __, 2001]
ENA
ENA
1

PENDING ITEM

4. Confidentiality Agreement
ENA
ENA, Buyer
2
03-__-2001
PENDING ITEM

5. Letter Agreement dated [March __, 2001] between ENA and Buyer
K&S
ENA, Buyer
2

REVISED DRAFT DISTRIBUTED TO ENA ON 03/09/01


Exh A - Form of  LLC Agreement
K&S
None
--
--
PRELIMINARY DRAFT DISTRIBUTED TO ENA ON 03/09/01


Exh B - Form of Escrow Agreement
K&S
None
--
--
PRELIMINARY DRAFT DISTRIBUTED TO ENA ON 03/09/01


Exh C - Form of Facility Agreement (?)
ENA
None
--
--
PENDING ITEM

6. Guaranty Agreement by Buyer’s parent in favor of ENA
K&S
Buyer’s parent
1
 
PRELIMINARY DRAFT DISTRIBUTED TO ENA ON 03/09/01

7. Letter from ENA to Prospective Buyer to deliver the form of Facility Agreement (?)
K&S
ENA, Buyer
2
 
PENDING ITEM

8. Letter from Buyer to ENA to advise regarding the Form of Facility Agreement (?)
Buyer
Buyer


PENDING ITEM

9. Escrow Agreement
Buyer 
ENA, Buyer, Citibank
3
 
SEE ITEM A.5 ABOVE 

10. Schedule of Fees for Services as Escrow Agent for Buyer and ENA
 Buyer
ENA, Citibank
3
 
 

11. Incumbency Certificate of ENA
ENA
ENA
3



12. Incumbency Certificate of Buyer
Buyer
Buyer
3
 
 



B.
DOCUMENTS TO BE EXECUTED AND DELIVERED AT CLOSING



1. Escrow Disbursement Instructions
K&S
ENA, Buyer
3

PRELIMINARY DRAFT DISTRIBUTED TO ENA ON 03/09/01

2. Facility Agreement between GE and LLC
ENA
GE, LLC
3

SEE ITEM A.5 ABOVE 

3. Assignment and Assumption Agreement
ENA
ENA, LLC, DevCo, GE


PENDING ITEM 

4. Bill of Sale
ENA
LLC, DevCo


PENDING ITEM

5. Notice of Intent to Purchase Specified Option Property
ENA
ENA, LLC


PENDING ITEM

6. Promissory Note by LLC payable to ENA 
K&S
LLC


PRELIMINARY DRAFT DISTRIBUTED TO ENA ON 03/09/01

7. Stock Power to transfer Membership Certificate No. 1 (CANCELED) (100% membership interest in the name of ENA)
K&S
ENA


TO COME FROM LLC CERTIFICATE BOOK

8. Membership Certificate No. 2 (20% membership interest in the name of ENA)
K&S
LLC (Pres.)

LLC (Secty.)
1

TO COME FROM LLC CERTIFICATE BOOK

9. Membership Certificate No. 3 (80% membership interest in the name of Buyer)
K&S
LLC (Pres.)

LLC (Secty.)
1

TO COME FROM LLC CERTIFICATE BOOK

10. First Amended and Restated Limited Liability Company Agreement of LLC between ENA and Buyer
K&S
ENA, Buyer
2

SEE ITEM A.5 ABOVE

11. Promissory Note by LLC payable to Buyer 
Buyer
LLC
1



12. Promissory Note by LLC payable to ENA (marked PAID)
--
none
1



13. LLC Minute Book (originals)
ENA
various
1
various


14. Insurance Certificates per §5(e) of the Letter Agreement
Buyer

1



15. Consent of Members of LLC electing new managers
K&S
ENA, Buyer
1

PRELIMINARY DRAFT DISTRIBUTED TO ENA ON 03/09/01

16. Consent of Managers of LLC electing new officers and ratifying loans from ENA and Buyer
K&S

1

PRELIMINARY DRAFT DISTRIBUTED TO ENA ON 03/09/01









- 5 -

