Management Coordination Meeting Minutes

March 1, 2001


[image: image1.wmf]
WEEKLY SUMMARY

JUNE 1-6, 2001
1. King Kong (Deepwater) (Green Canyon 472) (50% WI) – MMS granted royalty relief for the King Kong leases effective June 1, 2001.  After drilling the 24” hole to 7,315’, 20” casing was run and cemented at 7,293’.  The subsea blowout preventor was run and tested, and the 20” hole was drilled to 8,426’.  We are currently preparing to run and cement the 16” casing liner.

2. Yosemite (Deepwater) (Green Canyon 516 #1) (44% WI) – After running and cementing 20” casing at 6,994’, the subsea blowout preventor was run and tested, and the 20” hole was drilled to 8,105’.  Expect to reach total depth by late June. 

3. Crater Lake (Mississippi Canyon 322/366) (40% WI) – Expect to reach the objective section within the week.  Plan is to immediately drill the No. 2 and No. 2 sidetrack wells after completing operations on the No. 1. 
4. Hells Canyon/Monet (Deepwater) (Mississippi Canyon 561/605) (16.7% WI) – Logged the primary objective this week. The upper amplitude was shaled out and the lower amplitude was wet.  Will set intermediate casing and drill to the original proposed depth to investigate the secondary target.  Should TD by late June.

5. Texaco Farmout – Sent a revised offer to Texaco on June 1.  Currently finalizing several open issues and expect to receive a signed acceptance from Texaco with in the next week.
6. Canyon Express Project  - Construction Management Agreement and Joint Operating Agreement are scheduled to be executed June 12 -- waiting on finalization of two technical documents related to allocation of construction costs and operating guidelines for the system.
[image: image2.wmf]
CONFIDENTIAL

MANAGEMENT COORDINATION MEETING OF JUNE 6, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

HOUSTON, TEXAS

PRESENT

C.
K.
Burgess

G. 
K. 
Harless

R. 
E.
Henderson

W. 
H.
Hodge

F.
A. 
Pici

M. W. 
Strickler

R. 
W. 
Webb

K. 
D. 
Zelikovitz

cc:
R. R. Clark

cc:
D. S. Huber

cc:
L. V. McGuire

cc:
T. E. Young

cc:
M. 
A.
Altobelli

cc:
D.
M. 
Clement 

cc:
D.
L.
Faulkinberry

cc:
J. 
S. 
Hudson

cc: 
D.
cc:
C.
L.
Loegering

cc:
J.
L.
Sheets

cc:

B.
Watsky

cc:
M.
A.
Wichterich



cc:
R. 
Bowen – ENAC

cc:
C.
Fox – ENAC

cc:
S.
Josey – ENAC

cc:
A
Keel – ENAC

cc:
J.
Melendrez – ENAC

cc:
T.
Proffitt – ENAC

cc:
J.  
Sherrick – EGEP

cc:
J.
Thompson – ENAC

cc:
G.
Whalley – EWS

Note:

ENAC – Enron North America Corp.

EWS – Enron Wholesale Services

EGEP – Enron Global E&P

1. OPERATIONS

1.1 Development/Key Producing Fields

a.
Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Plan to begin marketing ½ of Mariner’s interest prior to mid-year. 
b. Pluto (Deepwater) (Mississippi Canyon 674/718) (Mariner 51% WI) –

The current flow rate is 38 MMCFPD and 4,600 BCPD. 

c. Black Stone Minerals B-1 S/T #2 (Onshore) (40% WI) – Well continues flowing at a rate of 125 BWPD with negligible gas (30 MCFD).  A sidetrack operation has been scheduled.

d. King Kong (Deepwater) (Green Canyon 472) (50% WI) – MMS granted royalty relief for the King Kong leases effective June 1, 2001.  After drilling the 24” hole to 7,315’, 20” casing was run and cemented at 7,293’.  The subsea blowout preventor was run and tested, and the 20” hole was drilled to 8,426’.  We are currently preparing to run and cement the 16” casing liner. 

1.
OPERATIONS (CONTINUED)

1.2 Development/Key Producing Fields

e. Yosemite (Deepwater) (Green Canyon 516 #1) (44% WI) – After running and cementing 20” casing at 6,994’, the subsea blowout preventor was run and tested, and the 20” hole was drilled to 8,105’.  Expect to reach total depth by late June. 

2.
EXPLORATION & LAND

2.1 Crater Lake (Mississippi Canyon 322/366) (40% WI) – Expect to reach the objective section within the week.  Plan is to immediately drill the No. 2 and No. 2 sidetrack wells after completing operations on the No. 1. 

2.2 Hells Canyon/Monet (Deepwater) (Mississippi Canyon 561/605) (16.7% WI) – Logged the primary objective this week. The upper amplitude was shaled out and the lower amplitude was wet.  Will set intermediate casing and drill to the original proposed depth to investigate the secondary target.  Should TD by late June. 

2.3 Eastern Gulf of Mexico Sale 181 (December 2001) – Negotiating a joint bidding partnership with Pioneer.  Expect to have an agreement in place by the middle of June.  Soliciting a third company to join the partnership. 

2.4 East Breaks AMI – Completing an AMI agreement for western East Breaks to encompass the prospective area around the Falcon discovery.  Now planning to finalize by mid-June.  

2.5 Texaco Farmout – Sent a revised offer to Texaco on June 1.  Currently finalizing several open issues and expect to receive a signed acceptance from Texaco with in the next week.

3.
FINANCE

3.1
Revolver Debt - At June 6, 2001, the balance on the recently-increased $80 million Bank of America-led revolving credit facility was zero due to the receipt of proceeds from the sale of Devils Tower, and we had a short-term cash investment of $30.0 million.  

3.2
Project Finance - Our primary focus is on the use of the MARAD Title XI guarantee program to finance a low cost floating production system (Mariner-I).  Discussions continue with several banks and pipeline companies regarding King Kong infrastructure financing. 

3.3
Capital Markets - Meetings have been held with several investment bankers in the last month to discuss the current status of debt and equity capital markets.  A meeting is also being scheduled for late-June with one of Mariner’s existing bondholders at their request.

3.4
Deepwater Royalty Relief - We are appealing an MMS ruling that production from two post-royalty relief act fields, Dulcimer and Black Widow, is subject to royalty payments to the agency.  The appeal is administrative in nature, and royalty payments are not expected to be made until the MMS decides on the merits of the appeal.

4.
LEGAL
4.1
Canyon Express Project  - Construction Management Agreement and Joint Operating Agreement are scheduled to be executed June 12 -- waiting on finalization of two technical documents related to allocation of construction costs and operating guidelines for the system. 

4.2
Dulcimer Litigation - Co-working interest owners and their underwriters to meet at Mariner’s office on June 26 and 27 to agree on total damages to be claimed and how they will be shared.  Plaintiffs and defendants will participate in a mediation conference on July 24 and 25. 

4.3
Seismic Acquisitions - Recently received counterproposal from TGS -- currently evaluating - response to TGS to be sent this week. 

4.4
Millenium Drillship/Yosemite Prospect  - On May 25, amended agreements with Burlington relating to drillship in order to add additional supply boat owned by Edison Choest. 

4.
LEGAL (CONTINUED)
4.5
Swordfish Prospect - Farmouts, PHA and JOA reviewed - comments on same sent with offer letter to BP June 1. 

4.6
Joint Venture Agreements with Pioneer for Lease Sale Participation - Currently reviewing/revising agreements.  Expect to send drafts to Pioneer on June 8.

4.7
Argo Prospect - Expect to receive draft of Participation Agreement from Pioneer shortly.

5.
GAS & OIL SALES

5.1 West Texas Intermediate posted prices:

WTI moved from $25.50 - $25.25 effective May 30.

WTI moved from $25.25 - $24.75 effective June 1.

WTI moved from $24.75 - $25.00 effective June 4.

5.2 NYMEX Gas.  The 12 month forward Nymex price as of June 5 is $4.08 per MMBTU; quotes by month are as follows:

JULY
AUG.
SEPT.
OCT.
NOV.
DEC.

$3.89
$3.98
$4.01
$4.05
$4.23
$4.40

5.3
Gas Hedging – Implemented a gas hedge on May 17 hedging approximately 85% of current forecast PDP volumes for the period of June 2001 thru December 2002 at a swap price of $4.43 per MMBTU.

5.4
Oil Hedging – Implemented an oil hedge on June 1 hedging approximately 50% of current forecast PDP volumes for the period of June 2001 thru December 2001 at a swap price of $27.75 per barrel, and hedged approximately 25% of current forecast PDP volumes for calendar 2002 at $25.40 per barrel. 

6. ADMINISTRATION
6.1
Insurance – Awaiting final quotes for insurance renewals for June 7.  Working on last 15% of excess coverage.
Adjustors have approved and forwarded final summary of claim to underwriters to finalize the Pluto tree builders risk claims.  Underwriters have accepted adjustors findings.  Continue to gather invoices on umbilical claim.  Will meet and review invoices with adjustors after renewals have been finalized.

Continue to meet with adjustors to discuss Falcon underground blow-out claim.  Gathering required information to forward to adjustors.

7.
PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:


Dec.

Actual
Jan.

Actual
Feb.

Actual
March

Actual
April

Actual
May

Fcst.

Monthly Pre-Hedge Prices:

Oil ($/bbl)
$25.65
$25.61
$25.30
$23.51
$23.04
$25.00

Gas ($/mcf)
$6.46
$10.38
$6.59
$5.42
$5.70
$5.20

Year-to-Date Weighted Average Gas Prices ($/MCF):

W/O Hedge
$3.93
$10.38
$8.50
$7.52
$7.02
$6.64

With Hedge
$3.11
$6.60
$5.84
$5.56
$5.36
$5.20

Production:

Oil (bbl/d)
8,596
8,941
8,125
8,848
8,735
8,100

Gas (mmcf/d)
60.3
56.9
64.2
62.2
67.9
66.0

� EMBED CorelDraw.Graphic.8  ���





� EMBED CorelDraw.Graphic.8  ���











\\MARINER_1\DATA\USERS\DCAGLE\Word\Minutes\6-6-01.doc

[image: image3.wmf]_1047130911.unknown

