
[image: image1.png]



ENRON INTERNATIONAL SOUTHERN CONE

PROJECTS

BA TRADING

As of  February 21st, 2000 



Project
Attorney
Outside

Attorney
Developer/

Originator
Project Status

Renault Gas Sale Agreement
B. Hendry

A. Calo

J. Shoobridge
Gas Termsheet sent to cp for review.  Negotiations on ED contract w/TGN to cover volumes being negotiated.  Major point of difference is the 16 hour flow provision and damages clause. ED contract with TGN effective as of 09/15. Cp reviewing final details of the gas sale offer. Renault filed for public hearing at the ENARGAS and invited us to attend as an interested third party. Enargas is trying to delay public hearing. Cp. accepted offer. Gas has been flowing since 09/17. ENARGAS will probably call for a private hearing. Guille, Andrea and Jose Martinez de Hoz preparing strategy. Distributor invoiced Renault full firm tariff despite no Contract is being in place.Cp newly requested ENARGAS to issue resolution. Distributor sent Carta Documento  to Renault´s claiming $ 3.048.870 in damages for terminating Contract. Enargas will call for a Public hearing. Apparently will resolve it in favor of Renault .Enargas has issued a resolution stating that as a preliminary measure prior to resolving the issue and public hearing, the Distributor must charge client ID tariff.  90-day stand/by period. Public Hearing will be on March 7th . N. Martínez preparing report on new arguments Disco´s could use against

Bolivian marketing, import and export of natural gas.

Crazy molecule 


J. Novak

A.Calo
Dean Lefler
D. Black

F. Cerisoli

G. Aguilar
Initial meetings were held on Wednesday 09/15 evening and Thursday 09/16 morning with Ramiro Guevara in Santa Cruz. Gas purchase termsheets sent to Cp. Andrea working on Crazy Molecule project on the Bolivian side. Andrea in Bolivia with Pete Weidler and Mike Smith to meet with Sirese and discuss final structure of the Project. Andrea working on final draft of Master Gas Purchase Agreement with Stephen Ellison and Brazilian Local counsel and coordinating terms of GTB IT contracts with Nasim Khan. 

Master Gas Purchase Agreement has been sent to Cp for comments. Andrea preparing offer letter for interruptible compression and treatment of Gas at Río Grande Plant. Note requesting compression contract filed at the SIRESE on Jan. 17th .  Jan. 24th Steve sent draft of EEB´s by-laws for our review. Andrea reviewed contract with Gaby on Jan. 28th. Andrea to prepare final version of British Gas Master Agreement. Gaby to give BGcomments to Andrea. Master Gas Purchase Agreement for Brazil being proof read by Camila Araujo.

Cuiabá option gas.


J. Novak

A. Calo

F. Cerisoli

G. Aguilar
Meetings to be coordinated with J. Novak regarding SCG branch in Bolivia for 25% option gas for Cuiabá. Outside Counsel working on 25% option gas contracts based on termsheets that were negotiated with Vintage. Andrea to talk to R. Hopkinson to set up SCG branch in Bolivia. Meeting on Jan. 29th to discuss setting up SCG branch of a subsidiary in Bolivia to purchase 25% option gas. Follow up meeting to discuss options on Jan. 31st. As of Feb. 2nd commercial and team are reviewing whole structure to determine how to proceed.

Vintage
B. Hendry

A. Calo

G.Aguilar
Termsheet for gas purchase for the 25% option for Cuiabá. Sent to Cp. and was sent back with comments. Sent draft Confidiality Agreement to  Gaby to send to Vintage. Dean Lefler prepared Contract. Andrea & Brent making changes to it, pursuant to conversation with Lefler. Gaby to confirm payment terms and conditions precedent. Nov. 18th  Gaby sent final draft to Cp. for review. Gaby to follow up in status. Final version of Contract prepared by d. Lefler. Gabto Cp on January 13th. Andrea prepared final draft of the Confidiality Agreement  and sent it to Gaby on Jan. 21st  Jan. 25th gave Gaby final version of the CA to send to Cp . Confidiality Agreement was received by Vintage on Jan. 31st.

Chaco

British Gas
B. Hendry

A.Calo

G. Aguilar
Termsheet for gas purchase for the 25% option for Cuiabá. Sent to Cp. and was sent back with comments. Andrea reviewed documents. Comments to be given to Gaby on Jan 29th 

Bolivia, Project Good Guy
J. Novak

A. Calo


Andrea to travel to Houston on January 4th  and to Bolivia on January 12th to analyze  Regulatory issues  and file related documents. Jan 4th & 5th Andrea attended Regulatory summit in Houston for discussion of Bolivian issues.Group prepared presentation for  government and strategy to obtain blanket 25 year export permit. Andrea working on 3 page letters. Compression note sent to Andina/Chaco by Sirese on Jan 17 th. Response due by Feb. 28th

Power Purchase Agreement 
A. Calo

B. Hendry 

J. Poole
Remaining obligations under Ferrum and ICI contracts. We will extend Marketing Agreements with generators (PC) Perez Comapnc sent extension on  January 13th for our review. Extending Norfabril & Textil Iberá Contracts. Reviewing PC´s new Contract form. Andrea preparing alternative language.

Return of S. Porters Apartment
A. Calo


Apartment returned. Public Notary involved. July payment still being discussed.  Andrea also trying to get deposits back for Bill Butler’s apartment.  Memo on legal fee proposal for collection sent to George Frumkin. Andrea met H. Leguisamon on Friday afternoon.  Andrea preparing Butler & Porter´s lease documents to give to Leguisamón. Leguisamón analyzing retention of outside counsel agreement. Meeting with Leguisamón on 11/30. Judicial POA for him to represent us in court pending.. Meeting postponed until retention of Outside Counsel Agreement is executed and special power is underway. Sent Frumkin new draft of the Engagement letter for review. Feb. 14th, spoke to George. He is to have the Engagement Letters signed  by Randy Young this week. Feb.17th George to send Engagement letter.

Lien on EPCA account
A.Calo


M. Murray

Two liens were filed against EPCA’s Citibank account, one for  $ 24.774,50 and the other $ 2.500 respectively, due to a supposedly inaccurate income tax payment. The $ 24.774,50 payment made by Enron was proved correct and the Plaintiff has informed M. Murray it will abandon legal action. M. Murray has not been able to see the file on the $ 2.500 lien since it was not available in court. Received court order granting EPCA 5 days to object. Objected on December 3rd. .Javier Bosch to inform what was decided on court after the objection. AFIP´has to reply in February after the judicial recess. . Feb.2nd spoke to Javier Bosch. AFIP responded to the objection. Waiting for Court to decide.  Feb. 14th, left Javier a message so as to know the news. Waiting for him to call back.

POA’s
G.Frumkin

A.Calo


Andrea coodinating Banking POA’s and intermediate range POA’s with George Frumkin. Have requested M.Murray to prepare Board of Director Minutes to grant General POA in favor of M. Guerriero and Steve Pearlman. Pending approval on intermediate POA. M. Guerriero to decide terms of Banking POA for commercial transactions. Analyzing Board Of Directors Minutes granting POA´s. HD&S preparing final versions of them. All POAs scheduled to be ready by January 4th .New POA´s in place. Fede to sign minutes Board of Director Minute for change in name for EIASA ready to be transcripted and in place. Waiting for Frumkin´s instructions to decide a new Director in place of Derrick´s. Jan. 18th Fede signed minutes granting new Powers and revoking old ones. .Jan 31st minute changing name has not been signed yet. Feb. 1st Fede & Guille signed minutes. HD&S began administrative formalities for corporate filing before IGJ. Feb 14th, HD & S to send protocolized papers to be signed by Guillermo Atenor. Feb. 15th we were informed by the Notary Public Office that the filing got some problems before IGJ as regards EIASA´s 1998 Balance Sheet. Administratives formalities to last one more week than the expected.

Energía de la Patagonia
G. Frumkin

A. Calo


Energía de la Patagonia is a joint venture between Camuzzi and Enron.

set up in 1995 to participate in a bid. This company has never been active and Camuzzi has called requesting liquidation. We are trying to get further information in order to decide whether to wind up. Pending resolution on Enron side. George Frumkin making decision on whether to wind up company.

Ban and Metro Distribution Contract Request
A. Calo

D. Black

G. Canovas
We requested a distribution contract which was denied.  Andrea to review issues that could be raised if we requested a public hearing (to be discussed with regulatory affairs and commercial team.)  Mike Smith to be included in any decisions or discussions relating to this issue. Conference call on 8/30/99 with Mike, Brent and Guillermo to discuss open access in Argentina. Analyzing possibility of requesting a public hearing in order to obtain ID Contracts.

Bagley Gas Sale Agreement
A. Calo

F. Cerisoli

J. Shoobridge
ENARGAS is supposed to have come down in favor of Bagley, we are awaiting confirmation.   Pursuant to informal information received by Guillermo Canovas ENARGAS will issue a resolution in favor of endusers by ordering LDCs to remove reserve charges for interruptible distribution and charge only for distribution. Deal closed. We are currently serving Bagley, even though it does not yet have distribution agreement with Metro. ENARGAS is not taking steps to timely resolve this issue.  Commercial group is looking for ways to push the process forward. Modification to the original 60 day term specified in the addenda was sent to Cp for execution. Bagley has informed that they are  seriously considering requesting a public hearing  due to Enargas delay in issuing resolution. We are trying to schedule a meeting on 09/22 with José M. De Hoz and Bagley’s Marval O’Farrell attorneys to discuss strategy for public hearing. Meeting was held on 09/22 at Marval O’Farrell. Bagley’s attorneys concluded they would request a private meeting with Enargas Directors to demand an explanation for Enargas’ delay in issuing a resolution. Bagley will wait and see the results of before analyzing whether or not to request a public hearing. Enargas will call for a Public hearing. Apparently will resolve it in favor of Renault .Enargas has issued a resolution stating that as a preliminary measure prior to resolving the issue and public hearing, the Distributor must charge client ID tariff.  90-day stand/by period.

IMASA Power Bypass
A. Bertone

B. Hendry

A.Calo

J.Shoobridge


Andrea Bertone preparing confidentiality and Nonshopping Agreement. Confidiality Agreement sent to Cp. Original sent to Legal Department on Dec. 10th .

Swap Trader Guidelines
B. Hendry 

S. Shackleton

D. Black
Preparing trader guidelines with input from tax Dept. for entering into swaps transactions. Sara and Lynn Aven looking to set up meeting with commercial group for end of January. As of Jan. 20th Mark Taylor is reviewing Form. Conference call between Brent, Mike, Sara & Lynn to discuss trading guideline concepts on Jan 28th. Brent met with PLA of the Marval O´Farrell to discuss the ADA derivative documentation project on Feb. 7th 

Nidera Interruptible gas peaking
B. Hendry

A. CAlo

J. Shoobridge

R. Freyre
Preparing draft offer for Cp review.

Central Puerto 
B. Hendry

D. Black
Synthetic gas tolling agreement being prepared for Cp review.


[image: image2.png]



ENRON INTERNATIONAL SOUTHERN CONE

CLAIMS/LITIGATION/REGULATORY

BA Trading

As of February 21st, 2000.



Case
Companies
Attorney
Outside

Attorney
Description
Status

Contractual claim by Piedra Buena for penalty for reprogramming
Enron International Argentina S.A.
A. Calo

B. Hendry
Jose Martinez de Hoz
Our producers reprogrammed gas volumes during the operating day and we then reprogrammed the volumes to Piedra Buena.  The contract provides for penalties if we reprogram during the operating day.  Claimed damages are slightly more than $300,000.  There appears to have been some miscalculations on the original demands that would reduce the amounts claimed for the May and June reprogrammings.  There is now another claim for an additional $72,800 for an additional two days of reprograming.
CPB claims 89.360,99 due to amounts reduced on 05/19. On December sent a letter format to Gaby to send to Piedra Buena explaining why their calculations on damages was incorrect. On Dec. 30th gave Gaby copy of the letter sent to Piedra Buena. Waiting for PB to respond Meeting held Jan 31st internally to discuss invoice issue. Need to prepare legal and commercial strategy prior to Feb 10th invoice being sent to Cp. Feb. 14th, legal note ready to be sent out with debit note. Debit note to be prepared by Jana Morse. Notes sent to Cp. on Feb .16th. Payment due on Feb. 25th

New Power Regs.
B. Hendry

A. Calo



Analyzing new power regs.

Power regulations implementation to be postponed for 120 days.

Arcor 
A. Calo
B. Hendry
José Martínez de Hoz (h)
J. Kabel

PPA sent to Cp. for review on Feb. 17th.

Andrea analyzing assignability of contract with Ecogas and working with regulatory team on Antitrust filing 

Stamp Tax  Neuquén Petrolera Santa Fe



Jan. 20th received notification in order to determine the existing differences in the Stamp Tax. Both parts should inform the acceptance and duration dates.
Pía to talk to Diego Solís (Arthur Andersen) Jan. 24th sent him the notificaction by fax. Diego Solís suggested speaking with Cp. so as to find out the information inclouded on the Contracts submitted at Rentas (Neuquén) Jan 25th. Feb 14th, left Alan Blumental from Petrolera a message in order to talk about the Contracts submitted. Waiting for his response. . Feb. 17th, talked to Alan Blumental. We arranged sending by fax the Spots submitted at the moratorium. Petrolera Santa Fe to pay Stamp Tax on a June 1998 Spot Contract,   will later invoice us 50%. Enron will invoice Pet. Sta Fe 50% of Stamp Tax paid

Page 6 of 6
D:\BAProjects36.doc
CONFIDENTIAL & PROPRIETARY  – ATTORNEY WORK PRODUCT


_982783835

_982783836

