CHECKLIST FOR INTRODUCTION OF ENRONONLINE

ISSUE
RESPONSIBILTY
COMPLETION
STATUS
DUE DATE

Compliance with Corporations Law and Exempt Market Declaration for trading in Australian electricity derivatives
MSJ
Sign off from Legal and external counsel
External advice received

[COMPLETE]
15 December 1999

Compliance with Corporations Law for trading weather, crude oil, interest rates
MSJ
Sign off by Legal and external counsel
· Identified issues relating to use of standard GTC’s that need to be checked
Deferred

Procedures developed to ensure operation of EnronOnline complies with EAF legislative and electricity market obligations
D. Minns / MSJ
Sign off from Legal and  external counsel
· Obligations identified

· Need to review organisational details for EnronOnline in Australia
31 December 1999

Amend Password Agreement & Electronic Trading Agreement for Australia
D. Minns MSJ
Sign off from Legal and  external counsel
· Draft of each prepared by DM

· Awaiting MSJ advice
31 January 2000

Produce GTC’s for each electricity derivative product
D. Minns / MSJ
Sign off from Legal and external counsel
· Draft prepared by DM

· Awaiting MSJ advice
31 January 2000

Description for each electricity product

Each product description signed off by Legal
Form prepared for swap
31 January 2000

Review existing Master agreements to ensure consistent with application to EnronOnline
D. Minns/MSJ
Sign off from Legal and external counsel
Standard Enron ISDA reviewed and no required amendments identified
31 January 2000

Register all Business names & intellectual property associated with EnronOnline
MSJ
Sign off from Legal and external counsel

15 December 1999

Confirm enforceable of contracts entered into through EnronOnline
MSJ
Sign off from Legal and external counsel
· Advice from MSJ

[COMPLETE]
15 December 1999

Confirm no other regulatory impacts through use of EnronOnline
MSJ
Sign off from Legal and external counsel
· No issues identified

[COMPLETE]
15 December 1999

Register domain names in Australia to prevent misuse
E.Katz
“enrononline.com.au” registered
[COMPLETE]
30 November 1999

Ensure Enrononline complies with of evidence Act and other legislation
D. Minns/MSJ
Capable of proving to counterparties that system will provide sufficient evidence on terms of transactions (eg version of GTCs that apply to particular transaction).  
· Legislation reviewed

· Clarifying operation of EnronOnline


Ensure presentation material contains no statements that may be misleading or deceptive under the Trade Practices Act.
D. Minns/MSJ
Legal signoff of presentation material 

Prior to release to third parties

\\ei-ntsydney01\COMMON\Legal Files\Administrative\CHECKLIST FOR INTRODUCTION OF ENRON ONLINE.doc
01/20/00

