CHECKLIST FOR INTRODUCTION OF ENRONONLINE

ISSUE
RESPONSIBILTY
COMPLETION
STATUS
DUE DATE

Compliance with Corporations Law and Exempt Market Declaration for trading in Australian electricity derivatives
MSJ
Sign off from Legal and external counsel
External advice received

[COMPLETE]
15 December 1999

Compliance with Corporations Law for trading weather, crude oil, interest rates
MSJ
Sign off by Legal and external counsel
· Identified issues relating to use of standard GTC’s that need to be checked
Deferred

Procedures developed to ensure operation of EnronOnline complies with EAF legislative and electricity market obligations
D. Minns / MSJ
Sign off from Legal and  external counsel
· Obligations identified

· Reviewed organisational details for EnronOnline in Australia

· Procedures developed to incorporate non-resident counterparties


29 February 2000 

Amend Password Agreement & Electronic Trading Agreement for Australia
D. Minns MSJ
Sign off from Legal and  external counsel
[COMPLETE]
31 January 2000

Produce GTC’s for each electricity derivative product
D. Minns / MSJ
Sign off from Legal and external counsel
[COMPLETE]

Revised version to incorporate tax clause for non-resident counterparties 
31 January 2000

Description for each electricity product

Each product description signed off by Legal
Form prepared for swap

[COMPLETE]
31 January 2000

Review existing Master agreements to ensure consistent with application to EnronOnline
D. Minns/MSJ
Sign off from Legal and external counsel
Standard Enron ISDA reviewed and no required amendments identified

[COMPLETE]
31 January 2000

Register all Business names & intellectual property associated with EnronOnline
MSJ
Sign off from Legal and external counsel

30 April 2000

Confirm enforceable of contracts entered into through EnronOnline
MSJ
Sign off from Legal and external counsel
· Advice from MSJ

[COMPLETE]
15 December 1999

Confirm no other regulatory impacts through use of EnronOnline
MSJ
Sign off from Legal and external counsel
· No issues identified

[COMPLETE]
15 December 1999

Register domain names in Australia to prevent misuse
E.Katz
“enrononline.com.au” registered
[COMPLETE]
30 November 1999

Ensure Enrononline complies with of evidence Act and other legislation
D. Minns/MSJ
Capable of proving to counterparties that system will provide sufficient evidence on terms of transactions (eg version of GTCs that apply to particular transaction).  
[COMPLETE]




Ensure presentation material contains no statements that may be misleading or deceptive under the Trade Practices Act.
D. Minns/MSJ
Legal signoff of presentation material 
[COMPLETE]
Prior to release to third parties

G:\Legal Files\Administrative\CHECKLIST FOR INTRODUCTION OF ENRON ONLINE.doc
03/31/00

