Critical Path Phase 1


Critical Steps
Senior Management
Operations
Legal
Communications
Regulatory Affairs
RAC/Credit
Risk





Customer
Account Management
External






Dan Leff

Marty Sunde
Wanda Curry

Evan Hughes 
Mike Smith

Jim Keller
Scott Gahn

Eric Melvin
Eric Melvin

Scott Gahn
Peggy Mahoney
Jeff Dasovich
Denise Furey
Don Black

Meredith Eggleston

[image: image7.wmf]4

1
Establish Active PG&E Account List (by book, by customer)

 (
 (







2
Establish Active SCE Account List (by book, by customer)

 (








[image: image8.png]


3
Analyze Financial Exposure with PG&E (by book, by customer)



[image: image1.png]






[image: image2.png]



 (

4
Analyze Financial Exposure with SCE (by book, by customer)



 (



 (
 (

5
Coordinate State and Federal Regulatory Issues


 (



 (



[image: image9.wmf]3,4,

[image: image10.wmf]3,4,

6
Prepare Disconnect DASRs (D-DASR) for PG&E

 (
 (







6B
Prepare Disconnect DASRs (D-DASR) for SCE

(








[image: image11.wmf]3,4,

7
Establish Transmission Protocols (Send & Confirm Receipt) for PG&E

 (








7B
Establish Transmission Protocols (Send & Confirm Receipt) for SCE

 (








[image: image12.wmf]3,4,

8
Draft Customer Communication Letter


 (
[image: image3.png]




[image: image4.png]



 (



9
Approve Customer Communication Letter
 (

 (
 (
 (
 (
 (



10
Establish Confidentiality with PG&E

 (
 (



















[image: image13.wmf]3,4,

11
Segment Customers into Opportunity Categories for PG&E


[image: image5.png]



 (



 (
 (

[image: image14.wmf]3,4,

11B
Segment Customers into Opportunity Categories for SCE


[image: image6.png]



 (



 (
 (

12
Define Customer Specific “new” Products/Strategies

 (
 (
 (
 (


 (
 (

13
Approve Customer Specific “new” Products/Strategies
 (


 (
 (


 (
 (

14
Coordinate Switching, Metering, Billing & Settlement Logistics with PG&E (negotiate transition plan)

 (
 (


 (
 (

 (

15
Document PG&E Accountability for all active accounts as of 02/01/01 (in writing)

 (
 (



 (



[image: image15.wmf]3,4,

16
Coordinate Switching, Metering, Billing & Settlement Logistics with SCE (detail transition plan)

 (
 (



 (



17
Final Decision to D-DASR all PG&E non-residential Accounts
 (









18
Final Decision to D-DASR all SCE non-residential Accounts
 (









18A
Send D-DASR Transmission to PG&E

 (








19
Send Customer Communication Letters



 (

 (




20
Confirm D-DASR Receipt

 (








21
Implement Transition Plan w/PG&E 

 (
 (


 (
 (

 (

22
Schedule Customer Contact Meetings



 (
 (



 (

23
Propose Customer Specific Contract Amendments/Changes

 (
 (
 (



 (
 (

24
Document Customer Specific Contract Amendments/Changes

 (
 (
 (



 (
 (

[image: image16.wmf]3,4,












































Work in Progress





Work in Progress





Work in Progress








[image: image17.wmf]3,4,

[image: image18.wmf]3,4,



Last printed 1/24/01 10:30 AM


Page 1 of 3

_1041838925.doc
[image: image1.png]






