MASTER

Confidential

DRAFT - 03-07-2001


- 5 -
- 5 -

CLOSING CHECKLIST

SALMON ENERGY, LLC

TURBINE PROJECT

by and among

ENRON NORTH AMERICA CORP.

[___________________________]
MARCH 19, 2001

Legend:
ENA


Enron North America Corp.

LLC


Salmon Energy, LLC

GE


GE Packaged Power, Inc.

K&S


King & Spalding, counsel to ENA

DevCo


E-Next Generation LLC

Buyer


Buyer of turbines

	Document


	Responsible Party
	Signatures
	# of Executed Copies
	Execution Date
	Status/Comments

((√) Complete)

	I.
SALMON ENERGY, LLC

	

A.
DOCUMENTS EXECUTED AND DELIVERED PRIOR TO CLOSING

	1. Certificate of Formation of LLC - dated [March 8, 2001]
	ENA
	Auth. Person
	1
	03-08-2001
	PENDING ITEM TO BE ACHIEVED EITHER 03/08/01 OR 03/09/01

	2. Membership Certificate No. 1 (100% membership interest in the name of ENA)
	K&S
	LLC (Pres.)

LLC (Secty.)
	1
	
	PENDING ITEM –  DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01

	3. Limited Liability Company Agreement of LLC dated as of [March 8, 2001]
	ENA
	ENA
	1
	
	PENDING ITEM TO BE ACHIEVED EITHER 03/08/01 OR 03/09/01

	4. Consent of Sole Member of LLC dated [March 8, 2001]
	ENA
	ENA
	1
	
	PENDING ITEM

TO BE ACHIEVED EITHER 03/08/01 OR 03/09/01

	5. Letter Agreement dated [March 16, 2001] between ENA and Buyer
	K&S
	ENA, Buyer
	4
	
	DISTRIBUTED TO BUYER ON 03/07/01

	
Exh A - Form of Facility Agreement
	ENA
	None
	--
	--
	DISTRIBUTED TO BUYER ON 03/07/01

	
Exh B - Form of Escrow Agreement
	K&S
	None
	--
	--
	PENDING ITEM –  DRAFT TO BE PREPARED FOR ENA REVIEW ON 03/09/01 AND DISTRIBUTION TO BUYER ON 03/12/01

	
Exh C - Form of Guaranty Agreement
	K&S
	None
	--
	--
	PENDING ITEM –  DRAFT TO BE PREPARED FOR ENA REVIEW ON 03/09/01 AND DISTRIBUTION TO BUYER ON 03/12/01

	6. Executed Guaranty Agreement by Buyer in favor of ENA
	
	Buyer
	1
	 
	

	7. Letter from ENA to Prospective Buyer to deliver the form of Facility Agreements
	K&S
	ENA, Buyer
	2
	 
	PENDING ITEM –  DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01

	8. Letter from Buyer to ENA to advise regarding the Form of Facility Agreements
	Buyer
	Buyer
	
	
	PENDING ITEM –  DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01

	9. Executed Escrow Agreement
	Buyer 
	ENA, Buyer, Citibank
	5
	 
	 

	10. Schedule of Fees for Services as Escrow Agent for Buyer and ENA
	 Buyer
	ENA, Citibank
	5
	 
	 

	11. Incumbency Certificate for ENA and Buyer
	ENA, Buyer
	ENA, Buyer
	1
	 
	 

	

B.
DOCUMENTS TO BE EXECUTED AND DELIVERED AT CLOSING



	1. Escrow Disbursement Instructions
	K&S
	ENA, Buyer
	
	
	PENDING ITEM –  DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01

	2. Facility Agreement between GE and LLC
	ENA
	GE, LLC
	2
	
	 

	3. Assignment and Assumption Agreement
	ENA
	ENA, LLC, DevCo, GE
	
	
	PENDING ITEM TO BE ACHIEVED ON  03/09/01

	4. Bill of Sale
	ENA
	LLC, DevCo
	
	
	PENDING ITEM TO BE ACHIEVED ON 03/09/01

	5. Notice of Intent to Purchase Specified Option Property
	ENA
	ENA, LLC
	
	
	PENDING ITEM TO BE ACHIEVED ON 03/09/01

	6. Promissory Note by LLC payable to ENA 
	K&S
	LLC
	
	
	PENDING ITEM –  DRAFT TO BE PREPARED FOR ENA REVIEW ON 03/09/01 AND DISTRIBUTION TO BUYER ON 03/12/01

	12. Consent of Sole Member of LLC dated [March 19, 2001] for resignations of [March 8, 2001 appointees]
	ENA
	ENA
	1
	
	PENDING ITEM

TO BE ACHIEVED ON 03/13/01

	7. Stock Power to transfer Membership Certificate No. 1 (CANCELED) (100% membership interest in the name of ENA)
	K&S
	ENA
	
	
	PENDING ITEM –  DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01

	8. Membership Certificate No. 2 (20% membership interest in the name of ENA)
	K&S
	LLC (Pres.)

LLC (Secty.)
	
	
	PENDING ITEM –  DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01

	9. Membership Certificate No. 3 (80% membership interest in the name of Buyer)
	K&S
	LLC (Pres.)

LLC (Secty.)
	
	
	PENDING ITEM –  DRAFT TO BE PREPARED FOR DISTRIBUTION ON 03/13/01

	10. First Amended and Restated Limited Liability Company Agreement of LLC between ENA and Buyer
	K&S
	ENA, Buyer
	
	
	 

	11. Promissory Note by LLC payable to Buyer 
	K&S
	LLC
	
	
	

	12. Promissory Note by LLC payable to ENA (marked PAID)
	K&S
	none
	
	
	

	13. LLC Minute Book (originals)
	ENA
	various
	1
	various
	

	14. Insurance Certificates per 5(e) of the Letter Agreement
	Buyer
	
	
	
	








- 5 -

