[image: image1.wmf]
Enron Transportation Services

Commercial Support Systems

[image: image2.wmf]
From:
Brad Holmes

Team Members:  Legale Black, Ramona Betancourt, Gerry Medeles,

Mary Dreamer, Toby Kuehl, Maggie Matheson, Jim Studebaker

Deborah Dunten, Kim Perez, Theresa Hess
Subject:
WEEKLY STATUS REPORT 
Date:  November 21, 2001

Internet/Intranet Website

· Completed the migration of the FGTB01 applications to FGTBIZ02 (Flow Volumes & Balancing Tools) on 11/19/01.  All applications transferred smoothly with very minimal impact to customers.  The move of these applications finalizes the final phase to the de-implementation of the FGT Commerce site. (Toby)

· Met with ETS Web Team to gather information related to Content Management (Admin Tool) for future enhancements for the HotTap site redesign. (Toby)

· Met with ETS Web Team to gather information related to Customer Self Service and Security Administration tool. (Toby)

· ETS Intranet Consolidation Project - During this year we have met with several ETS business units to phase out the old ETS Intranet site and to move all applications and other documentation to the consolidated ETS web page.  All documentation and applications moves have now been finalized.  Beginning 12/1/01, the current ETS Intranet homepage (http://home.ets.enron.com/) will be eliminated.  Users that have bookmarked this site will redirected to the consolidated ETS site  (http://www.ets.enron.com/). (Toby)

� EMBED Word.Picture.8  ���








2
Page 1 of 1
11/21/2001

[image: image3.png]


_983361117.doc


�












