 ERCOT Physical Delivery Progress Report

Technical Issues

1. How will information flow amongst the different groups?

· Progress to date:

· Plan of action:

2. What system will EES use to manage customers/deals for the pilot program?

· Progress to date: Identified the need to develop an Access database to manage the information. 

· Plan of action: Working with Murray O’Neil to specify requirements. 

3. Where will the actual customer usage data reside and how will it be accessible to other groups?

· Progress to date: Discussed in 7/24 meeting with George Phillips. Determined that if CSC is gathering this information for CA, they should probably do it for ERCOT as well

· Plan of action:  Ask Jeff Merola to discuss with CSC
Settlements Issues

1. How will we allocate P&L amongst the different desks? (Power, Options, Load, Site Profile)

· Progress to date: Discussed in 7/24 meeting with George Phillips 

· Plan of action: TBD – pending resolution of other issues

2. How often will EES settle with the EWS QSE? (daily?)

· Progress to date: Discussed verbally. Initial thoughts are that we should settle on a daily basis. 

· Plan of action: Ask to George to confirm that his group can/will do this. 

3. Will EES perform “shadow billing”?

· Progress to date: Initial thoughts are no. EES will perform a “sanity check” on the amounts due to/ receivable from EWS, but they will not shadow bill

· Plan of action: Discuss with upper management

4. Need an intramonth book

· Progress to date: Discussed in 7/24 meeting with George Phillips. Book is in the very early stages of development

· Plan of action: Will work with Chris Stokley to determine ETA
5. Need a process flow diagram

· Progress to date: Discussed in 7/24 meeting with George Phillips

· Plan of action: George to provide
6. What requirements does the Settlements group have?

· Progress to date: Discussed verbally with the Settlements Group. Requested a list of requirements from George Phillips 

· Plan of action:  George to provide list by 7/31
7. How will disputes with the ISO be handled? Who will be responsible for identify potential disputes and submitting them?

· Progress to date: 

· Plan of action: George, what are your thoughts?
8. Progress to date: Discussed verbally with the Settlements Group. Requested a list of requirements from George Phillips 

· Plan of action:  George to provide list by 7/31
Billing Issues

1. How will we pass-thru intrazonal congestion to EES customers?

· Progress to date: Discussed in 7/24 meeting with George Phillips.

· Plan of action: 

2. How will we bill for excess demand?

· Progress to date:

· Plan of action:

3. Who will provide reports detailing what customers/accounts/sites we are physically serving and reconcile that information to billing data?

· Progress to date: Discussed in 7/24 meeting with George Phillips.

· Plan of action:  Ask Jeff Merola to discuss with CSC
Scheduling Issues

1. What index/price will we use to buy/sell any net open position on a daily basis?

· Progress to date:

· Plan of action:

2. What daily schedule will we follow?

· Progress to date:

· Plan of action:

Organizational Issues

1. How will we EWS interact with CSC?

· Progress to date:

· Plan of action:  Ask Jeff Merola to resolve
2. How will we handle customer switches?

· Progress to date:

· Plan of action:

3. How will the Options Desk interact with the Power Desk? Will the Options Desk transfer physical firm power with the associated ancillary services?

· Progress to date:

· Plan of action:

Pilot program issues

1. What customers will we switch?

· Progress to date:

· Plan of action:

2. When?

· Progress to date:

· Plan of action:

Scenario #1 (From Customer Switch to Flash-Actual Adjustment) – Site Position Equal to Actual Site Usage

1. Day 1 - Options Desk exercises the option to switch a .75 MW (18 Mwhr’s a day) site and notifies CSC and the Power Desk

2. Day 1- Options Desk transfers a .75 MW short position with the associated ancillary service obligation (customer load) and an offsetting .75 MW long position (wholesale energy) to the Power Desk

3. Day 1 – CSC begins switching process

4. Day 2 - Load Desk begins including site in daily forecast. Forecasts next day usage at 20 Mwhrs

5. Day 2 – EES submits next day schedule to EWS

6. Day 3 – Switch becomes effective and power flows at 18 Mwhrs for the day

7. Day 6 – Initial settlement (ISO to QSE)

8. Day 48 – Final settlement (ISO to QSE)

9. Day 189 – True-up settlement (ISO to QSE)

Preston Arthur Ochsner
Page 1
07/24/01

