UBS Warburg Energy

East Desk Power

IT Update

February 5th, 2002

System Transition Activities

Physical Application Split

· DB, App, Web Servers

· File Servers

· Executables

· Source Code

Network Login ID’s

· New ID’s Created Tuesday Night.

· UBS vs. Dual 

· All IT Staff Have Dual Until Sunday

· Corry Bentley, Pat Hanse, Jason Choate, Lisa Burnett – Dual Until Sunday

· Default File Server Drive Mappings

File Server Content

· Legal Process.

· Original Copy for Integration Testing

· User Controlled Copy’s

Business Data Content

· Deal Data (Peers/Legs/Term Strips/Schedule Strips):

· Not Copied to UBS.

· Final Trucation on Thursday Night.

· Global Data:

· Counterparties, Contracts , Brokers, Desks, Traders, Portfolios, Locations

· User Scrubbed Directly in Global / EnPower Snapshots Refreshed

· Fundamentals Data:

· All Data (Load History, Weather History, Satellite Weather Maps, Plant Output History, Load Forecasts, MCP’s, etc...) extracted from Public Sites for use in Power Analytics Copied to UBS.

· ISO/Pool Data:

· All Data (Settlements and Market Clearing Prices) Available from Market Control Entities Copied to UBS.

· Curve Data:  

· All Price, Volatility, and Correlation Curves Maintained by Power Trading Copied to UBS Production Monday Night.

· All Curve History Copied.

· No Curve Changes Today in UBS.

· PortCalc Results Data:  

· Not Copied to UBS.

· Broker Fee Data:

· Not Copied to UBS.

Application Testing

· Unit and Integration

· User Acceptance (Corry Bentley, Andrea Dahlke, Melissa Murphy)

· Business Simulation on Thursday

Software Licenses

· Inventory

· Priority 1 Licenses

Application Inventory, Coverage, and Business Owners

IT Organizational Structure

· Power IT Staff

· Leadership Team

· IT Integration Teams

· Day 0 – 3 Oversight

IT Focus – Q1 Primary Activities

· Production Support and Consultation - All

· Application Portfolio Inventory and Coverage – Nat

· On-Call Definition and Rotations - Luu

· Trade Analyst (Fletch) – Luu

· CPM – Smith

· CAISO VMS Inventory – Poston

· CAISO VMS R1 – Poston

· SC Requirements on Day 1

· CAISO VMS R2 – Poston

· Day 46 Requirements

· ERCOT ESCA MOS Replacement – Chen

· Connectivity, Extract, Parse, Store

· PMI, Settlements, Invoices

· ERCOT FSP – Poston

· PJM, NEPOOL, NEISO Tactical Inventory and Assimilation – Docwra

· ERCOT VMS – Poston

· Risk Report Enhancement / DPR Automation / J9 Changes – Zheng

· Databeaken Cubes / Add ERCOT, PJM, NYISO, NEPOOL RT MCP’s - Chen

· New Power Trading Systems LaunchPad – Symms & Ballinger

· UBS Warburg Energy Branding – Ballinger

· Development Operations Transition Preparation – Allen

· Inventory and Correct Trading/Fundi App ‘Enron’ References – Allen

· Inventory and Correct Risk App ‘Enron’ References – Allen

· Company Name Hard Coding in Printable Documents – Govindasamy

· UBS ‘Infinity’ (Cash Flow Hedge App) Extract - Luu

Q1 Secondary Activities
· CAISO VMS R3 – Poston

· Service Deal Requirements

· Reuters Liquid Products Feed – Coordination with ERMS - Symms

· Curve Manager Phase II – Balasundaram

· PMI Harvesting Conversion from PERL to .Net – Allen

· Allegheny Power Circuit Shutdown - Chen

· Verisign Digital Certificate for Active X Controls – Symms

· Security Process Definition and Improvement - Luu

Ongoing Activities (As Time Permits)

· Universal Data Access – Logical Architecture Design – Ballinger

· Ontario IMO Readiness – Poston

· Exchange Traded Power Futures Integration - Lee

· Distributed FSP – Davis

· Deal Object Improvements and Distribution – Burleigh

· Change Curve Imports to Use Oracle vs. Excel Sheets – Allen

· IIR Outage DB Integration – Symms

· Tool Upgrades (DOA, Tibco, Delphi, Oracle Client, C Compiler) – Govindasamy

· Risk Reporting Enhancements – Lee

· PCS/PID Consistency (EnPower vs. Excel)

· MKM Detail Options (PostId vs. Desk)

· True-Up Liquidation (Curves vs. Pub Prices)

· PostId Compare (Eliminate Oracle Reports Tool) 

· Final Post Automation (XLS and ASCII File Creation) – Lee

· Historical Adhoc Table 30 Day History – Lee

· Portcalc Results Automation (Oracle vs. UNIX File System) – Lee

· C Debugger Limitations – Lee

· SourceSafe CleanUp - Luu 

· Consolidated Reference Servers – Smith

Miscellaneous

· Communication Between IT and Business Owners

· Status / Metrics Reporting

· Workload Prioritization

· Expectations Management

