Year 2000

Executive Communications Plan


Summary of Activities__________________________________________________________

· Millennium Management Center (EB45C1) is complete

· Two emergency red phones

· Seven outbound communication phones

· One executive phone 

· Inmarsat phones and American Mobilsat phones distributed to key sites

· Y2K diagnostic parameters are ready 

· Over 100 sites will be contacted as local rollovers occur to determine diagnostic status

· Attendees will include all Y2K coordinators, the Y2K project office personnel, public relations, and one attorney.  All others will be on call.

· The center will be staffed from 7:00 A.M., December 31 to 5:00 P.M., January 1.  Over the remainder of the weekend, regular hours will be maintained.

· Over 2900 personnel and contractors will be working over the rollover weekend.

Executive Communications______________________________________________________

· Each site will be diagnosed as:

Level 1.  Catastrophic events or operational shutdowns

Level 2.  Communications failures or operational failures at mission critical sites

Level 3.  Communications failures or operational failures at important or ordinary sites

Level 4.  Minor Y2K related issues reported at any site.  Operations continue

Level 5.  No issues reported

· Brief phone mail messages will be left for Ken Lay and Jeff Skilling.   Joe Sutton, Rick Causey, Jim Derrick, Mark Koenig, Steve Kean, Mark Palmer, and Kelly Kimberly will receive more detailed messages on December 31, 1999 at 1:00 P.M., 6:00 P.M., and 10:00 P.M.  Messages will be left on January 1, 2000 at 1:00 A.M. and 4:00 A.M.  Subsequent update messages will be left at 2:00 P.M. January 1st, 2nd, and 3rd.  Messages will briefly communicate whether there are issues.

· Level 1 and 2 issues will be reported directly to Rick Causey as they occur.  In the event Rick does not receive a call at the prescribed times, he will, in this order, 1) Call the executive line, 2) Call the bypass phone, 3) Come to the office.  If Rick is unavailable, Level 1 issues will be reported directly to Jim Derrick and then to the Office of the Chairman executives and others as necessary.

· Two airplanes will be on standby in Houston.  If they can file a flight plan, resources may be dispatched as necessary. 

Phone Numbers________________________________________________________________

Phone Name
Number
Office

Executive Line
713 853-9243


Corp Red Phone (Bypass)
713 750-5125


Corp Primary Outbound
713 345-8215


Corp Inmarsat
762-214-065 (Unlikely to be in service)


Ken Lay
Will be unavailable
713 853-6773

Jeff Skilling
Will be unavailable
713 853-6894

Joe Sutton
31st & 1st
Lake House:  409 448-6613

Lake House Fax:  409 448-6615

30th & 2nd
Home:  281 363-9913

Home Fax: 281 363-9915

Car: 713 824-6101

Mobile:  713 725-5979

Work Fax:  713 646-6088


713 646-6586

Rick Causey
Home: 409 321-0345

Mobile: 713 562-0788
713 853-1744

Jim Derrick
Home:  713 626-8801
713 853-5550

Steve Kean
Home:  713 621-6550

Mobile:  713 907-4342

Pager:  888 906-9761
713 853-1586

Kelly Kimberly
Home:  713 667-2374

Mobile:  713 253-2802

Pager:  888 604-9320
713 646-6416

Mark Koenig
Home:  281 360-7601

Mobile:  713 306-9210

Pager:  800 901-5209
713 853-5981

Mark Palmer
Home:  281 292-3500

Mobile:  713 805-0647

Pager:  888 740-9950
713 853-4738

Draft

Confidential & Proprietary Information

2

