Version 1.5 Sub-Group Agenda

January 15th –16th
1. Review 867_03 Contingency and the applicable 824 issues

· CR’s have to process the original 867_03 from ERCOT.

·  The contingency is in place to get the reads to the CR’s.

·  The contingency is a process that will be determined day by day.

· For clarification the 824 point to point issue is separate from the contingency plan . This will eliminate the need for ERCOT to forward the 824 to the CR.

· The 824 reject will be generated and sent to the TDSP based off the original, (not the copy) 867_03 from ERCOT. 

· The contingency is not to be used as an ongoing process. 
2. Review Change Control Log

	Issues
	Change Control
	PRR
	SCR

	1. 814_05 reject forwarded to CR from ERCOT when TDSP reject 814_04
	Group wrote change control. 
	
	Group wrote SCR

	2. Transaction SET 814_28 and 814_29
	Group writing change control. 
	258, 259, 260, 261
	N/A

	3. Stacked Move in Solution

- DTM added to 814_17

- Modification to NFI flag
	2001-225

Group wrote change control for NFI flag
	N/A
	Already Written

	4. Date Gap 

-Add new code option in  BGN01

- Add new BGN06 will contain appropriate Trans ID
	2001-227

2001-227
	N/A
	Already Written 

	5. Addition of DTM to 814_13
	Group wrote change control.
	N/A
	Group wrote SCR.

	6. Naming convention 814_10, 
	2001-170
	N/A
	

	7. 867_03 cancel/rebill revamp
	
	N/A
	

	8. CR cancellation of Pending switch
	2001-231
	Done and approved
	Already approved

	9. REF *1P B44 in 814_24
	2001-199
	N/A
	

	10. 814_27 not being forward by ERCOT
	2001-233
	
	Group wrote up System change control

	11. Added name to 814_01 for customer phone number
	Group wrote change control. 
	
	Group wrote system change control


Verify all change controls to be included in 1.5.

Change control 161 was missing from the list and Dave Odle will add it to the list.

___________________________________________________________

3. Review RMS directions and instructions – 
Critical Care – Chair of TX SET will bring this subject up to RMS and tell them that they are not clear on the direction from RMS to TX SET. 

a. Develop change controls that may be missing

4. Review Redline Implementation Guides – Compare to Change Controls

a. 814 series

b. 867 series

c. 820_02

d. 810 series

e. 650

5. Review “What has changed document”

Other

Change control 2001-022 is still on hold. Is this change control still needed? It was agreed that this needs to be done. The group wrote a change control 

TX SET Items that should be added to agenda for next meeting

· Review transaction 814_28 and 814_29

· New transactions need change control changes

· Review redlines

· Nominations for vice chair

· Date in the past on Move in’s

