LNG Project Team Update

Members: Lowell Bezanis, Courtney Campbell, Russell Dyk, Marc Janichen, Ming Lian, Denver Plachy, Matt Smith, George Thomas

1. Current Projects

	Project
	Accomplished to Date
	Comments
	Expected Finish Date
	Sources
	Responsible

	LNG Website Map
	Map is up on website, with some key terminalling information
	Some minor cosmetic work still needs to be done
	March 31, 2001
	
	Russell Dyk

	LNG World Supply/Demand Forecast
	Initial supply/demand forecast is finished to 2010- US terminals extra capacity calculated
	Data needs to be incorporated into website map, but also put separately on website. Moreover, supply/demand analysis has to be fine-tuned for near-term spot cargoes
	April 2, 2001 (analysis put on website – not integrated with map – and spot cargo analysis finished)
	S:\LNG\Fundamental Analysis\Supply & Demand\global capacities.xls 

AND LNG Producer and Regas Terminals1.xls 

AND USTerminalsto2006.xls

ALSO, the Shipping Model
	Ming Lian

	LNG Pricing Tools
	Shipping costs/netback will be calculated by program developed by IT, per RD’s  instructions. 
	Need to expand on shipping costs to include working capital and terminalling costs and indicative pricing
	March 31, 2001 (for shipping costs)

March 18, 2001 (for terminalling and working capital costs)
	The Shipping Model

LNG Source Book

www.ports.com (for port charges)


	Courtney Campbell/

George Thomas/ Denver Plachy

	LNG Spot Cargo Tracking
	Three newsletters published “US LNG 

Market Update”  3rd by 3/26
	
	Done
	Lake Charles Port and Pilot’s data

Trunkline LNG website (from Gas Fundamentals page – go to capacity/arrival dates to assess what’s coming)

http://www.massport.com/ports/about_formo.html (for Everett)
	George Thomas/ Denver Plachy

	LNG Country Reports
	E-source has already completed a number of country reports
	E-source’s info and data need to be checked against in-house information before they are put onto the website
	April 15, 2001
	
	Courtney Campbell

	Weekly LNG 

Press Review
	Second edition completed. 
	Examines LNG developments in mainstream, local English-language business press in target producer/consumer countries, and NG industry trade press


	16 & 22 March
	E-source, trade press
	Ming Lian

Lowell Bezanis

	Source Ingathering
	Meeting with Zdenek Gerych, 22 March
	Obtaining access to primary add secondary source material on global LNG


	28 March for first tranche; thereafter ongoing
	
	Courtney Campbell

Lowell Bezanis

	LNG Overview
	2nd Draft completed 22 March. Asian section edited, fact checking and additions in progress (Ming); European section, edited, supply dimension to be  fleshed out folded in (George) and edited Americas section edited, correcs submitted (Denver), edit needed (Lowell); shipping component in progress (George)
	Summary of the LNG market, the basic structure of both long-term and short-term transactions, shipping logistics, market dynamics
	April 2, 2001
	MSDW LNG Report

LNG Tanker Industry Report

Interchangeability of Regasified LNG

Poten&Partners LNG Cost and Competition Study

http://www.fe.doe.gov/oil_gas/im_ex/gasimex.html
US Terminal Tariffs AND

O:\EGM Fundamentals\LNG\Elba Summary.doc

Shipping Model

Supply & Demand spreadsheets mentioned above

S:\LNG\Fundamentals Analysis\Supply & Demand\Vessel.xls

O:\EGM Fundamentals\LNG\Ships\Ships on Order 1-30-01

AND jccmodel.xls


	Everyone

	Competitive Intelligence 


	In progress
	Urgent - Ingathering of raw material on Enron competitors in LNG area (El Paso, Sempra and Tractabel) for London offsite
	April 6, 2001
	DJI, Investext/First Call/Skyminder, Live Edgar, Company web sites, trade press survey
	Courtney Campbell

	Market Drivers


	In Progress


	Urgent  - Provide supporting data/visuals for Wayne Perry  argument in favor of LNG merchant trade for  shipping conference 


	March 26-27, 2001


	Existing information sources


	Everyone



	CA Gas Scoping Study
	In progress
	Urgent – Supply information on CA gas market and its likely development, including existing and anticipated pipeline infrastructure for London offsite
	April 6, 2001


	
	Everyone



	
	
	
	
	
	


2. Initiatives

	Project
	Accomplished to Date
	Comments
	Expected Start Date
	Sources
	Responsible

	New U.S. Terminal Update
	The LNG group itself is very active in keeping updated information (from FERC and its own involvement)
	Current information needs to be summarized and then updated weekly with new FERC filings and additional info
	Immediately
	FERC Rims Database
	Denver Plachy

	European LNG Market
	Andrew Hill is preparing overview of Spanish market for LNG London group. 
	This is the competeting/backup market with the US for LNG. Need overview and updates on regulation, pricing, and LNG cargoes into Europe. Also, need to correlate available prices with various commodities (US natural gas, crude oil, distillate, etc)
	March 31, 2001
	PIRA European Gas Service

World Gas Intelligence
	Andrew Hill

	LNG Weekly Market Summary
	Components described by Russell to Lowell Bezanis
	This will be a newsletter both for in-house and outside consumption. It will included indicative Nymex pricing; shipping rates; market news; statistics; etc.
	April 15, 2001
	
	Lowell Bezanis

	LNG Shipping Summary and Newbuild Tracking
	Again, the LNG group has much of this information
	I’ve got a lot of this info, but it needs to be tracked and updated. Also, we need to find a way to know on a monthly basis the spot charter rates for LNG ships
	March 31, 2001
	Fairplay Weekly Shipping Magazine

Lloyd’s List Shipping

Ship broker’s websites

Analyst reports on shipping companies
	George Thomas


