






23/07/99, 18:57

Outstanding Legal Issues


Action
Date
Status
Resolved by

1. Legal review of the Registration Form


Validation by Tax Dept.


Tax

2. ETA termination issue
Decision was made that ETA can be terminated by Enron only on notice, CC suggests reciprocal termination right


CC/Project Team

3. Data protection issues.  Some countries may require a filing with the local data protection registrar


Tim to check with local counselors


Clifford Chance (Tim)

4. GTCs updating and reloading online when there are new versions released
Develop Business Process (GTCs can be changed immediately)


David Port/David Forster

5. Traders approval of all GTCs and product descriptions
Product Descriptions have been approved.

GTCs will be approved when the final version is ready.




Elena Kapralova

6. Make clear that all derivative transactions are being arranged by EEFT


Reflect it in the Products Long Descriptions


Edmund Cooper

7. Website Text Validation


Forward mockup of the system completed by the copywriter to CC for review


Scott Sefton/CC/David Forster

8. Prove-read all final GTCs, ETAs, PAs, Product Descriptions, website text etc. prior to loading 


One junior lawyer has to read the whole set of documents for UK and US to make sure consistency of formats, spelling etc.


Clifford Chance

9. Trading in Singapore
The decision was made regarding products we’ll be trading from Singapore (Financial Swaps in Gasoil and Crude) => tax and legal implications to be discussed


Clifford Chance

10. Trading in Australia
Decide what, if any, products we’ll trade from Singapore 


Louise Kitchen 



11. Encryption technology and German Signature Act
EK  forwarded Enron IT response to CC => CC to come up with further advise


Tim Hughes

12. Incorporate recommendations accepted by Enron from CC Exception Report into GTC, PA and ETA
Periodical review of the Exception Report

ongoing
Clifford Chance

13. Confidentiality issue regarding using counterparties’ names for marketing
Not urgent issue, the initial thought is we’ll ask their consent before using their names


David Forster

14. Validate RL (UK Power) Contract Reference, i.e. who publishes the prices Pool or ESIS



Edmund Cooper/Justin Boyd

15. Wording in the GTCs to inform customer that GTCs were accepted
CC made a draft, LK to review 


Clifford Chance

16. Termination of ETA by Enron


CC to draft a sentence that ETA can be terminated by Enron on notice.

Business Process should include ETA Termination

X

?
Clifford Chance

David Port

17. ETA for customers that we’ll charge fees
Draft new set of ETAs (LK to decide when)


Louise Kitchen/ Clifford Chance

18. Change Long Descriptions so that they are built of separate sentences
Change Long Descriptions


Elena Kapralova/ Arfan Aziz

19. Tax issues related to trading financial products
Investigate further Tax and Regulatory issues


Janine Juggins/Justin Boyd







20. Consider having ETA printable in the House any time when customer wants to
Clarify ETA related questions, i.e. printable/not, where, when, how often, all jurisdictions or just the one relevant to the client’s jurisdiction  => possible System scope change!!




Louise Kitchen/Project Team

21. Master/GTC governing transaction, issue with old Masters
Make a decision and add Business Process on GTCs/Master control, for ex. after customers signed PA send them a letter that specifies which Master/GTC governs particular product type.


CC/David Port

22. Version Control on GTC
Possible option for further discussions: Include Version No. and date on each GTC, ticker message on the day when GTCs were changed, hard copy of applicable GTCs enclosed with paper confirmation.


Clifford Chance



23. Should Disclaimer appear on the Cover (Log In) Page
Make a decision whether it appears or not?


CC/Louise Kitchen

24. Format of Disclaimer Hotlink
Color, font, location?




CC/Louise Kitchen

25. Words in the window that appears after clicking on the price
Get rid of “Please Confirm” words, review other words.

Pass final text format to IT.


Clifford Chance

26. Ability for customers to create their own guest account


CC to give advise whether it is OK/Not?




Legal Deliverables – Europe

Deliverable 
Jurisdiction
Delivery Date 
Status
Delivered by

1. ETA 
UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland, France, Spain


Clifford Chance

2. ETA for additional jurisdictions


Croatia,  Romania, Slovakia 


Clifford Chance

3. PA
UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland, France, Spain


Clifford Chance

4. PA for additional jurisdictions


Croatia,  Romania, Slovakia 


Local Counsel 

5. Translation of ETAs and PAs
German , Portuguese, French, Spanish


Clifford Chance to manage

6. Long Product Descriptions
All products


Justin Boyd/Elena Kapralova

7. GTCs – in English only 
Generic per commodity type




Clifford Chance

8. Translation of Belgian gas GTC into French, Flemish and German, and of Nordic Power GTC into Norwegian 
Belgium, Norway, Sweden


Clifford Chance

9. Paper Confirmations
UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland


Justin Boyd

10. Translation of Belgian Gas paper confirmation into French, Flemish and German, and of Nordic Power Paper Confirmation into Norwegian 
Belgium, Norway, Sweden


Local Counsel 

11. Website Text Validation
N/A


Clifford Chance/Justin Boyd/Scott Sefton

12. Phrase in the Garden that the Application for Password may not me granted 
All European jurisdictions


Clifford Chance

13. Generic Disclaimer (for “House” and “Garden”) covering all European jurisdictions
All European jurisdictions 


Clifford Chance

Resolved Legal Issues


Action
Date
Status
Resolved by

1. Use generic (non-country specific) GTCs and put all country-specific issues in the ETAs or PAs

Rewrite ETAs and PAs and kill GTCs for Spain and Netherlands



X
Clifford Chance

2. Passwords issue process


Develop Business Process and include it into the Policy Document. 

For ex: Enron will grant Head Trader Login and Password to the counterparty, which will create individual passwords. Enron won’t have any personal data on counterparty trades to avoid Data Protection issues.



X
David Port

3. Does our knowledge of who the Head Trader is (name), cause any Data Protection issues?
The issue is dealt by using encryption technology.

X
Scott Sefton/Clifford Chance

4. Printing Registration Form and PA from the screen 
It must be clear what do we mean by country in the dropdown box, i.e. country of where trader does business



X
Scott Sefton/Janine Juggins/Paul Goddard

5. Mechanism to capture notices details, nomination contact details, bank account information, etc.  
Remains in confirmation as it is currently done

X
Clifford Chance 



6. Restriction by some jurisdictions (Austria, Croatia) on conducting business solely in London
Include one sentence in ETA to cover that business is not conducted within such countries

X
Clifford Chance

7. The one page reference to NPTA agreement must refer to a particular dated NPTA 


Change one page online reference to include date of the most recent NPTA

X
Clifford Chance

8. The term "System Administrator" will be changed to Head Trader Password
Change Business Processes accordingly

X
David Port

9. Coal GTCs 


Finalize wording

X
Edmund Cooper/CC

10. All ETAs will be amended to provide that the limitation of liability provisions will apply, except as otherwise provided by applicable law.


Revise ETA 

X
Clifford Chance

11. ETAs should not have wording on prohibiting traders from trading while they are outside of their country
We can take a view that it is customer’s responsibility not to violate ETA agreement

X
Scott Sefton

12. Signature validation for Italy and Sweden against Registry
Business Process need to be developed

X
David Port

13. US Power: separate confirmations for buy/sell transactions


X
Louise Kitchen

14. GTC for information only 
When customers just want to look at GTCs, where they (GTC) should be located?

X
Clifford Chance

15. For UK Gas NBP trades, we need to deal with the issue of whether “Master” definition covers NBP side letter
Include an elastic sentence in ETA

X
Clifford Chance 



16. Revise the UK Gas Beach contract to deal with underdeliveries/overdeliveries and any other issues that have customarily been dealt with in the confirm.
LK decision: SAP + cost => CC to revise UK Gas Beach GTC

X
Clifford Chance /Edmund Cooper



17. “Legal and Privacy Information” Disclaimer for the house and garden


CC to include all changes to Disclaimer:

· instead of ROETA put everything in Disclaimer

· clause that ETA will be sent on request



X
CC

18. Statement on the Garden website that printing, signing and submitting the PA during partial online registration does not ensure that customer will receive a password. 
Edmund Cooper to circulate sentence draft

When it agreed by everybody, EK to pass it to IT

X
Clifford Chance/Edmund Cooper/Elena Kapralova

19. Long Descriptions should not have reference to Master/GTC preference, as it is already in ETA 
Change Long Descriptions



X
Edmund Cooper

20. Definition of energy units (joule, therm etc.) in the long descriptions
Add units definition to UK Gas GTCs

Exclude units definitions from Long Descriptions

X
Edmund Cooper

21. Credit: another set of GTCs must be prepared, to include a paragraph on collateral for counterparties with poor credit rating
Approve Credit Drafting for GTCs

Prepare new set of GTCs to include Credit clause

X

X
Mark Taylor/Scott Sefton

Clifford Chance

22. Trademarks

23. 
Draft generic statement in Legal & Privacy Information.

Check with European Jurisdictions whether it will work.

Wording of the Trademark

X

X
Clifford Chance

Louise Kitchen

24. Registration Structure revision

25. 
ROETA – get rid of them

ETA are not printable in the Garden, only PAs   (to secure  our legal efforts from potential competitors)

X
Louise Kitchen/Project Team

2
1

