MIDLAND, TEXAS

Congratulations to Olan Smith on his new job as Pipeline Specialist.

SAFETY






This Week


Year to Date 2001

Vehicle Accidents
0
4

Lost Time Injuries
0
0

OSHA Recordable
0
0

· Teams working on  ESMS action items.

COMPRESSION

· WT2 202 Compressor alignments complete. Unit 201 & 203 brick communication failure. AC power failure on 10/12 – generator put on line (lost purchase power)  Purchase power back on 10/13 – generator taken off line.  Cooper finished job on 10/13; Quail didn’t tighten flange bolts on bottom flanges resulting in ESD on plant when attempting to pressure up Unit 202.  10/14 Unit 3 brick communication failure.  10/15 tightened pressure packing on compressor 2 Unit 202 packing was still loose.   10/16 worked on ESD blow down valves and pulled wire to 201 evaporative cooler fan.

· Keystone Unit 3 down 10/13 due to high discharge pressure.  Unit 2 put on.

· Compelx 30” project is 85% complete.

· Replaced radiator & worked on pump at the Brant Adkins Pump.

· Completed minor overhaul on unit 8 at Spraberry.

PIPELINE

· Wink Station power failure.  Back in service.

· Witnessed Apache line crossings.

· Crane completed 12” ROW clearing on Crane to McCamey Rancho and Crane to Hwy 67.

· Installed 2 gates on ROW towards Iraan.

· PLC was down at the McAfee Station.

· Pump #1 at Colorado City knocking.

· Installed tank mixer on tank 56005 McElroy Station.

ENVIRONMENTAL

· Teams attending Environmental Roundtable.

· Leak on June Tippet.  Two barrels  out 0 recovered

· Leak reported on EK Queen. Three barrels out 0 recovered.

· Ongoing leak on Garza line. 1- two bbl, 1-25 bbls.

CUSTOMER SERVICE

· Crane & Monahans Public awareness program.

· Eunice Team met with Larry Strain on old TNM lines on his land, to see about getting rid of the lines.

OTHER

· Team members attending Facilitating Training.

· Mark Ethridge attending self directed work team task force.

· Teams attending Corrosion Meeting.  

· Lance Nash has a Navajo lease to connect at Abell Sour 700 bbls day.

· Teams attending Asbestos Training.

· Teams attending Mechanical roundtable

· Teams attending UAF Meeting in Amarillo.

SCHEDULE (Week of October 22nd)


Monday
Tuesday
Wednesday
Thursday
Friday

Scott    Clark
Region
Region
Region
Midland
Midland

Bob    Bandel
Jal / Eunice
Lovington
Eunice
Midland
Vacation

James Lawrence
Seminole / Plains
Midland
Brownfield / Andrews
Midland
Midland

Randy Mobley


Big Lake
Midland
Crane
Midland
Midland

Robert Newman
 Midland
Midland
Big Lake
Midland
Midland

Don

 Bishop
Houston
Houston
Houston
Houston
Houston

