Unify Gas Month End Close - December 2001

	Dec
	 
	 
	 
	 
	 
	 

	Sun
	Mon
	Tue
	Wed
	Thu
	Fri
	Sat

	 
	
	
	
	
	
	1

	2
	3
	4
	5
	6
	7
	8

	9
	10
	11
	12
	13
	14
	15

	16
	17
	18
	19
	20
	21
	22

	23
	24
	25
	26
	27
	28
	29

	30
	31
	 1
	2
	3 
	4 
	 


	Activity
	Time
	Responsible Party

	Run Sales, Supply and Service PMA drafts for ENA
	December 28, 7:00 pm
	Unify IT
(Anwar Melethil)

	Flip Billing Period for All Entities (except ECC)
	December 31, 5:00 pm
	Settlements

	Turn off Gas Day Schedule Quantities
	December 31, 12:00 pm
	Richard Pinion

	Turn off SAP Automation~!
	January 1, 6:00 pm
	Unify IT

	No more changes to current delivery month-   All reports clean.  
	January 1, 6:00 pm


	Logistics

	Run Sales, Supply and Service drafts for ENA Current month
	January 1, 7:00 pm
	Unify IT 

(Anwar Melethil)



	Run Sales, Supply and Service current and prior months drafts for all entities (except ENA, ECC)


	January 1, 7:00 pm
	Unify IT 

(Anwar Melethil)

	Turn on Gas Day Schedule Quantities – January 2002


	January 1, 12:01am
	Richard Pinion

	Run Accruals for all entities (except ECC).
	January 2, 6:00 am
	Settlements

	Flash 
	January 2, 7:00 am
	Risk Management

(Scott Palmer)

	Logistics complete all bridge back to Sitara
	December 31, 5:00 pm
	Logistics

	ReportGas Database Refresh, then turn OFF until notified
	January 2, 1:00 am
	DBA

	Changes can be made to prior month delivery data
	January 2, 7:00 am
	Logistics

	Turn on SAP Automation
	January 2, 7:00 am
	Unify IT


CANADA

	Activity
	Time
	Responsible Party

	Run Sales, Supply, Service drafts for ECC


	January 3, 7:00 pm
	Unify IT

(Anwar Melethil)


12/19/2001  10:40 AM

