
November 9, 2000
LEGAL STATUS REPORT – ENRON CANADA

	PROJECT
	RESPONSIBLE ATTORNEY
	BUSINESS PERSON
	PROJECTED CLOSING
	STATUS

	Alberta Power Purchase Auction
	Peter Keohane

Mark Powell
	John Lavorato (Trading)

Rob Milnthorp

Derek Davies

(Origination)
	Not Applicable
	Enron Canada Power Corp. acquired the Sundance "B" PPA pursuant to the auction for 706 MW for a term of 20 years commencing January 1, 2001. Enron Canada Power’s qualification for participation in the Alberta Power Pool, and trading and origination transactions are being pursued and excused with respect to the PPA for market deregulation commencing January 1, 2001.

	British Energy Canada
	Peter Keohane

Chris Gaffney
	Rob Milnthorp

Paul DeVries
	Ontario Market Opening (Projected for end of 2nd Qtr. 2001)
	3-year term firm PPA for 500 MW/h executed, conditional on British Energy entering into an agreement to acquire the Bruce Nuclear Generation Facility from the Ontario Government, and on Enron hedging 90% of contracted power.  Award of Bruce Facility to British Energy has been confirmed as satisfied. Market Opening extension has been negotiated with British Energy.

	Off-Take of British Energy Power
	Peter Keohane 

Chris Gaffney
	Rob Milnthorp

Paul DeVries
	Ontario Market Opening (Projected for end of 2nd Qtr. 2001)
	Firm PPAs being discussed with various counterparties to hedge British Energy position.  25 MW, 3-year contract executed with Sunoco.  100 MW 2-year contract being negotiated with TransCanada Energy.

	ENERconnect
	Peter Keohane

Chris Gaffney
	Rob Milnthorp

Paul DeVries
	Commencing on Ontario Market Opening (Projected for 2nd Qtr. 2001)
	3-year services and alliance agreement executed.  Toronto office set-up and additional contracting arrangements ongoing for Market Opening.  Currently renegotiating services agreement.

	Blue Range Resource Corporation
	Peter Keohane
	Rob Milnthorp
	Year-end 2000
	Ongoing administration of estate wind-up and final dividend payment.  Final dividend expected for year-end 2000.

	Moore Power Project
	Greg Johnston
	Rob Milnthorp

Kyle Kitagawa 

Eric Le Dain
	Not Applicable
	Packaging project for sale (turbines, queue position, land option, permitting) to potential third parties.

	Mobile Turbine Joint Venture
	Greg Johnston

Mark Powell
	Kyle Kitagawa

Duncan Croasdale
	Year-end 2000
	Non-binding letter of intent has been executed by Power Systems Mfg. regarding the creation of a joint entity for the purpose of manufacturing, packaging and selling mobile combustion turbine generating units. Management agreement and LLC agreement (and related agreements) are in process.  ENA has acquired one FT4 turbine and jet engine and one complete FT4 mobile package.  ENA has executed a supply agreement regarding 2 generators, with an option to have up to an additional 8 generators supplied.

	Ontario G-6 Municipalities
	Chris Gaffney
	Eric Le Dain

Paul Devries
	Ontario Market Opening (Projected for end of 2nd Qtr. 2001)
	Non-binding letter of intent has been executed with respect to supplying the G-6 municipalities or their Retail Affiliate with gas and electricity (on an exclusive basis) and energy management and supply services.  Energy supply and portfolio management services agreements and master physical power and gas trading agreements under negotiation.

	Government of Ontario NUG

Contract RFP
	Peter Keohane

Chris Gaffney
	Paul Devries
	RFP winner to be announced Oct. 30, 2000
	RFP for management of the Non-Utility Generation Contracts on behalf of the Government of Ontario.  Enron Canada has been short listed

	Master Power

Contract
	Peter Keohane

Greg Johnston
	Jon McKay
	Year End 2000
	Preparation of Canadian standard form master physical power trading agreement. Third draft circulated for comments.  

	Master Amendment Project
	Peter Keohane

Mark Powell
	Rob Milnthorp
	Year-end 2000
	Preparation and negotiation of amendments to 37 Master Firm Gas Purchase/Sale Agreements (including specific transportation assignments and collateral and netting agreements) to reflect revised credit terms and recent changes in Canadian insolvency and commercial laws.

	Papier Masson Ltee
	Peter Keohane

Chris Gaffney
	Rob Milnthorp

Paul DeVries
	Not applicable
	Ongoing monitoring of TMP construction, equity investments and loan guarantees.  Currently reviewing acquisition/disposition opportunities.

	Invasion Energy Inc.
	Peter Keohane
	Kyle Kitagawa
	Not applicable
	Ongoing monitoring of equity and debt investments.  Waterous Securities engaged for sale, anticipated for 4th Qtr. 2000.

	Nitrochem
	Chris Gaffney
	Jeff Borg
	Unknown
	Non-binding letter of intent regarding the provision of energy supply, portfolio, a risk management and settlement services and cogeneration development has been executed.  Revising draft power supply contract.  Preparing draft services agreement.

	Sunoco Energy Inc.
	Chris Gaffney
	Paul Devries

Jan Wilson
	4th Qtr. 2000
	Negotiating Energy Services Agreement.

	Piper Energy Inc.
	Mark Powell
	Cyntia Pastega
	4th Qtr.
	Negotiation of gas management services agreement for British Columbia production.

	CNR, Beau, Tenaska, Encal & others
	Mark Powell
	Derek Davies

Kevin Heal
	Nov. 1, 2000
	Coordination and review of numerous temporary assignments of pipeline capacity.

	JCG Resources Ltd.
	Mark Powell

Greg Johnston
	Cyntia Pastega
	Unknown
	Coordination and confirmation of transactions and agreements between Contour Energy Ltd., Troodon Energy Ltd. and JCG Resources Ltd.

	Canadian Retail (Power and Gas) Initiative
	Peter Keohane

Mark Powell
	Rob Milnthorp

Dave Pope
	Unknown
	Creation, qualification and preparation relating to a retail energy affiliate for Canadian jurisdictions.

	Cadillac Fairview
	Chris Gaffney
	Jeff Borg
	4th Qtr. 2000
	Non binding letter of intent has been executed.  Preparing draft wholesale Electricity Management Services Agreement.  Draft power supply agreement has been circulated.  Exclusivity in place until November, 2000.

	Bowater
	Chris Gaffney
	Jeff Borg

Jan Wilson
	4th Qtr. 2000
	Preparing draft wholesale Electricity Management Services Agreement.  Draft power supply agreement has been circulated.

	TransCanada
	Chris Gaffney
	Paul Devries
	Oct., 2000
	Finalizing 2 year 100 MW power purchase and sale transaction (back to back with British Energy Supply).



- 3 -
November 9, 2000 4:02 PM

