ENRON TRANSPORTATION SERVICES

SYSTEM OUTAGE REQUEST/NOTIFICATION

SUBMITTAL DATE __February 6, 2002 _____


Planned X


Late


Unplanned

Region/Location  Beatrice / Palmyra



        

Reported By  Keith Liesemeyer
    New X
          Revised



Telephone # 402-780-5321
If A Revision, Enter Outage ID# or the Original  

Estimated Start Date: 

FAX # 402-780-5766


 


Starting Date 
Time 
Completion Date
Time

2-11-01
0730
2-12-02
1600











Description of Work/Outage:


Pulling #3 power piston for inspection and installing a recondition power cylinder head.












Facilities Affected


Compressor Station
Palmyra
Estimated Volume
0

Units
#23 KVS
Horsepower
2,000 HP

Dehy

H20/Volume 
0





Services Affected


Mainline
C and/or D
Approx. Mile Post #


Branch line/Transmission

Reduced Operating Pressure


TBS Name 

Farm tap








Comments
We will check with gas control before starting Monday morning. We will give you a call on the completion date and time.

(I have a hard time putting the X’s in the squares)







For All Outages FAX To:


 Jerry Graves      

 Sr. Specialist   Gas Control

 (Outage Coordinator)              Phone – 713-345-8923 

                                                     Fax - 713-646-2584

                                                               Email - Jerry.Graves@Enron.com











Form Revision 3.0
Form Owner: ET&S Outage Coordinator
02/06/02

