ENRON – ETS GROUP, WEEKLY PROGRESS REPORT

	Consultant:
	Hoang Vo


	Consulting Period: 16 Sept, 2001 through 22 Sept, 2001

	Contact Name:
	Tracy Geaccone



	Address:
	Enron – ETS Group

1400 Smith Street,

Houston, Tx 77002

	Phone:
	713-853-7372


Agenda for the Week:

· Complete testing Functional Income Statement model.

· Replicate model for individual users.

· Move model into production environment.

· Prepare for demonstration of model.

· Prepare for demonstration of Operations O&M Contributor Application. 

Items Completed

· Completed testing Functional Income Statement model.

· Created training material for users.

· Completed demonstration of Functional Income Statement model.

· Completed demonstration of Operations O&M Contributor Application.

· Began migration of Functional Income Statement model into production.  Several user Libraries and customized Manager interfaces created.

Agenda for the next Week

· Complete migration of Functional Income Statement model in to production.

· Address user enhancement requests.

