ENRON – ETS GROUP, WEEKLY PROGRESS REPORT

	Consultant:
	Hoang Vo


	Consulting Period: 11 Nov, 2001 through 17 Nov, 2001

	Contact Name:
	Tracy Geaccone



	Address:
	Enron – ETS Group

1400 Smith Street,

Houston, Tx 77002

	Phone:
	713-853-7372


Agenda for the Week:

· Install Contributor version 2.2 on development server.

· Run benchmark tests after Contributor upgrade.

· Test sample model and processes on Development server with new Contributor version.

Items Completed

· Upgraded Development sever to Contributor version 2.2.

· Preliminary Benchmark testing showed a significant increase in performance increases.

· The majority of the O&M applications have been updated.  This process has taken a significant amount of time longer than expected due to two reasons.  Pat and I are overwhelmed with Cost Center additions and employee moves.  Secondly significant changes to the Direct Expenses cube required that data be backed up and restored after synchronization.  This doubles the time required to update the application with the model changes.

Agenda for the next Week

· Complete benchmark testing.

· Complete process testing on Development server.

