PUCT STAFF QUESTIONS/CONERNS TO BE ADDRESSED

Comparison:  Version 1.3 to 1.4

· Minor changes

· Major changes

· New functions

Related questions:

· Can we reasonably expect the minor changes will function with the same degree of reliability in Version 1.4?

· What are the risks associated with the failure of the major changes?  

· What are the ramifications? 

·  What workarounds are conceivable?  

· What workarounds are practical?

CONCERNS WITH CONVERSION OPTIONS:

· Sufficient time for production testing (4-6 weeks)

· High risk of conversion to Version 1.4 and migration of non-choosing customers to the affilliate in the same month

· Risks and trade-offs of each option presented

· Is market open (as defined by participants) tied absolutely to the conversion to Version 1.4?

· What happens if the market opens under Version 1.3?

· What functionality would be missing?

· Are there easy workarounds for this missing functionality?

· Is it a possibility that everyone converts to Version 1.4 on December 29/30; the pilot caps are lifted for all customer classes, but residential customers are still left with bundled rates (not-PTB) and not transferred until February to the affilliate?  

· What are the risks and ramifications for each market participant and each customer class if Fram 6 of testing has major problems that cannot be corrected for release in Version 1.4 by the timelines proposed?

