- 2 -


ECPC/PPA OUTSTANDING MATTERS

(LAST UPDATED 5/22/01)

Attachment #2

	
	ITEM
	RESPONSIBLE
	TIMING
	STATUS

	1.
	Special Property Tax Assessment
	Davies/Law
	(
TBD
(
Draft Response Plan May 1/01

(
CPTA Meeting May 25/01
	(
Michael to monitor hearings and need for/scope of our involvement.

(
Consider need for expert/consultant on municipal taxation.

	2.
	Wabanum Lake Water Treatment Plant
	Davies/Hemstock/

Keohane
	(
TBD
	(
Blakes retained re: Statement of Concern to intervene in TAU Application to Alberta Environment.

(
Stantec retained to assist in background for Statement of Concern and Alberta Environment Application.

	3.
	Sundance pre-2006 Waste Settlement Ponds
	Davies/Hemstock/

Keohane
	(
TBD
	(
Blakes and Stantec retained (in connection with Wabanum Lake Water Treatment issues) re: Statement of Concern and to obtain intervener status before Alberta Environment.

	4.
	Keephills Expansion 
	Davies/Hemstock/

Keohane
	(
TBD
	(
EIA required for EUB application.

(
Terms of Reference for EIA being defined.

(
Considering strategy to get involved in the process.

	5.
	Billing Issues (January/February/March, ’01 - Other)
	Davies/Dupuy/

Keohane
	(
TBD
	(
Correspondence exchanged with TAU.  Waiting for TAU Response

(
Meetings held with TAU.

(
Need to arbitrate some or all matters?

	6.
	STS/Target Availability Issues and Retroactive Adjustments (if any) for STS/Target Availability
	Hemstock/Davies/

Zufferli
	(
TBD
	(
Owners' application heard by EUB.

(
PPA Buyers' hearing adjourned.

	7.
	STS Issues (+/- 10%)
	Zufferli/Johnston
	(
TBD
	(
ECPC has objected to TAs position.

	8.
	ESBI Working Capital Deficiency Issues 
	Davies/Law/

Keohane/Hemstock
	(
TBD
	(
ECPC has not paid.

(
TA to explain/justify.

	9.
	ESBI Requirements For System Support Services
	Zufferli/Hemstock/

Keohane
	June 18/01
	(
Competitive market for regulating, spinning, supplemental and load following reserves procured on Wattex, for trading commencing June 18, 2001, and first delivery July 3, 2001.

	10.
	PPoA Rules for Metered/Unmetered Assets
	Davies/Hemstock/

Powell
	(
TBD
	(
Currently operating under "FMO" exception.

	11.
	Project Redford
	Milnthorp/Davies/

Zufferli/Hemstock/

Keohane
	(
TBD
	(
Under consideration by market participants.

(
Structure for "splitting" PPA under consideration.

(
Other monetization alternatives under consideration.

	12.
	Clover Bar Issues
	Davies/Zufferli/

Hemstock/Keohane
	(
TBD
	(
MSA complaint filed.

(
Meeting held with MSA.

(
Waiting on MSA report.

	13.
	ESBI Scheduled Outages Information
	Zufferli/Keohane
	(
TBD
	(
Comments on Confidentiality Agreement and protocol for information dissemination provided to ESBI.

	14.
	MAP 2002
	Davies/Hemstock/

Keohane
	(
TBD
	(
"No harm commitment" response to Alberta.

	15.
	PPA Ownership/Tax Structure - Reconsideration
	Scott/Clark/Arthur Andersen/Keohane/Davies
	(
TBD
	(
Most efficient ownership and tax structure under review.

	16.
	Services Arrangement between ECC and ECPC
	Davies/Keohane
	(
TBD
	(
Draft under review by commercial.


I:\Legal\Power\Project Redford\memo.PPA outstanding issues.doc

