[image: image1.png]


Enron Transportation & Storage Company
10/24/00 9:22:53 AM
Risk Book Project Statement of Work

Risk Management System Project 

Discretionary
Statement of Work

Prepared By:  Lisa Sawyer

Preparation Date:  08/17/00 10:00 AM
Contents

3Current Business Environment

Proposed Business Environment
3
Business Justification
3
Alternatives Considered
4
Recommendations
4
Project Scope
4
Delivery Commitment
4
Responsibilities
4
Business Unit
4
IT
5
Risk Identification and Mitigation
5
Estimated Cost
6

Customer Approval Sign-off
7


Current Business Environment

ETS currently manages its market risks on a short term and/or deal by deal basis.  In addition, mitigating those risks must be done through a third party further reducing its ability to extract maximum margins.  Structured products are not readily broken down into their component parts and monitored to take advantage of favorable shifts in volatility or other market moves.  Current deal making for transport determines value by what the market bids and does not readily have models to calculate the option value.   Since each individual transport and storage marketing group within ETS is responsible for a revenue budget, risk profile positions are not viewed consistently or globally.  It is possible that a potential hedge for one group may increase risk for the group as a whole.       

Proposed Business Environment

We are proposing the purchase of a Risk Management system that would allow ETS to capture and manage any and all risks ETS is currently subject to and/or may become subject to in the future.  This system would account for both natural and transacted positions and would have the ability to view positions based on a forward "first of the month" mark-to-market view and an options mark-to-market view.  This system would be flexible enough to allow us to add new books, new companies, new transaction types, and sub-transaction types without additional programming.  This system will have the capability of running different sensitivity analysis including but not limited to VaR and Monte Carlo.  This system will support a variety of reports that can be customized for Management, Traders, Control, and Finance showing positions, Profit & Loss, accrual revenue, Mark-to-Market revenue (unrealized), and anticipated cash flows.  This system would have settlement capabilities (Invoicing and Payments) for any financial transactions entered into and the ability to account for margin accounts and settle broker fees.  This system would also have the ability to produce ad-hoc reports quickly and easily.    

Business Justification

ETS believes a Risk Management System will enable it to better protect and extract value from its assets.  This system will allow ETS to benefit from separating the financial aspects of a deal from the physical aspects of a deal and allow us to manage each independently.  This will allow ETS to take advantage of better timing of transacting a deal either financially or physically and in any order.  ETS will be able to manage the various risks it is subject to as well as trade from known positions on a global basis.  Other benefits would be: 1) better price discovery (since volatility will be taken into account), 2) more responsive to deal offers, 3) extract value from both physical and financial positions, 4) ability to hedge naturally occurring risks, 5) ability to better structure deals, 6) ability to monetize options that are built into deals, 7) ability to manage earnings and cash flows, 8) better management information and 9) adherence to new Accounting pronouncements on Risk Management activity..       

Alternatives Considered

An investigation was done to use an the internal Risk Management System that Enron North American uses; however, due to the size and complexity and large interfaces to other applications, this approach would be too costly and take too long.  Developing a system was considered, but due to timing and costs, that option was also eliminated.  Several packaged products were contemplated (Derivatives.com, Ensyte, ESI, Altra, Allegro, SAS, TriplePoint, Power Trade, Intermark and Focus) and two were evaluated in depth: (Caminus and SunGard).  

Recommendations

The recommendation is for ETS buy the Caminus Zai*Net Manager Risk Management System. 

Project Scope

Implement Caminus’ Risk Management System with minimal interfaces to existing applications.  Data conversion will be handled by the marketing group manually so no automated data conversion effort is necessary.  Caminus Consulting will provide technical support to conduct user testing and training, develop a price curve upload interface from EXCEL and develop an options pricing model interface.  

Delivery Commitment

Activity/Milestone Description
Deliverable Name/Description
Target Date

Complete Vendor Selection

October 20

Establish Detail Project Plan

November 10

Begin User Acceptance Testing

December 1

Implement System

January 1, 2001

Responsibilities

Business Unit

· Vernon Mercaldo - Project Manager/Generalist 

· Lee Ferrell - Project Sponsor/Risk Management Consultant

· Kent Miller - Executive Sponsor/Oversight

· Kim Watson - Revenue Management Consultant

· Jo Williams - NNG Transport Consultant

· Jeff Fawcett - TW Transport Consultant

· Morgan Gottsponer - Storage/Operational Storage Consultant

· TBD - Accounting Consultant

IT

· Lisa Sawyer - IT Oversight

· Mark Ferguson - IT Manager

· Caminus Consulting – User training, Price Curve Upload Interface, Options Model Interface

Risk Identification and Mitigation

The following criteria were used to provide a high-level risk assessment.

Risk Assessment Criteria

Project Attribute
Low
Medium 
High

Size
Less than 10,000 lines of code
10,000 to 100,000 lines of code
More than 100,000 lines of code

Effort
Less than 1 man-year
1 man-year to 10 man-years
More than 10 man-years

Cost
Less than $100,000
$100,000 to $1,000,000
More than$1,000,000

Structure
Business process well defined and documented
Business process vague, or incomplete documentation
Business process not defined; no documentation available

Technology
Existing hardware/software systems; require minor or no modifications
Major modifications required to hardware or software systems, or both
State-of-the-art hardware or software systems required

Impact
Few impacts to the enterprise outside of the immediate project or the customer’s information protection
Impact affects several organizations across the enterprise or the customer’s information protection
Project essential to the strategic direction of the enterprise or high impact to the customer’s information protection

This yields the following assessment:

Assessed Risk for Project

Project Attribute
Low
Medium 
High

Size
 
X


Effort
 
X


Cost

X


Structure


X

Technology
X



Impact


X

Estimated Cost

Budgeted Funds $650,000 – Budgeted as part of Revenue Management Project

The project will be conducted on a time and materials basis. The cost estimates for completion of deliverables are calculated based on best estimates of costs for projects of similar scope, complexity and schedule constraints.  Any changes to the scope of the project as outlined in this proposal will be handled through existing project modification procedures.

Cost Impact

Resource Expenses
Number
Rate
Estimated Months
Total

IT(by Job Category





Project Manager
1
$10,200
3
$30,600

Technical Support
1
$9,200
2
$18,400

Business Unit(by Job Category





Caminus Consulting – Implementation Support



$91,000

Total Estimated Resource Expenses



$140,000

Hardware/Software Expenses





Caminus Base Software Lilcense (includes 2 users)



$300,000

Add 8 Add’l User Licenses
8
$12,000

$96,000

2001 License Maintenance Fee
 
 

$79,000

Total Hardware/Software Expenses – Assumes no additional hardware will be nneded



$475,000

Miscellaneous Expenses





Travel



$10,000

Training





Other - AFUDC



$25,000

Total Miscellaneous Expenses



$35,000

Total Project Expenses



$650,000

Customer Approval Sign-off

I have read the above Statement of Work and agree that the scope identified is accurate and complete.  I authorize the process to obtain a work order and understand that no work can begin until an approved work order has been obtained.

GPG IT Project Manager





Mark Ferguson

Date






GPG IT Manager





Lisa Sawyer

Date






Business Unit Project Manager





Lee Ferrell

Date






Business Unit Executive Sponsor





Dave Neubauer

Date






Architecture Office





Bob Martinez

Date






Program Office





Tony Mayer

Date






GPG VP & CIO





Steve Hotte

Date

This document is the property of the ENRON TRANSPORTATION & STORAGE COMPANY and all information contained within is CONFIDENTIAL and PROPRIETARY.   No part of this document may be copied or reproduced without the written permission of the Enron Transportation & Storage Company.

C:\My Documents\Revenue Mgmt\Revenue Management\Risk System SOW.doc
Page 2 of 7

[image: image1.png]_986362457.doc
[image: image1.png]






