[image: image1.wmf]
Cypress Engineering
10235 West Little York Road, Suite 256

Houston, Texas  77040

(713) 856-7980 office

(713) 856-7981 fax

Name
Page 2
Subject
Date


George C. Robinson, P.E.
c/o:
ENRON Operations Corp.


Environmental Affairs Dept.
(713) 646-7327 ENRON office

(713) 646-7867 ENRON fax

Memorandum

To:
Larry Campbell
Date:
April 9, 2001

From:
George C. Robinson
Subject:
Summary of “Contract Installation” Costs for 2001
Project
Budget

Catagory
W.O. #
W.O.

Auth.

Amount
INST

Auth.

Amount
INST

Coded

to-Date
INST

Committed

Additional
INST

Estimated

Remaining
INST

Estimated

Total

Sta. 5 Rem.
TW Cap.

105,000

3,000
0
62,000
65,000

Sta. 6 Rem.
TW Cap.

66,000

16,000
0
34,000
50,000

N. Crawar Rem.
TW Cap.


30,000
0
0
42,000
42,000

N. Crawar Install System
TW Cap.


35,000
15,000
1,000
72,000
88,000

Bell Lake Rem.
TW Cap.


120,000
16,000
0
104,000
120,000

Atoka-1 Rem.
TW Cap.

65,000

4,000
0
11,000
15,000

Lockridge Plant Rem.
NNG Cap.


100,000
12,000
2,000
86,000
100,000

Subtotals: Capital




66,000
3,000
411,000
480,000











Laguna Soil Rem.
TW Exp.

---
0
0
0
0
0

Roswell Rem.
TW Exp.

---
100,000
9,000
6,000
65,000
80,000

Roswell Pit Removal
TW Exp.

---
0
0
0
510,000
510,000

WT-1 Dehy Area Rem.
TW Exp.

---
10,000
4,000
0
16,000
20,000

WT-1 Pit Area Rem.
TW Exp.

---
60,000
7,000
1,000
37,000
45,000

Eunice Ground Water Mon.
NNG Exp.

---
5,000
0
0
5,000
5,000

NNG Gomez Rem.
NNG Exp.

---
100,000
33,000
2,000
55,000
90,000

NNG Gomez Rem. (discre)
NNG Exp.

---
0
0
0
60,000
60,000

Subtotals: Expense


---
275,000
53,000
9,000
748,000
810,000











Totals: Cap. + Exp.


---

119,000
12,000
1,159,000
1,290,000

(a)  A project specific expense  work order number is not available for these projects

(b)  Figures only include Contract Installation $s
[image: image1.wmf]