
PROJECT CUIABÁ

OUTSTANDING FINANCING ISSUES

(Per 1/12/01 Conference Call) 

ITEM
OUTSTANDING ISSUES/ACTION
Time Frame
Resp. Party

1.
Bolivian Matters
Only minor matters outstanding.  
1 week
MR 

2.
Central Bank Authorizations completed
Most likely complete.  However, MR will get with Silvia to confirm any remaining items.

MR 

3.
Various Documentation
· Local Council needs to complete land swap. 

· Amendments to Brazilian security documents pending

· Rights Pledge Amendments (not a CP to funding.)

JN to follow up. Also, JN to provide letter approving 5-yr make-up period

4.
Enron Powers of Attorney
Expired; in process of being renewed. Currently in Corp Secretary’s office, then must go to Brazilian consultant and then to Brazil.
Up to 1 month
Dee A. at V&E

5.
Shell Power of Attorney
Will expire 1/31/01.  Will need to be renewed along with various other Powers of Attorney (MR has list)
Up to 1 month
JN

6.
Banco do Brasil consent
Holds local compensation account.  Need to ensure assignment of interest in EPE. (A CP to funding, as part of having perfected pledge.)

PS (Tozzini)

7.
Other Matters to Bolivian and Brazilian Council
Need to ensure that no further approvals are necessary.

MR

8.
Commitment Extension 
· Loan commitment extended for all OPIC and KfW tranches.  

· Note that default section will not be updated

· Need to ensure no technical default

BB to confirm with TM that no language changes needed.

9.
General Update 
· Siemen’s Discussions ongoing

· Discussions with Furnas on Capacity payment ongoing

· Commissioning on Oil progressing

· Petrobras consent done; L/C to be put in place



10.
Interconnection Memo
Not discussed.



11.
Eletrobras and Furnas consents
Received opinion from Brazilian professor in favor of an enforceable Eletrobras guarantee.

JN to send full Portugese version of opinion to Felsberg.

12.
Update to Lenders’ Engineer
Sue Garvin would like to review EPC payments made to date and total project spend to date.
1 week
RG/TB to forward to Sue Garvin early next week.

MR: Melissa Raciti-Knapp

RG: Rob Gay

JN: John Novak



DA: Dee Alaniz at V&E (Legal Assistant)

PS: Pedro Seraphim at Tozzini Freire

JN: Juliana Neufeld Lowenthal

BB: Barbara Boehm

TM: Tom Mahaffey


1


