Page 3

October 24, 2001

LEGAL STATUS REPORT – ENRON CANADA

	PROJECT
	RESPONSIBLE ATTORNEY
	BUSINESS PERSON
	PROJECTED CLOSING
	STATUS

	Project Canary
	Peter Keohane

Greg Johnston
	Derek Davies
	Not Applicable
	Proposed transmission by-pass and power supply arrangement to TransAlta's Highvale Coal Mine.  Confidentiality Agreement executed.  MOU and Exclusivity Agreement executed.

	Project Redford
	Peter Keohane
	Rob Milnthorp

Don Miller

Derek Davies

John Zufferli
	Not Applicable
	Sale of a separate Unit PPA.  Letter received from the Government allowing “split” of Unit PPAs.  Draft regulation and split PPAs in process.  TAU and Balancing Pool have provided consent to split PPAs.  Working on drafts of CIM, Master Due Diligence Index, "virtual" data room and draft sale documentation.

	Alberta PPA
	Peter Keohane

Greg Johnston
	John Zufferli

Derek Davies
	Not Applicable
	Numerous ongoing activities respecting monetization structures, regulatory and market rule issues, system access and transmission issues, market surveillance, operational, environmental and billing issues with TAU, etc.  Notice of arbitration sent to TransAlta re: outstanding billing issues.  Most billing disputes resolved in connection with consent to splitting PPAs.

	British Energy Canada
	Peter Keohane

Chris Gaffney
	Paul DeVries
	Ontario Market Opening (Projected for May, 2002)
	3-year term firm PPA for 500 MW/h executed, conditional on Ontario market deregulation by December 31, 2002.  Amending Agreement executed.

	Off-Take of British Energy Power
	Peter Keohane 

Chris Gaffney
	Paul DeVries
	Ontario Market Opening (Projected for May, 2002)
	Firm PPAs, conditional on Ontario market deregulation with various counterparties to hedge British Energy position.

36 MW, 3-year contract executed with Sunoco (not yet extended).

100 MW, 2-year contract executed with TransCanada Energy (not yet extended).

48 MW, 3-year contract executed with IVACO (extension circulated for execution).

30 MW, 3-year contract executed with Atlantic Packaging (extension executed).

13 MW 3-year contract with Premstar near execution (backed financially).

25/40/55 MW, 3-year contract with Domtar executed.

Commenced negotiations with Royal Technologies (50 MW) and Casco Inc. (11 MW).  Draft agreement being reviewed by several other counterparties.

	ENERconnect
	Peter Keohane

Chris Gaffney
	Paul DeVries
	Commencing on Ontario Market Opening (Projected for May, 2002)
	3-year retail electricity services and alliance agreement.    Amended and restated agreement has been executed.  MEU Extension letter agreements executed.  Preparing replacement documentation for new counterparties.

	Government of Ontario NUG

Contract RFP
	Chris Gaffney
	Paul Devries

Jan Wilson
	Closed September 20, 2001
	Agreement for management of the Non-Utility Generation Contracts on behalf of the Government of Ontario executed.  Implementation of services arrangement.

	Energy Services Agreements
	Chris Gaffney
	Paul DeVries

Jeff Borg

Jan Wilson
	Not Applicable
	Negotiating services agreements with various counterparties.  Executed Agreement with Sunoco (3 yr. term) and Domtar (3 yr. term).  Execution copies of Ivaco agreement have been circulated.

	Blue Range Resource Corporation
	Peter Keohane
	Rob Milnthorp
	Not Applicable
	Final dividend approved.

	Moore Power Project
	Greg Johnston
	Kyle Kitagawa 

Eric Le Dain
	Not Applicable
	Discussions currently with various potential purchasers regarding the acquisition either of the turbines or the project (turbines, queue position, land option, permitting).  Turbine purchase agreements have been distributed to some of the potential buyers for review.  U.S. Department of Energy permit application regarding the international power line has been submitted and is being reviewed.  NEB permit application is being finalized for submission.  Turbines transferred to ENA for sale through EOL.

	Forms
	Peter Keohane

Greg Johnston

Chris Gaffney

Mark Powell
	Derek Davies
	N/A
	(
Globalization of set-off language implemented.

(
Globalization of default language under consideration.

	
	Chris Gaffney
	Paul Devries

Garrett Tripp
	1st Qtr. 2002
	Preparation of Ontario standard physical (power) master agreement with committee of Ontario market participants based on EEI form.  Draft form circulated to market participants for comment.

	
	Greg Johnston


	Jon McKay

Chris Lambie

Chad Clark
	N/A
	Preparation of new delivery point, force majeure and deficiency default language for British Columbia gas sales.

	
	Peter Keohane

Mark Powell
	N/A

N/A
	N/A

N/A
	Preparation of Master Netting, Set-Off and Collateral Agreement.

Preparation of wholesale commodity products/confirmations addressing retail issues for use under wholesale Master Agreements, etc.

	Enron Direct Canadian Retail (Power and Gas) Initiative
	Mark Powell

Derek Flaman
	Darren Cross
	Not Applicable
	Retail electricity and natural gas affiliate for Canadian jurisdictions.  Developing and negotiating retail gas and electricity contracts.  Reviewing, commenting and amending proposed mechanics of infrastructure service for natural gas and power through regulatory hearings dealing with the distribution companies and applicable regulators.  Acquiring licenses, support contracts and addressing numerous other necessary new market and business matters.

	Enron Direct Ontario Retail (Power and Gas) Initiative
	Chris Gaffney

Derek Flaman
	Paul DeVries
	Not Applicable
	


Non-Transactional/Other Matters:

(a) Competition Law Seminar – Ontario seminar scheduled for November 2001 (Peter Keohane/Chris Gaffney).

(b) Legal Trading Seminar (Gas and Power) - Scheduled for November 2001 (Greg Johnston).
I:\legal\dept\reports\finance.36a.report.doc
I:\legal\dept\reports\finance.36a.report.doc

