
February 16, 2001

LEGAL STATUS REPORT – ENRON CANADA

	PROJECT
	RESPONSIBLE ATTORNEY
	BUSINESS PERSON
	PROJECTED CLOSING
	STATUS

	Alberta PPA
	Peter Keohane

Mark Powell
	John Zufferli

Derek Davies
	Not Applicable
	Enron Canada Power Corp. acquired the Sundance "B" PPA pursuant to the auction for 706 MW for a term of 20 years, commencing January 1, 2001.  Market deregulation commenced January 1, 2001.  Negotiating with Wire Service Providers the necessary amendments to allow for transacting to consumption points and negotiating with the Power Pool of Alberta to amend rules to allow for a liquid market for electricity at the Pool level.

	Secondary Alberta Power Purchase Auction (Plan B)
	Peter Keohane

Greg Johnston
	John Zufferli

Derek Davies
	Not Applicable
	Enron Canada Power Corp. acquired Cal 01 50MWs; Cal 02 25MWs; Cal 02 46MWs; Cal 03 5 MWs.  Market deregulation commenced January 1, 2001.

	Project Red Ball
	Greg Johnston
	Kyle Kitagawa
	2nd Qtr. 2001
	Pursuing long-term financing for acquisition of Alberta PPA with various institutions.  Reviewing proposed Change of Law insurance product.

	British Energy Canada
	Peter Keohane

Chris Gaffney
	Paul DeVries
	Ontario Market Opening (Projected for end of 3rd Qtr. 2001)
	3-year term firm PPA for 500 MW/h executed, conditional on Ontario market deregulation by November 30, 2001.

	Off-Take of British Energy Power
	Peter Keohane 

Chris Gaffney
	Paul DeVries
	Ontario Market Opening (Projected for end of 3rd Qtr. 2001)
	Firm PPAs, conditional on Ontario market deregulation by November 30, 2001, being discussed with various counterparties to hedge British Energy position.

36 MW, 3-year contract executed with Sunoco.

100 MW, 2-year contract executed with TransCanada Energy.

48 MW, 3-year contract executed with IVACO.

Commenced negotiations with Bowater Inc. (50+ MW), Cadillac Fairview (40+ MW), Nitrochem (6 MW) and Atlantic Packaging (30+ MW).  Draft agreement being reviewed by several other counterparties.

	G-6 Energy Corp
	Chris Gaffney
	Paul DeVries

Jan Wilson
	1st Qtr. 2001
	Structured transaction forming a retail electricity provider with 4 large Ontario Municipal Electrical Utilities.  Enron Canada to provide services and exclusive wholesale electricity supply.  Enron Canada to take a 20% equity share in the G-6 and be granted an option to increase holdings to 50%.  Definitive Agreements being reviewed by MEUs.

	ENERconnect
	Peter Keohane

Chris Gaffney
	Rob Milnthorp

Paul DeVries
	Commencing on Ontario Market Opening (Projected for 3rd Qtr. 2001)
	3-year retail electricity services and alliance agreement.

	Mobile Turbine Joint Venture
	Greg Johnston


	Kyle Kitagawa

Duncan Croasdale
	2nd Qtr. 2001
	Closed funding and structuring of Advanced Mobile Power Systems, with ENA obtaining an 85% interest.  ENA assets have been transferred into AMPS.  Vendor contracts regarding the supply of various components to complete the manufacture of one beta unit by June-July 2001 have all been executed.  Staffing of AMPS is underway.  Currently marketing test unit for sale.

	Government of Ontario NUG

Contract RFP
	Peter Keohane

Chris Gaffney
	Paul Devries
	1st Qtr. 2001
	RFP for management of the Non-Utility Generation Contracts on behalf of the Government of Ontario.  Enron Canada awarded RFP.  Due diligence and negotiation of Definitive Agreement.

	Enron Direct Canadian Retail (Power and Gas) Initiative
	Peter Keohane

Mark Powell
	Dave Pope
	Not Applicable
	Retail electricity and natural gas affiliate for Canadian jurisdictions.  Developing and negotiating retail gas contracts.  Reviewing, commenting and amending proposed mechanics of infrastructure service through regulatory hearings and amending Power Pool of Alberta rules.  Acquiring office space, licenses, support contracts and addressing numerous other necessary new market and business matters.

	Papier Masson Ltee
	Peter Keohane


	Paul DeVries
	Not applicable
	Ongoing monitoring of TMP construction, equity investments and loan guarantees.  Currently reviewing acquisition/disposition opportunities.  Negotiating potential buy-out of other shareholders.

	Invasion Energy Inc.
	Peter Keohane
	Kyle Kitagawa
	Not applicable
	Ongoing monitoring of equity and debt investments. Sale anticipated for 4th Qtr. 2001.

	CNR, Beau, Tenaska, Encal & others
	Mark Powell
	Derek Davies

Kevin Heal
	Ongoing
	Re-organization of certain transportation files.

	Energy Services Agreements
	Chris Gaffney
	Paul DeVries

Jeff Borg

Jan Wilson
	4th Qtr. 2000

1st Qtr. 2001
	Negotiating services agreements with various counterparties, including Bowater, Cadillac Fairview, Magna, Nitrochem and Ivaco.  Executed Agreement with Sunoco (3 yr. term).

	Blue Range Resource Corporation
	Peter Keohane
	Rob Milnthorp
	Not Applicable
	Ongoing administration of estate wind-up and final dividend payment.  $.05 ($2.5MM) dividend approved for payment first week of February, 2001.  $.02 ($1MM) dividend approved for payment end of March, 2001, pending leave to appeal on CIBC claims.  Final $.05 ($2.5MM) dividend anticipated for Q2 or Q3, 2001

	Moore Power Project
	Greg Johnston
	Kyle Kitagawa 

Eric Le Dain
	Not Applicable
	Packaging project for sale (turbines, queue position, land option, permitting) to potential third parties.  Discussions currently with various potential purchasers.  Turbine purchase agreements have been distributed to the potential buyers for review.

	TriQuest Energy
	Mark Powell
	Cyntia DiStefano
	February 2001
	Preparation of Management Services Agreement for TriQuest's Alberta gas.

	Shell/Sierra Pacific
	Mark Powell
	Eric Le Dain

Barry Tycholiz
	January 2001
	Preparing and coordinating actual assignments to satisfy conditions precedent to Assignment of long-term transportation capacity from Shell to Sierra through ECC/ENA.

	BC Gas
	Mark Powell
	Grant Oh
	Unknown
	Development of license and/or other documentation to permit Enron Online data to be posted by BC Gas.

	Hunt Oil Company of Canada Inc.
	Mark Powell
	Grant Oh
	Unknown
	Management Services Agreement relating to the management of pipeline capacity.

	Power Marketing
	Greg Johnston
	Derek Davies
	1st Qtr.
	Preparing a form of one-off physical power supply agreement, based upon our Canadian form of Master Agreement.


Non-Transactional/Other Matters:

(a) Ongoing consultations/disputes with Alberta Government regarding Sundance B PPA, Secondary (Plan B) Power Auction, Market Rule Changes and No Harm Commitment (Peter Keohane).  Complaint filed with Market Surveillance Administrator regarding the Balancing Pool’s Clover Bar offer strategy.

(b) Competition Law Seminar – Completed for Calgary, December 4, 2000; scheduled for Toronto for January 2001 (Peter Keohane).

(c) NGX/Canadian Enerdata litigation (Peter Keohane) – Settlement discussions.

(d) Ontario Standard Bilateral Contract (Chris Gaffney) - 2nd Qtr., 2001 - Preparation of Ontario standard master agreement with committee of Ontario market participants.

C:\DOCUME~1\jelbert\LOCALS~1\Temp\finance20.report.doc
- 1 -

