Page 3

March 16, 2001

LEGAL STATUS REPORT – ENRON CANADA

	PROJECT
	RESPONSIBLE ATTORNEY
	BUSINESS PERSON
	PROJECTED CLOSING
	STATUS

	Petro-Canada Outsourcing Arrangement
	Peter Keohane
	Eric LeDain
	Not Applicable
	Negotiating 5-year term extension and fee restructuring.

	Alberta PPA
	Peter Keohane

Greg Johnston
	John Zufferli

Derek Davies
	Not Applicable
	Enron Canada Power Corp. acquired the Sundance "B" PPA pursuant to the auction for 706 MW for a term of 20 years, commencing January 1, 2001.  Market deregulation commenced January 1, 2001.  Numerous ongoing activities respecting trading and origination opportunities, monetization structures, regulatory and market rule issues, system access and transmission issues, market surveillance, etc.

	Secondary Alberta Power Purchase Auction (Plan B)
	Peter Keohane

Greg Johnston
	John Zufferli

Derek Davies
	Not Applicable
	Enron Canada Power Corp. acquired Cal 01 50MWs; Cal 02 25MWs; Cal 02 46MWs; Cal 03 5 MWs.  Market deregulation commenced January 1, 2001.

	Project Red Ball
	Greg Johnston
	Kyle Kitagawa
	2nd Qtr. 2001
	Pursuing long-term financing for acquisition of Alberta PPA with various institutions.

Negotiating proposed Change of Law insurance product.

	British Energy Canada
	Peter Keohane

Chris Gaffney
	Paul DeVries
	Ontario Market Opening (Projected for 4th Qtr. 2001)
	3-year term firm PPA for 500 MW/h executed, conditional on Ontario market deregulation by November 30, 2001.

	Off-Take of British Energy Power
	Peter Keohane 

Chris Gaffney
	Paul DeVries
	Ontario Market Opening (Projected for 4th Qtr. 2001)
	Firm PPAs, conditional on Ontario market deregulation by November 30, 2001, being discussed with various counterparties to hedge British Energy position.

36 MW, 3-year contract executed with Sunoco.

100 MW, 2-year contract executed with TransCanada Energy.

48 MW, 3-year contract executed with IVACO.

Commenced negotiations with Bowater Inc. (50+ MW), Cadillac Fairview (40+ MW), Nitrochem (6 MW) and Atlantic Packaging (30+ MW).  Draft agreement being reviewed by several other counterparties.

	G-6 Energy Corp
	Chris Gaffney
	Paul DeVries

Jan Wilson
	1st Qtr. 2001
	Structured transaction forming a retail electricity provider with 4 large Ontario Municipal Electrical Utilities.  Enron Canada to provide services and exclusive wholesale electricity supply.  Enron Canada to take a 20% equity share in the G-6 and be granted an option to increase holdings to 50%.  Definitive Agreements being reviewed by MEUs.

	ENERconnect
	Peter Keohane

Chris Gaffney
	Rob Milnthorp

Paul DeVries
	Commencing on Ontario Market Opening (Projected for 4th Qtr. 2001)
	3-year retail electricity services and alliance agreement.  Negotiating terms for extension and release of non-competes, failing market opening by July/01.

	Mobile Turbine Joint Venture
	Greg Johnston


	Kyle Kitagawa

Duncan Croasdale
	2nd Qtr. 2001
	Closed funding and structuring of Advanced Mobile Power Systems, with ENA obtaining an 85% interest.  ENA assets have been transferred into AMPS.  Vendor contracts regarding the supply of various components to complete the manufacture of one beta unit by July 2001 have all been executed.  Staffing of AMPS is underway.  Currently marketing test unit for sale.  Ongoing legal review of all marketing, employment and contractual documentation.  Enron has agreed to provide legal services to AMPS for the first six months of its operation.

	Government of Ontario NUG

Contract RFP
	Peter Keohane

Chris Gaffney
	Paul Devries
	2nd Qtr. 2001
	RFP for management of the Non-Utility Generation Contracts on behalf of the Government of Ontario.  Enron Canada awarded RFP.  Due diligence and negotiation of Definitive Agreement.

	Enron Direct Canadian Retail (Power and Gas) Initiative
	Peter Keohane

Mark Powell
	Rob Milnthorp

Kate Joslyn
	Not Applicable
	Retail electricity and natural gas affiliate for Canadian jurisdictions.  Developing and negotiating retail gas contracts.  Reviewing, commenting and amending proposed mechanics of infrastructure service for power through regulatory hearings dealing with the wire service providers and amending Power Pool of Alberta rules.  Acquiring office space, licenses, support contracts and addressing numerous other necessary new market and business matters.

	Papier Masson Ltee
	Peter Keohane


	Paul DeVries
	Not applicable
	Ongoing monitoring of TMP construction, equity investments and loan guarantees.  Currently reviewing acquisition/disposition opportunities.  Negotiating potential buy-out of other shareholders.

	Invasion Energy Inc.
	Peter Keohane
	Kyle Kitagawa
	Not applicable
	Ongoing monitoring of equity and debt investments. Sale anticipated for 4th Qtr. 2001.

	Energy Services Agreements
	Chris Gaffney
	Paul DeVries

Jeff Borg

Jan Wilson
	4th Qtr. 2000

1st Qtr. 2001
	Negotiating services agreements with various counterparties, including Bowater, Cadillac Fairview, Magna, Nitrochem and Ivaco.  Executed Agreement with Sunoco (3 yr. term).

	Blue Range Resource Corporation
	Peter Keohane
	Rob Milnthorp
	Not Applicable
	Ongoing administration of estate wind-up and final dividend payment.  $.05 ($2.5MM) dividend approved for payment first week of February, 2001.  $.02 ($1MM) dividend approved for payment end of March, 2001, pending leave to appeal on CIBC claims.  Final $.05 ($2.5MM) dividend anticipated for Q2 or Q3, 2001.

	Moore Power Project
	Greg Johnston
	Kyle Kitagawa 

Eric Le Dain
	Not Applicable
	Packaging project for sale (turbines, queue position, land option, permitting) to potential third parties.  Discussions currently with various potential purchasers.  Turbine purchase agreements have been distributed to the potential buyers for review.  U.S. Department of Energy permit application regarding the international power line is being submitted.

	Shell/Sierra Pacific
	Mark Powell
	Eric Le Dain

Barry Tycholiz
	May 31, 2001
	Preparing and coordinating actual assignments to satisfy conditions precedent to Assignment of long-term transportation capacity from Shell to Sierra through ECC/ENA.

	BC Gas
	Mark Powell
	Grant Oh
	Unknown
	Development of license and/or other documentation to permit Enron Online data to be posted by BC Gas.

	Hunt Oil Company of Canada Inc.
	Mark Powell
	Grant Oh
	Unknown
	Management Services Agreement relating to the management of pipeline capacity.

	Forms
	Greg Johnston

Chris Gaffney

Mark Powell

Mary Cook
	Derek Davies
	1st Qtr.
	Have prepared a form of one-off physical power supply agreement, based upon our Canadian form of Master Agreement.

Have revived “industrial” Master Agreement as alternative to ISDA Master Agreement for limited use with industrial counterparties, for small volumes, gas/power only, and no cross-border, cross-currency issues.

Preparation of Ontario standard physical (power) master agreement with committee of Ontario market participants based on EEI form.


Non-Transactional/Other Matters:

(a) Ongoing consultations/disputes with Alberta Government regarding Sundance B PPA, Market Rule Changes and No Harm Commitment (Peter Keohane).  Complaint filed with Market Surveillance Administrator regarding the Balancing Pool’s Clover Bar offer strategy (Peter Keohane).

(b) Competition Law Seminar – Completed for Calgary, December 4, 2000; scheduled for Toronto for March, 2001 (Peter Keohane).

(c) NGX/Canadian Enerdata litigation (Peter Keohane) – Settlement discussions.  Exchange of draft Settlement Agreements providing for inclusion of EOL data into indices.
C:\DOCUME~1\jelbert\LOCALS~1\Temp\~4210273.doc
C:\DOCUME~1\jelbert\LOCALS~1\Temp\~4210273.doc

