Weekly Recap Report (Nuclear)

11/20/01

Changed Status

	Braidwood 2
	Braidwood 2 restarted from its forced outage for generator repairs on Friday, 11/16/01.  They reached full power the next day (Saturday). 

	Farley 1
	Farley 1 completed its refueling outage on 11/16/01 about two days later than originally expected.  The unit should be at full power by some time tomorrow.

	St. Lucie 2
	As we had forecast, St. Lucie 2 did not begin its refueling outage last week as reported by some other sources (IIR).  We continue to expect that outage to begin on 11/26/01 and last approximately 30 days.


Refueling Outages

	Fermi 2

Cooper

Harris

Kewaunee

Monticello

Oconee 3

Sequoyah 1

Surry 1

TMI 1
	Restart expected by 12/01/01.

Restart expected by 12/16/01.

Restart expected by 12/06/01.

Restart expected by 12/01/01.

Restart expected by 12/16/01.

Restart expected by 12/15/01.

Restart expected by 11/27/01.

Restart expected by 12/01/01.

Restart expected by 11/24/01.












