Project Tornado

To Do List

1.  O/C Issues

Agree on Events of Default on Notes

Agree on Events of Termination on Prepaid Swap

Agree on Events of Termination on Option Contract

What permits acceleration of Notes?

What rights does Option Counterparty have if Notes Default?

What rights does Issuer have if ML defaults?

Comment on RMS Disclosure

Agree on Risk Factors

Collect/ discuss third party comments:

Rating agencies

Indenture trustee

Owner trustee

Accountants:  is there any info here for accountants to review / sign off on?

Is M/L disclosure adequate?

Add appendix

Complete analysis re commodities law

Complete analysis re insurance law

Complete analysis re tax law and rep. letter

Eric Tell to produce numbers for hybrid analysis

2.  Printing

Hire printer

Send disk to printer

Review proof

Go to printer to revise and process document

3.  Documentation

Prepare Initial Document Drafts

Swaps and Guarantee

Trust Agreement

Indenture

Opinions

Purchase Agreements

Get and review comments on documents from:

Rating Agencies

Indenture Trustee

Owner Trustee

all other parties

Recirculate documents and resolve issues.