Bi-West Coast Weekly Report #8

# 06 July 2001

## Key Results of Past 2-Weeks

- Call from Darcel Hulse to Clay Harris on 06 July indicating willingness of Sempra to work with Enron in Baja.

  - Need to work out details of capacity swap with Todd Esse, Sempra Trading.

- Meeting with Hunt Oil consortium members on 29 June to consider discuss the Camisea development in Peru.  Enron to prepare a term sheet on a go-forward plan.

- Presentation by John Cullen and Mike McGarry to Soc Gen representative to determine feasibility of financing a Floating Storage and Regasification Unit.  Soc Gen representative indicated a willingness to finance the floating technology – was more concerned with commercial aspects of the deal.

- Ken Krasney released initial report on tax issues to  be considered with Mexican based terminal.

- Commenced investigation Tongue Point site on Columbia River at border of Washington and Oregon.

- Discussion with ERM, California environmental consulting company, on 06 July.  They will submit a permitting proposal for the Long Beach site.  We’ll compare and evaluate with the URS proposal.

- Repsol signed agreement with BG & BP to develop Bolivian reserves for West Coast LNG project.

## Action Plan for next 2-weeks

- Work with Sempra trading on capacity swap & terms of Cooperation.

- EEOS to conclude technology study and make FSRU recommendation & site recommendation to Senior Enron Management.

- EEOS/EGLNG to evaluate permitting proposals, ERM & URS, and commence discussions to select a permitting firm.

- Submit Camisea term sheet to Hunt Oil.

K.Lindahl 07 July 2001