WEEKLY SUMMARY

#### NOVEMBER 1, 2001

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Mariner has accepted Nippon’s bid for 25% WI.  Expect to close November 1.

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  One field umbilical laid.  Flowline installation will begin in early November.  Main umbilical will be installed in December.  Expect to come on line by yearend.

- Galveston 151 - The host platform has been shut-in since 10/25/01 due to a pigging problem in the Williams pipeline. The primary safety valve between the pipeline and the platform will not hold pressure after a malfunction with the pig launcher dropped several pigs onto the valve. Williams is working the problem and will execute repairs as soon as possible.

- Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 30% BCP, 15% ACP) - The Homer Ferrington is on location drilling the VK 962 #1 well. Mariner has laid off a portion of its 50% BCP, 25% ACP working interest.  Burlington has committed to WI 50% BCP, 25% ACP and Samedan has committed to WI 20% BCP, 10% ACP.  BP will retain a WI 50% ACP.

- Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (Planned WI 20% BCP, 20% ACP) - The #1 well was TA’d for future completion and Westport has commenced the drilling of the ST 316 #2 appraisal well.

- Western Gulf of Mexico Lease Sale - OCS Sale 180 – Mariner was the high bidder on 13 deepwater blocks last August 22.  All thirteen blocks have been awarded by the MMS.  Twelve of the bids were with Pioneer 50% and the remaining bid was 100% Mariner.

- Revolver Debt - At October 25, 2001, we have $13.1 million in borrowings against our $80 million Bank of America-led revolving credit facility.  In conjunction with the sale of Mississippi Canyon 305, our revolving credit facility was reduced to $65 million.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF NOVEMBER 1, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement W. F. Fisher G. K. Harless D. S. Huber A. D. Keel S. D. Josey M. A. Wichterich M. C. van den Bold T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: J. S. Hudson cc: D. cc: C. L. Loegering |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Mariner has accepted Nippon’s bid for 25% WI.  Expect to close November 1.

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  One field umbilical laid.  Flowline installation will begin in early November.  Main umbilical will be installed in December.  Expect to come on line by yearend.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Evaluating a lump sum proposal for project.  Meeting with pipeline companies to access interest in building and owning the host platform and export system.  Final AFE for subsea long lead items has been approved.

- Shasta (Deepwater) (Green Canyon 136) (25% WI) – Ryder Scott performing reserve audit.  Well temporarily abandoned.  Waiting on Chevron/Texaco partner meeting to finalize development plan.

- Galveston 151 - The host platform has been shut-in since 10/25/01 due to a pigging problem in the Williams pipeline. The primary safety valve between the pipeline and the platform will not hold pressure after a malfunction with the pig launcher dropped several pigs onto the valve. Williams is working the problem and will execute repairs as soon as possible.

- EXPLORATION, DEVELOPMENT & LAND

  - Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 30% BCP, 15% ACP) - The Homer Ferrington is on location drilling the VK 962 #1 well. Mariner has laid off a portion of its 50% BCP, 25% ACP working interest.  Burlington has committed to WI 50% BCP, 25% ACP and Samedan has committed to WI 20% BCP, 10% ACP.  BP will retain a WI 50% ACP.

  - Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (Planned WI 20% BCP, 20% ACP) - The #1 well was TA’d for future completion and Westport has commenced the drilling of the ST 316 #2 appraisal well.

  - Texaco/Chevron Farmout - East Breaks - Finalizing agreements.

  - Western Gulf of Mexico Lease Sale - OCS Sale 180 – Mariner was the high bidder on 13 deepwater blocks last August 22.  All thirteen blocks have been awarded by the MMS.  Twelve of the bids were with Pioneer 50% and the remaining bid was 100% Mariner.

  - Purchase of Noble Interest – We are formulating an initial bid to purchase all Noble working interest in Falcon, Yosemite, Crater Lake, and Mighty Joe Young, as well as 2 undrilled exploration prospects.

3.	FINANCE & ADMINISTRATION

  - Revolver Debt - At October 25, 2001, we have $13.1 million in borrowings against our $80 million Bank of America-led revolving credit facility.  In conjunction with the sale of Mississippi Canyon 305, our revolving credit facility was reduced to $65 million.

  - Accounts Payable Imaging System – We are beginning implementation of a system to image and further automate our accounts payable processing system.  System is expected to be operational in the fourth quarter of 2001.

3.3	Budget – Budget timetable has been delayed one week with first due date occurring on November 7, 2001.

  - Insurance – Working with Burlington on Monet/Hells Canyon claim.  We expect a $600K partial payment by year-end.

2002 health insurance premiums are currently being evaluated.  We expect to renew this policy during the week of November 5-9.

4.	LEGAL

  - Aconcagua – Closing/funding of the sale occurred today.  Pioneer and Nippon reserved their rights to contest certain amounts reflected on the pre-closing statement.

  - Falcon – Meeting with Pioneer and Falcon team later today.  Revising purchase order for the purchase of the umbilical and 10” pipeline (long-lead items) from Coflexip.  Working on the contract with Coflexip for the subsea pipeline system.   Will meet to discuss revised draft on Monday.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $19.25 - $18.75 effective October 25.

WTI moved from $18.75 - $19.00 effective October 29.

WTI moved from $19.00 - $18.75 effective October 30.

  - NYMEX Gas.  The 12 month forward Nymex price as of October 31 is $3.38 per MMBTU; quotes by month are as follows:

| DEC. | JAN. | FEB. | MAR. | APR. | NOV. |
| --- | --- | --- | --- | --- | --- |
| $3.29 | $3.43 | $3.42 | $3.36 | $3.25 | $3.29 |

6.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | March Actual | April Actual |  |  | May Actual | June Actual | July Actual |  |  | August Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $22.54 |  | $23.67 | $25.04 |  | $23.97 |  | $23.90 | $23.69 |  |
| Gas ($/mcf) | $5.28 |  | $5.61 | $5.09 |  | $4.02 |  | $3.56 | $3.35 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $7.31 |  | $6.86 | $6.48 |  | $6.15 |  | $5.84 | $5.58 |  |
| With Hedge | $5.40 |  | $5.22 | $5.07 |  | $4.88 |  | $4.74 | $4.61 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,409 |  | 8,470 | 8,246 |  | 7,887 |  | 7,325 | 7,390 |  |
| Gas (mmcf/d) | 66.9 |  | 67.0 | 66.0 |  | 50.1 |  | 48.4 | 47.1 |  |

*Gas production decline in June reflects watering out of Apia field.