WEEKLY SUMMARY

#### NOVEMBER 8, 2001

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Sold interest to Nippon and Pioneer for $51,000,000.  Closed November 1.

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilical laid.  Flowline installation has started.  Main umbilical will be installed in December.  Expect to come on line by yearend, or early January 2002.

- Rembrandt (Shelf) (Galveston 151) (33% WI) - The host platform has been shut-in since 10/25/01 due to a pigging problem in the Williams pipeline. The primary safety valve between the pipeline and the platform will not hold pressure after a malfunction with the pig launcher dropped several pigs onto the valve. Williams is working the problem and will execute repairs as soon as possible.

- Black Widow (Ewing Bank 966) (69% WI) – 450 psi pressure drop and corresponding reduction in sales volumes from 10,000 BOPD to 7,000 BOPD.  Diagnostics indicate reduction in Productivity Index from 50 to 12.  Early indication is reduction in reservoir permeability as culprit (fines migration or reservoir compression).  Drawdown estimated at 630 psi.  Recommendation to remain at current 7,000 BOPD rate.

- Swordfish (Deepwater) (Vioska Knoll 962 #1) - Ran and pressure tested subsea blowout preventer.  Drilled 20” hole while experiencing severe lost drilling fluid returns.  Stopped drilling at 7524’ (500’ above planned casing point) and ran 16” casing liner.  Now cementing the casing liner.  It is still anticipated that the well should reach the objective section during the 2nd half of November.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF NOVEMBER 8, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement W. F. Fisher G. K. Harless D. S. Huber A. D. Keel S. D. Josey M. A. Wichterich M. C. van den Bold T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: J. S. Hudson cc: D. cc: C. L. Loegering |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Sold interest to Nippon and Pioneer for $51,000,000.  Closed November 1.

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilical laid.  Flowline installation has started.  Main umbilical will be installed in December.  Expect to come on line by yearend, or early January 2002.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Evaluating a lump sum proposal for project.  Meeting with infrastructure companies on possibly providing platform and expert line.  Two long lead items AFE’s have been approved and two others will be issued in near future.

- Shasta (Deepwater) (Green Canyon 136) (25% WI) – Ryder Scott performing reserve audit.  Well temporarily abandoned.  Waiting on Chevron/Texaco partner meeting to finalize development plan.

- Rembrandt (Shelf) (Galveston 151) (33% WI) - The host platform has been shut-in since 10/25/01 due to a pigging problem in the Williams pipeline. The primary safety valve between the pipeline and the platform will not hold pressure after a malfunction with the pig launcher dropped several pigs onto the valve. Williams is working the problem and will execute repairs as soon as possible.

- OPERATIONS (CONTINUED)

1.1	Development/Key Producing Fields

- Black Widow (Ewing Bank 966) (69% WI) – 450 psi pressure drop and corresponding reduction in sales volumes from 10,000 BOPD to 7,000 BOPD.  Diagnostics indicate reduction in Productivity Index from 50 to 12.  Early indication is reduction in reservoir permeability as culprit (fines migration or reservoir compression).  Drawdown estimated at 630 psi.  Recommendation to remain at current 7,000 BOPD rate.

- Swordfish (Deepwater) (Vioska Knoll 962 #1) - Ran and pressure tested subsea blowout preventer.  Drilled 20” hole while experiencing severe lost drilling fluid returns.  Stopped drilling at 7524’ (500’ above planned casing point) and ran 16” casing liner.  Now cementing the casing liner.  It is still anticipated that the well should reach the objective section during the 2nd half of November.

2.	EXPLORATION, DEVELOPMENT & LAND

  - Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 30% BCP, 15% ACP) - The Homer Ferrington is on location drilling the VK 962 #1 well. Mariner has laid off a portion of its 50% BCP, 25% ACP working interest.  Burlington has committed to WI 50% BCP, 25% ACP and Samedan has committed to WI 20% BCP, 10% ACP.  BP will retain a WI 50% ACP.

2.2	Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (Planned WI 20% BCP, 20% ACP) – Westport is drilling the #2 well and is currently at 3800’.  The #1 well was TA’d for a future completion.

  - Texaco/Chevron Farmout - East Breaks - Finalizing agreements.

  - Purchase of Noble Interest – $7 MM offer sent to Noble to purchase their working interest in Falcon, Yosemite, Crater Lake and Mighty Joe Young.

3.	FINANCE & ADMINISTRATION

  - Revolver Debt - At November 7, 2001, we have $0 million in borrowings against our $65 million Bank of America-led revolving credit facility.

  - Accounts Payable Imaging System – We are beginning implementation of a system to image and further automate our accounts payable processing system.  System is expected to be operational in the fourth quarter of 2001.

3.3	Budget – Initial budget data was received this week.  First review will occur at the end of next week.

  - Insurance – Working with Burlington on Monet/Hells Canyon claim.  We expect a $600K partial payment by year-end.

2002 health insurance premiums are currently being evaluated.  We expect to renew this policy during the week of November 5-9.

4.	LEGAL

  - Falcon – Working on the contract with Coflexip for the subsea pipeline system.  Initial draft of contract sent to Coflexip on November 6.

  - Noble Offer – Working with Land on purchase offer for Noble’s interest in 4 fields.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $18.75 - $18.00 effective October 31.

WTI moved from $18.00 - $17.25 effective November 1.

WTI moved from $17.25 - $17.00 effective November 2.

WTI moved from $17.00 - $16.75 effective November 5.

WTI moved from $16.75 - $17.00 effective November 7.

  - NYMEX Gas.  The 12 month forward Nymex price as of November 7 is $3.12 per MMBTU; quotes by month are as follows:

| DEC. | JAN. | FEB. | MAR. | APR. | NOV. |
| --- | --- | --- | --- | --- | --- |
| $2.96 | $3.13 | $3.14 | $3.11 | $3.06 | $3.09 |

6.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | April Actual | May Actual |  |  | June Actual | July Actual | August Actual |  |  | Sept Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $23.66 |  | $25.04 | $23.98 |  | $23.92 |  | $24.79 | $22.89 |  |
| Gas ($/mcf) | $5.62 |  | $5.10 | $4.02 |  | $3.46 |  | $3.39 | $2.64 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $6.86 |  | $6.48 | $6.15 |  | $5.83 |  | $5.58 | $5.32 |  |
| With Hedge | $5.23 |  | $5.07 | $4.88 |  | $4.73 |  | $4.60 | $4.56 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,464 |  | 8,246 | 7,889 |  | 7,390 |  | 7,181 | 9,604 |  |
| Gas (mmcf/d) | 67.1 |  | 66.7 | 50.8 |  | 47.8 |  | 47.5 | 44.5 |  |

*Gas production decline in June reflects watering out of Apia field.