WEEKLY SUMMARY

#### NOVEMBER 9-15, 2001

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilical laid.  Flowline installation from Yosemite is complete and Solitaire is lay ing the line to 473.  Main umbilical will be installed in December.  Expect to come on line by yearend, or early January 2002.

- Rembrandt (Shelf) (Galveston 151) (33% WI) - The host platform has been shut-in since 10/25/01 due to a pigging problem in the Williams pipeline. The primary safety valve between the pipeline and the platform will not hold pressure after a malfunction with the pig launcher dropped several pigs onto the valve. Williams is working the problem and will execute repairs as soon as possible.

- Swordfish (Deepwater) (Vioska Knoll 962 #1) – Completed cementing the 16” casing liner.  A 17-1/2” hole was drilled to 10,500’ and 13-3/8” casing ran and cemented.  A 14-3/4” hole is now being drilled at 11822’.  The well should drill the objective section today.

- Piston (Deepwater) (Mississippi Canyon 205 - We anticipate receiving the Ensco 7500 rig from Anadarko Petroleum Corp. on or about November 25 to begin drilling this exploratory prospect.

- Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (Planned WI 20% BCP, 20% ACP) – Westport is drilling the #2 well and is currently at 4500’md with a proposed TD of 14,088’md.  The #1 well was TA’d for a future completion.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF NOVEMBER 15, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement G. K. Harless D. S. Huber A. D. Keel S. D. Josey M. A. Wichterich M. C. van den Bold T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: W. F. Fisher cc: J. S. Hudson cc: D. cc: C. L. Loegering |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilical laid.  Flowline installation from Yosemite is complete and Solitaire is lay ing the line to 473.  Main umbilical will be installed in December.  Expect to come on line by yearend, or early January 2002.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Evaluating a lump sum proposal for project.  Meeting with infrastructure companies on possibly providing platform and expert line.  Two long lead items AFE’s have been approved and two others will be issued in near future.

- Rembrandt (Shelf) (Galveston 151) (33% WI) - The host platform has been shut-in since 10/25/01 due to a pigging problem in the Williams pipeline. The primary safety valve between the pipeline and the platform will not hold pressure after a malfunction with the pig launcher dropped several pigs onto the valve. Williams is working the problem and will execute repairs as soon as possible.

- OPERATIONS (CONTINUED)

1.1	Development/Key Producing Fields

- Black Widow (Ewing Bank 966) (69% WI) – Eight hour shut-in performed. Drawdown estimated at 650 psi.  Recommendation to remain at current 7,000 BOPD rate.

- Swordfish (Deepwater) (Vioska Knoll 962 #1) – Completed cementing the 16” casing liner.  A 17-1/2” hole was drilled to 10,500’ and 13-3/8” casing ran and cemented.  A 14-3/4” hole is now being drilled at 11822’.  The well should drill the objective section today.

- Piston (Deepwater) (Mississippi Canyon 205 - We anticipate receiving the Ensco 7500 rig from Anadarko Petroleum Corp. on or about November 25 to begin drilling this exploratory prospect.

2.	EXPLORATION, DEVELOPMENT & LAND

  - Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 30% BCP, 15% ACP) - The #1 well reached a final TD of 13,075’ and currently we are preparing to log.  Mariner has laid off a portion of its 50% BCP, 25% ACP working interest.  Burlington has committed to WI 50% BCP, 25% ACP and Samedan has committed to WI 20% BCP, 10% ACP.  BP will retain a WI 50% ACP.

2.2	Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (Planned WI 20% BCP, 20% ACP) – Westport is drilling the #2 well and is currently at 4500’md with a proposed TD of 14,088’md.  The #1 well was TA’d for a future completion.

  - Texaco/Chevron Farmout - East Breaks - Finalizing agreements.

3.	FINANCE & ADMINISTRATION

  - Revolver Debt - At November 7, 2001, we have $0 million in borrowings against our $65 million Bank of America-led revolving credit facility.

  - Accounts Payable Imaging System – We are beginning implementation of a system to image and further automate our accounts payable processing system.  System is expected to be operational in the fourth quarter of 2001.

3.3	Budget – Initial budget data was received this week.  First review will occur next week.

3.	FINANCE & ADMINISTRATION (CONTINUED)

  - Insurance – Working with Burlington on Monet/Hells Canyon claim.  We expect a $600K partial payment by year-end.

We have renewed our health insurance policy for the year 2002.  We expect to discuss changes during the first week of December.

4.	LEGAL

  - Falcon – Working on the contract with Coflexip for the subsea pipeline system.  Initial draft of contract sent to Coflexip on November 6.  Conference call with Pioneer today to discuss contract changes.  Meeting with CSO next week to get initial comments on contract.

  - 10Q Filing – Worked with Finance and Administration this week to revise 10Q which was filed yesterday.  Press release was issued November 13.

4.3	Dulcimer Litigation  - Hearing (Texas) on motion to enforce settlement with Amerada Hess et al was held November 13; waiting on judge to rule.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $17.00 - $18.00 effective November 8

WTI moved from $18.00 - $19.00 effective November 9.

WTI moved from $19.00 - $18.00 effective November 12.

WTI moved from $18.00 - $18.25 effective November 13.

WTI moved from $18.25 - $16.50 effective November 14.

  - NYMEX Gas.  The 12 month forward Nymex price as of November 14 is $2.99 per MMBTU; quotes by month are as follows:

| DEC. | JAN. | FEB. | MAR. | APR. | MAY |
| --- | --- | --- | --- | --- | --- |
| $2.68 | $2.88 | $2.93 | $2.92 | $2.90 | $2.95 |

6.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | April Actual | May Actual |  |  | June Actual | July Actual | August Actual |  |  | Sept Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $23.66 |  | $25.04 | $23.98 |  | $23.92 |  | $24.79 | $22.89 |  |
| Gas ($/mcf) | $5.62 |  | $5.10 | $4.02 |  | $3.46 |  | $3.39 | $2.64 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $6.86 |  | $6.48 | $6.15 |  | $5.83 |  | $5.58 | $5.32 |  |
| With Hedge | $5.23 |  | $5.07 | $4.88 |  | $4.73 |  | $4.60 | $4.56 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,464 |  | 8,246 | 7,889 |  | 7,390 |  | 7,181 | 9,604 |  |
| Gas (mmcf/d) | 67.1 |  | 66.7 | 50.8 |  | 47.8 |  | 47.5 | 44.5 |  |

*Gas production decline in June reflects watering out of Apia field.