WEEKLY SUMMARY

#### JANUARY 4-10, 2002

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilicals laid.  Main and infield flowline installation is complete.  Infield lines have been hydrotested and dewatered. Second of five sections of main umbilical has been laid. Diving work on platform extending the flowlines to the production deck nearly complete. The 7" jumpers from flowline PLET's ot manifold are fabricated and will be installed after second umbilical section has been laid.   Expect to come on line by late January.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Evaluating a lump sum proposal for project with final scope dependent on infrastructure deal.  Meeting with infrastructure company on possibly providing platform and export line progressing on schedule for deal to be signed end-January.

- Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (20% WI) – TIGHT HOLE - The well was TA’d  after logging.

- Revolver Debt - At January 10, 2002, we have $20 million in borrowings against our $65 million Bank of America-led revolving credit facility.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF JANUARY 10, 2002

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement G. K. Harless D. S. Huber A. D. Keel S. D. Josey M. A. Wichterich M. C. van den Bold T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: W. F. Fisher cc: J. S. Hudson cc: D. cc: C. L. Loegering |  | cc: R. Buy – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilicals laid.  Main and infield flowline installation is complete.  Infield lines have been hydrotested and dewatered. Second of five sections of main umbilical has been laid. Diving work on platform extending the flowlines to the production deck nearly complete. The 7" jumpers from flowline PLET's ot manifold are fabricated and will be installed after second umbilical section has been laid.   Expect to come on line by late January.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Evaluating a lump sum proposal for project with final scope dependent on infrastructure deal.  Meeting with infrastructure company on possibly providing platform and export line progressing on schedule for deal to be signed end-January.

- Rembrandt (Shelf) (Galveston 151) (33% WI) – A3 well (MA6 completion) dead.  Will pursue making zone shift to completion in MA3 interval.

2.	EXPLORATION, DEVELOPMENT & LAND

  - Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (20% WI) – TIGHT HOLE - The well was TA’d  after logging.

  - Chevron/Texaco/TFE Farmout – Negotiating farmout agreement to potentially earn 16 East Breaks Area Blocks.

3.	FINANCE & ADMINISTRATION

3.1	Revolver Debt - At January 10, 2002, we have $20 million in borrowings against our $65 million Bank of America-led revolving credit facility.

3.2	Budget - Preliminary data has been received.

3.3	Insurance - We have submitted all data requests by the underwriter for the Falcon blowout claim.  King Kong builders risk premium notices have been received and paid.

4.	LEGAL

  - Falcon – Met with El Paso on January 8.  Several business issues remain unresolved.  Mariner to submit a redraft next week.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $17.75 - $17.25 effective January 3.

WTI moved from $17.25 - $18.50 effective January 4.

WTI moved from $18.50 - $18.25 effective January 7.

WTI moved from $18.25 - $18.00 effective January 8.

  - NYMEX Gas.  The 12 month forward Nymex price as of January 9 is $2.54 per MMBTU; quotes by month are as follows:

| FEB. | MAR. | APR. | MAY | JUNE | JULY |
| --- | --- | --- | --- | --- | --- |
| $2.23 | $2.23 | $2.27 | $2.33 | $2.40 | $2.47 |

6.	PRODUCTION

Mariner’s oil and gas prices and production are as follows:

|  | May Actual | June Actual |  |  | July Actual | August Actual | Sept Actual |  |  | Oct. Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.01 |  | $23.98 | $23.93 |  | $24.82 |  | $22.65 | $17.01 |  |
| Gas ($/mcf) | $5.10 |  | $4.02 | $3.46 |  | $3.42 |  | $2.61 | $2.10 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $6.48 |  | $6.15 | $5.83 |  | $5.59 |  | $5.33 | $5.09 |  |
| With Hedge | $5.08 |  | $4.88 | $4.74 |  | $4.61 |  | $4.57 | $4.55 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,219 |  | 7,889 | 7,427 |  | 7,301 |  | 9,619 | 9,009 |  |
| Gas (mmcf/d) | 66.7 |  | 50.8 | 47.8 |  | 46.8 |  | 44.6 | 39.5 |  |

*Gas production decline in June reflects watering out of Apia field.  Oil production increase in September is a result of Black Widow’s increased capacity due to connecting the well to a larger vessel on host TLP.  Decline for gas production starting in September reflects phasing out of Dulcimer and temporary shut in of Rembrandt starting in October.