WEEKLY SUMMARY

#### JANUARY 11-17, 2002

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilicals laid.  Main and infield flowline installation is complete.  Infield lines have been hydrotested and dewatered. Third of five sections of main umbilical has been laid. Diving work on platform extending the flowlines to the production deck nearly complete. The 7" jumpers from flowline PLET's to manifold are fabricated and on the boat on the way out for installation. Expect to come on line by late January/early February.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Negotiating EPIC proposal with Coflexip for installation of umbilical and flowline. Infrastructure deal for platform and export line progressing on schedule for deal to be signed end-January/early February. Umbilical, flowline, tree  and controls are under manufacture.

- Sandy Lake Field - Began work to dismantle gas plant on January 14.  The estimated time to dismantle the plant is approximately 8 weeks. Began well P&A program on January 14.  Presently working on wells BSM C-1 ST and BSM A-2.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF JANUARY 17, 2002

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement G. K. Harless D. S. Huber A. D. Keel S. D. Josey M. A. Wichterich M. C. van den Bold T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: W. F. Fisher cc: J. S. Hudson cc: D. cc: C. L. Loegering |  | cc: R. Buy – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilicals laid.  Main and infield flowline installation is complete.  Infield lines have been hydrotested and dewatered. Third of five sections of main umbilical has been laid. Diving work on platform extending the flowlines to the production deck nearly complete. The 7" jumpers from flowline PLET's to manifold are fabricated and on the boat on the way out for installation. Expect to come on line by late January/early February.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Negotiating EPIC proposal with Coflexip for installation of umbilical and flowline. Infrastructure deal for platform and export line progressing on schedule for deal to be signed end-January/early February. Umbilical, flowline, tree  and controls are under manufacture.

- Rembrandt (Shelf) (Galveston 151) (33% WI) – A3 well (MA6 completion) dead.  Will pursue making zone shift to completion in MA3 interval.

d.	Sandy Lake Field - Began work to dismantle gas plant on January 14.  The estimated time to dismantle the plant is approximately 8 weeks. Began well P&A program on January 14.  Presently working on wells BSM C-1 ST and BSM A-2.

2.	EXPLORATION, DEVELOPMENT & LAND

  - Chevron/Texaco/TFE Farmout – Negotiating farmout agreement to potentially earn 16 East Breaks Area Blocks.

3.	FINANCE & ADMINISTRATION

3.1	Revolver Debt - At January 17, 2002, we have $20 million in borrowings against our $65 million Bank of America-led revolving credit facility.

3.2	Budget - Preliminary data has been received.

3.3	Insurance - We have submitted all data requests by the underwriter for the Falcon blowout claim.  King Kong builders risk premium notices have been received and paid.

4.	LEGAL

  - Falcon – Met with CoFlexip on January 16. Waiting on cost data and schedule from them. Several business issues remain unresolved with El Paso.  Mariner is redrafting the Processing Agreement.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $18.00 - $17.00 effective January 9.

WTI moved from $17.00 - $16.50 effective January 11.

WTI moved from $16.50 - $15.75 effective January 14.

WTI moved from $15.75 - $15.50 effective January 15.

  - NYMEX Gas.  The 12 month forward Nymex price as of January 16 is $2.61 per MMBTU; quotes by month are as follows:

| FEB. | MAR. | APR. | MAY | JUNE | JULY |
| --- | --- | --- | --- | --- | --- |
| $2.39 | $2.36 | $2.38 | $2.45 | $2.51 | $2.57 |

6.	PRODUCTION

Mariner’s oil and gas prices and production are as follows:

|  | May Actual | June Actual |  |  | July Actual | August Actual | Sept Actual |  |  | Oct. Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.01 |  | $23.98 | $23.93 |  | $24.82 |  | $22.65 | $17.01 |  |
| Gas ($/mcf) | $5.10 |  | $4.02 | $3.46 |  | $3.42 |  | $2.61 | $2.10 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $6.48 |  | $6.15 | $5.83 |  | $5.59 |  | $5.33 | $5.09 |  |
| With Hedge | $5.08 |  | $4.88 | $4.74 |  | $4.61 |  | $4.57 | $4.55 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,219 |  | 7,889 | 7,427 |  | 7,301 |  | 9,619 | 9,009 |  |
| Gas (mmcf/d) | 66.7 |  | 50.8 | 47.8 |  | 46.8 |  | 44.6 | 39.5 |  |

*Gas production decline in June reflects watering out of Apia field.  Oil production increase in September is a result of Black Widow’s increased capacity due to connecting the well to a larger vessel on host TLP.  Decline for gas production starting in September reflects phasing out of Dulcimer and temporary shut in of Rembrandt starting in October.