WEEKLY SUMMARY

#### JANUARY 18-24, 2002

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilicals laid.  Main and infield flowline installation is complete.  Main and infield lines have been hydrotested. Main line dewatering and remaining umbilical installation work WOW. Expect to come on line by early February.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Negotiating EPIC proposal with Coflexip for installation of umbilical and flowline. Infrastructure deal for platform and export line progressing on schedule for deal to be signed end-January/early February. Umbilical, flowline, tree and controls are under manufacture.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF JANUARY 24, 2002

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement G. K. Harless D. S. Huber A. D. Keel S. D. Josey M. A. Wichterich M. C. van den Bold T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: W. F. Fisher cc: J. S. Hudson cc: D. cc: C. L. Loegering |  | cc: R. Buy – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Yosemite/King Kong (Deepwater) (Green Canyon 516) (50% WI) – All wells have been completed.  In-field umbilicals laid.  Main and infield flowline installation is complete.  Main and infield lines have been hydrotested. Main line dewatering and remaining umbilical installation work WOW. Expect to come on line by early February.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Negotiating EPIC proposal with Coflexip for installation of umbilical and flowline. Infrastructure deal for platform and export line progressing on schedule for deal to be signed end-January/early February. Umbilical, flowline, tree and controls are under manufacture.

- Rembrandt (Shelf) (Galveston 151) (33% WI) – A3 well (MA6 completion) dead.  Will pursue making zone shift to completion in MA3 interval.

d.	Sandy Lake Field - Began work to dismantle gas plant on January 14.  The estimated time to dismantle the plant is approximately 8 weeks. Began well P&A program on January 14.  Presently working on wells BSM C-1 ST and BSM A-2.

2.	EXPLORATION, DEVELOPMENT & LAND

  - Chevron/Texaco/TFE Farmout – Negotiating farmout agreement to potentially earn 16 East Breaks Area Blocks.

3.	FINANCE & ADMINISTRATION

3.1	Revolver Debt - At January 24, 2002, we have $20 million in borrowings against our $65 million Bank of America-led revolving credit facility.

3.2	Budget - Preliminary data has been received.

4.	LEGAL

  - Falcon – New draft of Processing Agreement to go to El Paso Friday.  Meeting with them scheduled Tuesday. Coflexip redraft anticipated for this week.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $15.50 - $14.75 effective January 17.

WTI moved from $14.75 - $15.00 effective January 22.

  - NYMEX Gas.  The 12 month forward Nymex price as of January 23 is $2.45 per MMBTU; quotes by month are as follows:

| FEB. | MAR. | APR. | MAY | JUNE | JULY |
| --- | --- | --- | --- | --- | --- |
| $2.08 | $2.09 | $2.16 | $2.26 | $2.33 | $2.41 |

6.	PRODUCTION

Mariner’s oil and gas prices and production are as follows:

|  | May Actual | June Actual |  |  | July Actual | August Actual | Sept Actual |  |  | Oct. Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.01 |  | $23.98 | $23.93 |  | $24.82 |  | $22.65 | $17.01 |  |
| Gas ($/mcf) | $5.10 |  | $4.02 | $3.46 |  | $3.42 |  | $2.61 | $2.10 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $6.48 |  | $6.15 | $5.83 |  | $5.59 |  | $5.33 | $5.09 |  |
| With Hedge | $5.08 |  | $4.88 | $4.74 |  | $4.61 |  | $4.57 | $4.55 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,219 |  | 7,889 | 7,427 |  | 7,301 |  | 9,619 | 9,009 |  |
| Gas (mmcf/d) | 66.7 |  | 50.8 | 47.8 |  | 46.8 |  | 44.6 | 39.5 |  |

*Gas production decline in June reflects watering out of Apia field.  Oil production increase in September is a result of Black Widow’s increased capacity due to connecting the well to a larger vessel on host TLP.  Decline for gas production starting in September reflects phasing out of Dulcimer and temporary shut in of Rembrandt starting in October.