1/5/2000

ENRON GAS PIPELINE GROUP

YEAR 2000 GOALS & OBJECTIVES

- Obtain a final FERC certificate for Florida Gas Transmission Company’s Phase IV Project by February, 2000 and complete the necessary construction to initiate testing for FP&L by 4th Quarter of 2000.

- Obtain a favorable Preliminary Determination and Environmental Impact Statement on FGT’s Phase V by year-end 2000.

- Obtain the necessary market support for FGT’s Phase VI expansion project by year-end 2000.

- Obtain a final FERC certificate for NBPL’s Project 2000 by the 2nd Quarter of 2000.

- Obtain a final certificate and place into service by the 2nd Quarter of 2000 Transwestern’s Gallup Expansion.

The Transwestern Gallup Expansion was placed into service on May 1, 2000.  The 140 Dth/day expansion is fully subscribed with 5-year contracts resulting in $8.7 million per year of revenue to Transwestern.

- Finalize a definitive agreement for a telecommunications occupancy fee on FGT’s right-of-way that is consistent with the financial parameters set forth in the 2000 Plan.

- Implement by 2nd Quarter of 2000 the adoption of FAS 133 for Citrus Trading.

- Complete the sale of certain NNG assets that will produce $20 million of pre-tax  earnings in 2000.

- Close accretive acquisitions of $100 million and $150 million respectively for EOTT and NBPL by year-end 2000.

- Continue to evaluate alternatives for divesting of Enron’s Clean Fuels businesses.

- Continue to evaluate the financial and regulatory feasibility of Project Cristobal.  The goal is to execute definitive agreements by the 3rd Quarter of 2000.

- Settle NBPL’s rate proceeding under terms and conditions consistent with the parameters discussed with the General Partners.

###### H:2000GPG Goals & Objectives.doc/cs