Bi-West Coast Weekly Report #6

# 22 June 2001

## Key Results of Past 2-Weeks

- CERA luncheon meeting in Mexico with Ministry of Energy, Pemex, and CRE personnel.

  - No LNG policy in place.

  - CRE likely to want some form of open access

  - CRE wants clear benefit for Mexico – not just export to USA

- Meeting with Moss Maritime president

  - Merlin has contracted Moss to engineer FSRU and FPSO

  - Moss could do the work for Enron, but will take 6 months

- EEOS updated LNG gas interchangeability spread sheets to include Methane Number and CARB aspects – EEOS continues to examine options for extraction.

- Internal meetings to discuss go forward plan; commence permitting of one site in California, pursue Sempra partnership, and develop South American LNG supply

  - Consensus that one supply source is not satisfactory

  - Belief that Asian producers will sell on NYMEX index

- Meeting with Sempra International in San Diego

  - Signed Confidentiality agreement

  - Preliminary results for JV were positive

  - Sempra on fast track to secure supply – need for Enron involvement

  - Darcel Hulse to revert on 2 July 2001

6.  Preliminary meeting with Hunt Oil Company – Peru supply project

## Action Plan for next Week

- EEOS to conclude technology study and make FSRU recommendation

2.  EEOS to make California site recommendation

- Tax to complete review of Mexican tax provisions

- Complete economics of FSRU – need final FSRU capex & operating costs

- Prepare draft Joint Venture agreement for Sempra

K.Lindahl 24 June 2001