Enron Europe Limited Legal Department

Bi-Monthly Update Report

30 June 1999

# SIGNIFICANT TRANSACTIONS / MATTERS

1.	Jertovec Power Station Project, Croatia

-  Dan Badger/Eric Shaw/Scott Sefton/Marcus von Bock/Alan Black

-  Update:	- capacity-tolling agreement signed; site agreement being drafted; permit and concession issues being negotiated; financing commencing

2.	Arcos de la Frontera power project

-  Stewart Seeligson/Dan Badger/John Chappell/Robert Books/Jon Chapman

-  Update:	- consenting issues being addressed; construction contract being drafted

3.	Combined Energy Companies (400MW gas-fired power project in Romania)

-  Eric Shaw/Marcus von Bock

-  Update:	- due diligence underway; Joint Development Agreement executed; PPA under negotiation

4.	Watershed Equity Selldown

-  Robina Barker-Bennett/Mark Evans

-  Update:	- scheduled to close by end July

5.	Project Repeat (Sutton Bridge Power sale)

-  Eric Gadd/Paul Chivers/Anna Briggs/Jon Chapman

-  Update:	- information memorandum being prepared and deal being structured with equity investors

6.	Riverside 3 refinancing (Riverside 6)

-  Treasa Kirby/Mark Evans

-  Update:	- bond terms finalised; closing scheduled for 16th July 1999

7.	IPE (possible acquisition of minority interest)

-  John Sherriff/Michael Brown

-  Update:	- conditional offer submitted and provisionally accepted by IPE

8.	Project Neon (new turbine at gas plant)

-  Matthew Schrimshaw/Ian Clifford/Jon Chapman

-  Update:	- Section 14 consent now received; construction contracts being put in place

9.	Project Margaux (European power fund)

-  Paul Chivers/Mark Evans

-  Update:	- due diligence phase commencing

OTHER TRANSACTIONS / MATTERS

1.	CATS litigation appeal

- Richard Harper/Mary Nell Browning

2.	Kent Power Limited

-  David Lewis/Tani Nath/Andy Foote/Jon Chapman/Alan Black

3.	Foreign Corrupt Practices Act, anti-boycott and export control/sanctions laws (development of compliance programme)

-  Mary Nell Browning

4.	Mersin Power Project (CCGT plant in Turkey)

-  Mike Austell/Marcus von Bock

5.	External agent licence (Spain)

-  Eric Gonzales/Mark Schroeder/Mark Elliott

6.	ISD passport application (Belgium)

-  Mark Elliott

7.	Development of financial swaps on APX and third party physical contracts on APX

-  Roy Poyntz/Ross Sankey/Reuben Maltby/Mark Elliott

8.	Development of physical power GTCs (Spain)

-  Octavio Soler Bach/Mark Elliott

9.	Bandwith Trading due diligence

-  Harry Collins/Mark Elliott

10.	Turkish power plant development (Knightsbrook)

-  Mike Austell/Mark Evans/Alan Black

11.	Saga Petroleum ASA (£40m pre-paid gas swap)

-  Nigel Friend/Paul Simons

12.	ETOL coal sale agreement

-  Stu Staley/Matthew Scrimshaw/Robert Quick

13.	Spanish Storage (Cartagena) (acquisition of long term storage for fuel oil)

-  Ron Irvine/Robert Quick

14.	GM Petroleum (proposed JVs for marketing of physical product in Spain)

-  Ron Irvine/Ross Koller/Robert Quick/Jon Chapman

15.	EnergyDesk.com (marketing of software and click & trade)

-  Dave Samuels/Marcus von Bock/Alan Black

16.	Trading credit derivatives

-  Eklavya Sareen/Soma Ghosh/Paul Simons

17.	Turkmen fuel oil purchase and transportation with the State Trade Corporation

-  Goran Novakovic/Graham Cane/Paul Simons

18.	Enrici Reorganisation

-  Janine Juggins/Mark Evans

19.	Paladin JV (acquisition of gas field from ARCO)

-  Jay Hellums/Mark Evans

20.	ETOL (new gas pipeline and condensing turbine projects)

-  Andy McLeod/John Bone/Colin Telfer/Paul Verrill/Jon Chapman

21.	Internet trading project

-  Louise Kitchen/Scott Sefton/Justin Boyd

22.	Enron Energy Services (Trillium: Goldman Sachs Department of Social Services Properties)

-  Ron Bertasi/Jimmie Williams/Mary Nell Browning

23.	Voimatori Oy (financial power plant project)

-   Jukka Hormalouma/Matt Landy/Martin Rosell

24.	Torreal (co-operation agreement with Spanish investor)

-   Stewart Seeligson/Jon Chapman

25.	Energy Plus (end-user gas and power trading arrangements)

-  Dave Forster/Jon Chapman

26.	Kotkan Energia Oy (long-term volumetric power swap)

-  Magnus Groth/Jonathan Pietila/Martin Rosell

27.	Demirŏren Turkish autogeneration

-   Mike Austell/Marcus von Bock

28.	Iskenderun Turkish autogeneration

-  Mike Austell/Marcus von Bock

29.	Enron Energy Services (Torpy: acquisition of minority share)

-  Mary Nell Browning

30.	Sage CHP tender

-  David Smith/Michael Brown

31.	Solvay (Bulgarian power plant tender)

-  Mike Austell/Michael Brown

32.	Developing documentation and infrastructure for Italian power trading

- Mariano Gentilini/Fabio Greco/Paul Simons

33.	Edison Mission (6 year UK power nominations agreement)

-  Rob Bayley/Paul Simons

34.	Dutch derivatives exemption filing

-  Paul Simons