WEEKLY SUMMARY

#### MAY 25-31, 2001

- Yosemite (Deepwater) (Green Canyon 516 #1) (44% WI) – The Millennium deepwater drill ship arrived on location on May 26.  After jetting the 36” casing to 4,146’, a 30” hole was drilled to 5,785’ and 26” casing was run and cemented.  A 24” hole was drilled to 7,014’ where 20” casing is currently being run.

- Crater Lake (Mississippi Canyon 322/366) (40% WI) – Preparing to drill out of surface casing.  Expect to reach TD in week to 10 days.  Plan is to immediately drill the No. 2 and No. 2 sidetrack wells after completing operations on the No. 1.

- Hells Canyon/Monet (Deepwater) (Mississippi Canyon 561/605) (16.7% WI) – Preparing to drill out of 16” casing at 10,721’.  Should drill the primary objective in the next 3-5 days.   The well is expected to reach TD in mid to late June.

- East Breaks AMI – Completing an AMI agreement for western East Breaks to encompass the prospective area around the Falcon discovery.  Now planning to finalize by mid-June.

- Texaco Farmout – Have received Texaco’s counter proposal and are currently evaluating.  Expect to make counteroffer Friday including firm commitment to pay rentals on 16 blocks.

- Argo Prospect (East Breaks 981/Alaminos Canyon 13) – Pursuant to the Mariner Board of Directors’ decision, Mariner committed to acquire a 25% WI in Pioneer’s Argo (Mariner’s Mockingbird) Prospect.  Mariner will pay leasehold cost of $1.86 million and 50% of the dry hole cost of the initial test well to casing point.  Pioneer’s AFE to drill the initial test well is $5.811 million, based upon Pioneer using the Millennium drillship.  Mariner’s estimated risk dollar exposure is $4.77 million.  If Pioneer contracts the Millennium, the well is expected to spud in late June.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF MAY 31, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| R. R. Clark G. K. Harless R. E. Henderson W. H. Hodge D. S. Huber L. V. McGuire F. A. Pici - W. Strickler R. W. Webb T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: C. K. Burgess cc: D. M. Clement cc: D. L. Faulkinberry cc: J. S. Hudson cc: D. cc: C. L. Loegering cc: J. L. Sheets cc: B. Watsky cc: M. A. Wichterich |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: S. Josey – ENAC cc: A Keel – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – ENAC Note: ENAC – Enron North America Corp. EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

  - Development/Key Producing Fields

a.	Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Plan to begin marketing ½ of Mariner’s interest prior to mid-year.

- Pluto (Deepwater) (Mississippi Canyon 674/718) (Mariner 51% WI) –

The current flow rate is 39 MMCFPD and 4,800 BCPD.

- Black Stone Minerals B-1 S/T #2 (Onshore) (40% WI) – Plan to sidetrack well and make a second completion attempt in the EY-1.  Production logs indicate the water produced on test was from out of zone.  Open hole logs and pressure information indicate the EY-1 is gas bearing with 4000+ psi BHP.  Expect to sidetrack in July.

- King Kong (Deepwater) (Green Canyon 472) (50% WI) – While running the 26” casing, a loop current caused the casing to part in a coupling and drop 1,725‘ to the ocean floor.  The wellbore was cleaned out while waiting on a replacement string of heavier wall casing.  	The replacement casing string was run to 5,685’ where it became stuck.  The casing was worked free, pulled and laid down.  After making a clean-out trip, the 26” casing was run and cemented at 5,617’.  We are currently drilling the 24” hole at 6,065’.

1.	OPERATIONS (CONTINUED)

  - Development/Key Producing Fields

- Yosemite (Deepwater) (Green Canyon 516 #1) (44% WI) – The Millennium deepwater drill ship arrived on location on May 26.  After jetting the 36” casing to 4,146’, a 30” hole was drilled to 5,785’ and 26” casing was run and cemented.  A 24” hole was drilled to 7,014’ where 20” casing is currently being run.

2.	EXPLORATION & LAND

  - Crater Lake (Mississippi Canyon 322/366) (40% WI) – Preparing to drill out of surface casing.  Expect to reach TD in week to 10 days.  Plan is to immediately drill the No. 2 and No. 2 sidetrack wells after completing operations on the No. 1.

  - Hells Canyon/Monet (Deepwater) (Mississippi Canyon 561/605) (16.7% WI) – Preparing to drill out of 16” casing at 10,721’.  Should drill the primary objective in the next 3-5 days.   The well is expected to reach TD in mid to late June.

  - Eastern Gulf of Mexico Sale 181 (December 2001) – Negotiating a joint bidding partnership with Pioneer.  Expect to have an agreement in place by the middle of June.  Soliciting a third company to join the partnership.

  - East Breaks AMI – Completing an AMI agreement for western East Breaks to encompass the prospective area around the Falcon discovery.  Now planning to finalize by mid-June.

  - Texaco Farmout – Have received Texaco’s counter proposal and are currently evaluating.  Expect to make counteroffer Friday including firm commitment to pay rentals on 16 blocks.

  - Argo Prospect (East Breaks 981/Alaminos Canyon 13) – Pursuant to the Mariner Board of Directors’ decision, Mariner committed to acquire a 25% WI in Pioneer’s Argo (Mariner’s Mockingbird) Prospect.  Mariner will pay leasehold cost of $1.86 million and 50% of the dry hole cost of the initial test well to casing point.  Pioneer’s AFE to drill the initial test well is $5.811 million, based upon Pioneer using the Millennium drillship.  Mariner’s estimated risk dollar exposure is $4.77 million.  If Pioneer contracts the Millennium, the well is expected to spud in late June.

3.	FINANCE

3.1	Revolver Debt – At May 23, 2001, the balance on the recently-increased $80 million Bank of America-led revolving credit facility was zero due to the receipt of proceeds from the sale of Devils Tower, and we had a short-term cash investment of $34.5 million.

  - Project Finance – Discussions continue with Enron North America, Bank One, Duke and Mitsubishi for the King Kong infrastructure financing.  We are also studying the use of the MARAD Title XI guarantee program to finance a low cost floating production system (Mariner-1).

  - Capital Markets – Meetings have been held with several investment bankers in the last month to discuss the current status of debt and equity capital markets.  A meeting is also being scheduled for mid-June with one of Mariner’s existing bondholders at their request.

  - Deepwater Royalty Relief – We are appealing an MMS ruling that production from two post-royalty relief act fields, Dulcimer and Black Widow, is subject to royalty payments to the agency.  The appeal is administrative in nature, and royalty payments are not expected to be made until the MMS decides on the merits of the appeal.

4.	LEGAL

  - Canyon Express Project  - Meeting Wednesday to finalize Construction Management Agreement and Joint Operating Agreement, which are scheduled to be executed May 31.

  - Dulcimer Litigation – Co-working interest owners and their underwriters to meet at Mariner’s office on June 26 and 27 to agree on total damages to be claimed and how they will be shared.  Plaintiffs and defendants will participate in a mediation conference on July 24 and 25.

  - Seismic Acquisitions – Recently received counterproposal from TGS -- currently evaluating – response to TGS to be sent this week.

  - Millenium Drillship/Yosemite Prospect  - On May 25, amended agreements with Burlington relating to drillship in order to add additional supply boat owned by Edison Choest.

  - Swordfish Prospect – Farmouts, PHA and JOA being reviewed – comments on same to be sent with offer letter to BP June

  - Joint Venture Agreements with Pioneer for Lease Sale Participation – Currently reviewing/revising agreements.  Expect to send drafts to Pioneer shortly.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $26.50 - $25.25 effective May 24.

WTI moved from $25.25 - $25.50 effective May 29.

  - NYMEX Gas.  The 12 month forward Nymex price as of May 30 is $4.14 per MMBTU; quotes by month are as follows:

| # JULY | AUG. | SEPT. | OCT. | NOV. | DEC. |
| --- | --- | --- | --- | --- | --- |
| $3.98 | $4.06 | $4.09 | $4.12 | $4.28 | $4.45 |

- ADMINISTRATION

6.1	Insurance – Awaiting final quotes for insurance renewals for June 1.

Adjustors have approved and forwarded final summary of claim to underwriters to finalize the Pluto tree builders risk claims.  Continue to gather invoices on umbilical claim.  Will meet and review invoices with adjustors next week.

Continue to meet with adjustors to discuss Falcon underground blow-out claim.  Gathering required information to forward to adjustors.

7.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | Dec. Actual | Jan. Actual |  |  | Feb. Actual | March Actual | April Actual |  |  | May Fcst. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.65 |  | $25.61 | $25.30 |  | $23.51 |  | $23.04 | $25.00 |  |
| Gas ($/mcf) | $6.46 |  | $10.38 | $6.59 |  | $5.42 |  | $5.70 | $5.20 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $3.93 |  | $10.38 | $8.50 |  | $7.52 |  | $7.02 | $6.64 |  |
| With Hedge | $3.11 |  | $6.60 | $5.84 |  | $5.56 |  | $5.36 | $5.20 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,596 |  | 8,941 | 8,125 |  | 8,848 |  | 8,735 | 8,100 |  |
| Gas (mmcf/d) | 60.3 |  | 56.9 | 64.2 |  | 62.2 |  | 67.9 | 66.0 |  |