WEEKLY SUMMARY

#### JUNE 7-14, 2001

- King Kong (Deepwater) (Green Canyon 472) (50% WI) – After running and cementing the 16” casing at 8,406’, the 14-3/4” hole was drilled to 9,759’ where drilling fluid returns were lost.  The hole was drilled to 10,145’ after curing the lost returns.  We are currently running 13-3/8” x 11-3/4” tapered casing.

- Yosemite (Deepwater) (Green Canyon 516 #1) (44% WI) – The 20” hole was drilled to 8,395’ where a 16” casing liner was run and cemented. Drilling fluid returns were lost at 9,109’ while drilling the 17-1/.2” hole. Drilling fluid density in the riser was reduced from 12.2 to 11.7 to prevent lost returns. We are currently running 13-3/8” casing.

- Crater Lake (Mississippi Canyon 322/366) (40% WI) – Walter has been experiencing drilling problems and was unable to make much progress last week.  Expect to drill the objective section by the end of the week.

- Eastern Gulf of Mexico Sale 181 (December 2001) – Negotiating a joint bidding partnership with Pioneer.  Expect to have an agreement in place by the middle of June.  Soliciting a third company to join the partnership.

- East Breaks AMI – Completing an AMI agreement for western East Breaks to encompass the prospective area around the Falcon discovery.  Now planning to finalize by mid-June.

- Texaco Farmout – Have reached verbal agreement on terms.  Waiting on written agreements from Texaco.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF JUNE 14, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| R. R. Clark G. K. Harless R. E. Henderson W. H. Hodge D. S. Huber L. V. McGuire F. A. Pici - W. Strickler R. W. Webb T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: C. K. Burgess cc: D. M. Clement cc: D. L. Faulkinberry cc: J. S. Hudson cc: D. cc: C. L. Loegering cc: J. L. Sheets cc: B. Watsky cc: M. A. Wichterich |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: S. Josey – ENAC cc: A Keel – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

  - Development/Key Producing Fields

a.	Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Plan to begin marketing ½ of Mariner’s interest prior to mid-year.

- Pluto (Deepwater) (Mississippi Canyon 674/718) (Mariner 51% WI) –

# The current flow rate is 38 MMCFD and 4,600 BCPD.

- Black Stone Minerals B-1 S/T #2 (Onshore) (40% WI) – Well continues flowing at a rate of 125 BWPD with negligible gas (30 MCFD).  A sidetrack operation has been scheduled.

- King Kong (Deepwater) (Green Canyon 472) (50% WI) – After running and cementing the 16” casing at 8,406’, the 14-3/4” hole was drilled to 9,759’ where drilling fluid returns were lost.  The hole was drilled to 10,145’ after curing the lost returns.  We are currently running 13-3/8” x 11-3/4” tapered casing.

1.	OPERATIONS (CONTINUED)

  - Development/Key Producing Fields

- Yosemite (Deepwater) (Green Canyon 516 #1) (44% WI) – The 20” hole was drilled to 8,395’ where a 16” casing liner was run and cemented. Drilling fluid returns were lost at 9,109’ while drilling the 17-1/.2” hole. Drilling fluid density in the riser was reduced from 12.2 to 11.7 to prevent lost returns. We are currently running 13-3/8” casing.

- Apia (Deepwater) (Garden Banks 73) - The well watered out.  Last production was .6 MMCFD and over 5,000 BWPD.

2.	EXPLORATION & LAND

  - Crater Lake (Mississippi Canyon 322/366) (40% WI) – Walter has been experiencing drilling problems and was unable to make much progress last week.  Expect to drill the objective section by the end of the week.

  - Hells Canyon/Monet (Deepwater) (Mississippi Canyon 561/605) (16.7% WI) – Set intermediate casing and will now drill ahead to TD.  Primary objectives have already been seen and were non-productive; now investigating secondary target.

  - Eastern Gulf of Mexico Sale 181 (December 2001) – Negotiating a joint bidding partnership with Pioneer.  Expect to have an agreement in place by the middle of June.  Soliciting a third company to join the partnership.

  - East Breaks AMI – Completing an AMI agreement for western East Breaks to encompass the prospective area around the Falcon discovery.  Now planning to finalize by mid-June.

  - Texaco Farmout – Have reached verbal agreement on terms.  Waiting on written agreements from Texaco.

3.	FINANCE

3.1	Revolver Debt - At June 13, 2001, the balance on the recently-increased $80 million Bank of America-led revolving credit facility was zero due to the receipt of proceeds from the sale of Devils Tower, and we had a short-term cash investment of $30.0 million.

3.2	Project Finance - Our primary focus is on the use of the MARAD Title XI guarantee program to finance a low cost floating production system (Mariner-I).  Discussions continue with several banks and pipeline companies regarding King Kong infrastructure financing.

3.3	Capital Markets - Meetings have been held with several investment bankers in the last month to discuss the current status of debt and equity capital markets.  A meeting is also being scheduled for July with one of Mariner’s existing bondholders at their request.

4.	LEGAL

4.1	Canyon Express Project  - Construction Management Agreement and Joint Operating Agreement are scheduled to be executed next week.

4.2	Dulcimer Litigation - Co-working interest owners and their underwriters to meet at Mariner’s office on June 26 and 27 to agree on total damages to be claimed and how they will be shared.  Plaintiffs and defendants will participate in a mediation conference on July 24 and 25.

4.3	Seismic Acquisitions - Recently received counterproposal from TGS -- currently evaluating - response to TGS to be sent this week.

4.4	Joint Venture Agreements with Pioneer for Lease Sale Participation - Currently reviewing/revising agreements.  Expect to send drafts to Pioneer on June 15.

  - Argo Prospect - Received draft of Participation Agreement from Pioneer June 13.

  - Master Service Agreement Amendments – Sending out amendments to all vendors next week to add audit, conflict of interest and other provisions.

  - Galveston Island #151 Sidetrack – Finalizing offshore jackup contract with R&B Falcon.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $25.00 - $24.50 effective June 6.

WTI moved from $24.50 - $25.00 effective June 8.

WTI moved from $25.00 - $25.75 effective June 11.

WTI moved from $25.75 - $26.00 effective June 12.

WTI moved from $26.00 - $25.75 effective June 13.

  - NYMEX Gas.  The 12 month forward Nymex price as of June 14 is $4.33 per MMBTU; quotes by month are as follows:

| # JULY | AUG. | SEPT. | OCT. | NOV. | DEC. |
| --- | --- | --- | --- | --- | --- |
| $4.11 | $4.21 | $4.26 | $4.31 | $4.51 | $4.71 |

- ADMINISTRATION

6.1	Insurance – All insurance coverages have been renewed at very competitive pricing.

Adjustors have approved and forwarded final summary of claim to underwriters to finalize the Pluto tree builders risk claims.  Underwriters have accepted adjustors findings.  Awaiting final settlement.  Continue to gather invoices on umbilical claim.  Will meet and review invoices with adjustors after renewals have been finalized.

7.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | Dec. Actual | Jan. Actual |  |  | Feb. Actual | March Actual | April Actual |  |  | May Fcst. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.65 |  | $25.61 | $25.30 |  | $23.51 |  | $23.04 | $25.00 |  |
| Gas ($/mcf) | $6.46 |  | $10.38 | $6.59 |  | $5.42 |  | $5.70 | $5.20 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $3.93 |  | $10.38 | $8.50 |  | $7.52 |  | $7.02 | $6.64 |  |
| With Hedge | $3.11 |  | $6.60 | $5.84 |  | $5.56 |  | $5.36 | $5.20 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,596 |  | 8,941 | 8,125 |  | 8,848 |  | 8,735 | 8,100 |  |
| Gas (mmcf/d) | 60.3 |  | 56.9 | 64.2 |  | 62.2 |  | 67.9 | 66.0 |  |