WEEKLY SUMMARY

#### JUNE 22-28, 2001

- King Kong (Deepwater) (Green Canyon 472) (50% WI) – An abandonment plug was set from 11,550’ to 11,950’ and a kickoff plug was set from 10,002’ to 10,252’.  The hole was drilled from 10,710’ to 11,625’.   Logged 2 pay zones with LWD and are preparing to run 9 5/8” casing.

- Yosemite (Deepwater) (Green Canyon 516 #1) (44% WI) – After retrieving the 13-3/8” casing from below the shoe, we set a cement kickoff plug and  directionally drilled around the parted casing to 9,280’.  13-3/8” casing was run and cemented at 9,256’.   We will drill out, perform LOT and attempt to drill to total depth.  An 11-3/4” liner may have to be set if the shoe strength is too weak or the formation pressure is too high.

- Hells Canyon/Monet (Deepwater) (Mississippi Canyon 561/605) (16.7% WI) –Burlington was forced to abandon the lower portion of the hole after experiencing drilling problems.  Currently preparing to sidetrack to the original proposed TD.

- Galveston 151 A-1 Recompletion (Shelf) (67% WI) - Preparing to set a cast iron bridge plug and place 5’ of cement to seal off the depleted zone. Future operations will include perforating, frac packing and recompleting the MA-3 zone in theA#1 well.

5a.	Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Plan to begin marketing ½ of Mariner’s interest in July.

5b.	Canyon Express Project – Received execution copies of Canyon Express Construction Management Agreement and Joint Operating Agreement on June 27.  Also received for review a related Rig Sharing Agreement between Camden Hills owners and Aconcagua owners which will be executed contemporaneously – currently reviewing.  Expect to execute agreement June 28 or 29.

6.	Texaco Farmout – Have reached verbal agreement on terms.  Waiting on written agreements from Texaco.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF JUNE 28, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| R. R. Clark G. K. Harless R. E. Henderson W. H. Hodge D. S. Huber L. V. McGuire M. W. Strickler T. E. Young R. W. Webb M. A. Wichterich K. D. Zelikovitz cc: F. A. Pici |  | cc: M. A. Altobelli cc: C. K. Burgess cc: D. M. Clement cc: D. L. Faulkinberry cc: J. S. Hudson cc: D. cc: C. L. Loegering cc: J. L. Sheets cc: B. Watsky |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: S. Josey – ENAC cc: A Keel – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

  - Development/Key Producing Fields

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – Plan to begin marketing ½ of Mariner’s interest in July.

- Pluto (Deepwater) (Mississippi Canyon 674/718) (51% WI) – The current flow rate is 37 MMCFPD and 4,600 BCPD after shutting the well in to pump 20 barrels of methanol into the flowline.

- Black Stone Minerals B-1 ST #2 (Onshore) (40% WI) -The hydraulic workover unit (snubbing unit) was rigged up.  After the tubing was pulled and laid down, a 5” EZSV plug was set at 9,013’.  This completes the abandonment of B-1 ST #2.  The well now becomes B-1 ST #3.

- Black Stone Minerals B-1 S/T #3 (Onshore) (80% WI) – A 5” whipstock was oriented and set at 9,013’.  We made the first of three runs to mill window.  After milling the window, the 4-1/8” x 4-1/2” hole will be drilled to total depth of  10,841’.

e.	King Kong (Deepwater) (Green Canyon 472) (50% WI) – An abandonment plug was set from 11,550’ to 11,950’ and a kickoff plug was set from 10,002’ to 10,252’.  The hole was drilled from 10,710’ to 11,625’.   Logged 2 pay zones with LWD and are preparing to run 9 5/8” casing.

1.	OPERATIONS (CONTINUED)

  - Development/Key Producing Fields

f.	Yosemite (Deepwater) (Green Canyon 516 #1) (44% WI) – After retrieving the 13-3/8” casing from below the shoe, we set a cement kickoff plug and  directionally drilled around the parted casing to 9,280’.  13-3/8” casing was run and cemented at 9,256’.   We will drill out, perform LOT and attempt to drill to total depth.  An 11-3/4” liner may have to be set if the shoe strength is too weak or the formation pressure is too high.

g.	Galveston 151 A-1 Recompletion (Shelf) (67% WI) - Preparing to set a cast iron bridge plug and place 5’ of cement to seal off the depleted zone. Future operations will include perforating, frac packing and recompleting the MA-3 zone in theA#1 well.

2.	EXPLORATION & LAND

  - Crater Lake (Mississippi Canyon 322/366) (40% WI) – Walter Oil & Gas is currently completing the first well.  Will then move the rig and drill the next well.

  - Hells Canyon/Monet (Deepwater) (Mississippi Canyon 561/605) (16.7% WI) –Burlington was forced to abandon the lower portion of the hole after experiencing drilling problems.  Currently preparing to sidetrack to the original proposed TD.

  - Eastern Gulf of Mexico Sale 181 (December 2001) – Negotiating a joint bidding partnership with Pioneer.  Expect to have an agreement in place by mid-late June.  Soliciting a third company to join the partnership.

  - East Breaks AMI – Completing an AMI agreement for western East Breaks to encompass the prospective area around the Falcon discovery.  Final documents should be ready for signature in the next week.

2.5 	Texaco Farmout – Have reached verbal agreement on terms.  Waiting on written agreements from Texaco.

3.	FINANCE

3.1	Revolver Debt - At June 28, 2001, the balance on the recently-increased $80 million Bank of America-led revolving credit facility was zero due to the receipt of proceeds from the sale of Devils Tower, and we had a short-term cash investment of $23.5 million.

3.2	Project Finance - Our primary focus is on the use of the MARAD Title XI guarantee program to finance a low cost floating production system (Mariner-I).  Discussions continue with several banks and pipeline companies regarding King Kong infrastructure financing.

3.3	Capital Markets - Meetings have been held with several investment bankers in the last month to discuss the current status of debt and equity capital markets.  A meeting is also being scheduled for July with one of Mariner’s existing bondholders at their request.

4.	LEGAL

4.1	Canyon Express Project – Received execution copies of Canyon Express Construction Management Agreement and Joint Operating Agreement on June 27.  Also received for review a related Rig Sharing Agreement between Camden Hills owners and Aconcagua owners which will be executed contemporaneously – currently reviewing.  Expect to execute agreement June 28 or 29.

4.2	Dulcimer Litigation - Co-working interest owners and their underwriters met at Mariner’s office on June 26 and 27 and reached an agreement  on total damages to be claimed and how they will be shared.  Plaintiffs and defendants will participate in a mediation conference on July 24 and 25.

  - Joint Venture Agreements with Pioneer for Western Gulf Lease Sale Participation – Pioneer currently reviewing our drafts.

  - Argo Prospect – Comments on JOA and Participation Agreement sent to Pioneer earlier this week.  Expect execution copies June 28 or 29.

  - King Kong Installation Contract with Allseas – Currently revising.

  - TGS Seismic Acquisition Agreement – Finalized contractual terms subject to Board approval.

  - Piston Prospect – Working on agreements with Burlington.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $23.25 - $23.50 effective June 22.

WTI moved from $23.50 - $24.00 effective June 25.

WTI moved from $24.00 - $23.75 effective June 26.

WTI moved from $23.75 - $22.50 effective June 27.

  - NYMEX Gas.  The 12 month forward Nymex price as of June 28 is $3.58 per MMBTU; quotes by month are as follows:

| # JULY | AUG. | SEPT. | OCT. | NOV. | DEC. |
| --- | --- | --- | --- | --- | --- |
| $3.18 | $3.29 | $3.35 | $3.43 | $3.70 | $3.97 |

- ADMINISTRATION

  - Insurance – Adjustors have approved and forwarded final summary of claim to underwriters to finalize the Pluto tree builders risk claims.  Underwriters have accepted adjustors findings.  Awaiting final settlement.  Should receive checks from underwriter in a month.  Working with accounting to gather invoices on umbilical claim.

Placed Builders Risk/Delay in Start Up coverage for Yosemite/King Kong.

7.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | Dec. Actual | Jan. Actual |  |  | Feb. Actual | March Actual | April Actual |  |  | May Fcst. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.65 |  | $25.61 | $25.30 |  | $23.51 |  | $23.04 | $25.00 |  |
| Gas ($/mcf) | $6.46 |  | $10.38 | $6.59 |  | $5.42 |  | $5.70 | $5.20 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $3.93 |  | $10.38 | $8.50 |  | $7.52 |  | $7.02 | $6.64 |  |
| With Hedge | $3.11 |  | $6.60 | $5.84 |  | $5.56 |  | $5.36 | $5.20 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,596 |  | 8,941 | 8,125 |  | 8,848 |  | 8,735 | 8,100 |  |
| Gas (mmcf/d) | 60.3 |  | 56.9 | 64.2 |  | 62.2 |  | 67.9 | 66.0 |  |