WEEKLY SUMMARY

#### AUGUST 17-30, 2001

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – The data room is open.  Twelve companies are scheduled.  Requesting offers by September 14.

- Pluto (Deepwater) (Mississippi Canyon 674/718) (51% WI) – Production has increased by 50% due to successful wax remediation treatment.  Current rate is 45 MMCFPD with 5400 BCPD.

- King Kong/Yosemite (Deepwater) (Green Canyon 472) (50% WI) – Currently completing Green Canyon 473 #2.

Flowline installation to begin in October.  First production is expected by yearend.  Initial rate is estimated at 150 MMCFPD from 3 wells.

- Black Widow (Deepwater) (Ewing Banks 966 #1) (69% WI) - We are currently selling 10,200 BOPD and 8.9 MMCFD, flowing through the larger Morpeth separator.  This is an increase of 2,500 BOPD and 2 MMCFD.  The net impact to Mariner is an increase of over 1,800 BOEPD.

- Western Gulf of Mexico Lease Sale – OCS Sale 180 – Mariner was the high bidder on 13 deepwater blocks.  Twelve of the bids were with Pioneer 50% and the remaining bid was 100% Mariner.

- Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 50% BCP, 25% ACP)  - Will seek Board approval on this opportunity.  Have showed this opportunity to Burlington and they have agreed to participate.  Mariner plans to lay off half of its 50% working interest with BP retaining a 50% WI.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF AUGUST 30, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement G. K. Harless D. S. Huber A. D. Keel F. À. Pici S. D. Josey R. W. Webb M. A. Wichterich T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: D. L. Faulkinberry cc: J. S. Hudson cc: D. cc: C. L. Loegering cc: J. L. Sheets cc: B. Watsky |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – The data room is open.  Twelve companies are scheduled.  Requesting offers by September 14.

- Pluto (Deepwater) (Mississippi Canyon 674/718) (51% WI) – Production has increased by 50% due to successful wax remediation treatment.  Current rate is 45 MMCFPD with 5400 BCPD.

- King Kong/Yosemite (Deepwater) (Green Canyon 472) (50% WI) – Currently completing Green Canyon 473 #2.

Flowline installation to begin in October.  First production is expected by yearend.  Initial rate is estimated at 150 MMCFPD from 3 wells.

- OPERATIONS (CONTINUED)

1.1	Development/Key Producing Fields (continued)

d.	Falcon (Deepwater) (East Breaks 690) (50% WI) – Currently working the conceptual development plan comparing a subsea development to a floating production facility.  Have begun negotiations with a pipeline company.  Plan to sanction the project in early September.  Target on line date is the first half of 2003.

e.	Black Widow (Deepwater) (Ewing Banks 966 #1) (69% WI) - We are currently selling 10,200 BOPD and 8.9 MMCFD, flowing through the larger Morpeth separator.  This is an increase of 2,500 BOPD and 2 MMCFD.  The net impact to Mariner is an increase of over 1,800 BOEPD.

2.	EXPLORATION & LAND

  - Texaco Farmout – East Breaks – Finalizing agreements.

  - Western Gulf of Mexico Lease Sale – OCS Sale 180 – Mariner was the high bidder on 13 deepwater blocks.  Twelve of the bids were with Pioneer 50% and the remaining bid was 100% Mariner.

  - Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 50% BCP, 25% ACP)  - Will seek Board approval on this opportunity.  Have showed this opportunity to Burlington and they have agreed to participate.  Mariner plans to lay off half of its 50% working interest with BP retaining a 50% WI.

3.	FINANCE

  - Revolver Debt - At August 15, 2001, we continue to have no borrowings against our $80 million Bank of America-led revolving credit facility, and we had short-term investments of $19.7 million.

Our mid-year borrowing base redetermination will commence once we furnish our June 30, 2001 reserve report to the bank group, which was sent to the banks on August 30, 2001.  We have requested no change to the $80 million borrowing base at this time.   We have requested no change to the $80 million borrowing base at this time.

3.2	Project Finance – Based on a recommendation for a sub-sea tieback instead of a floating production facility at Falcon, we will suspend work on financing an FPS using the MARAD XI guarantee program.

3.	FINANCE (CONTINUED)

3.3	Accounts Payable Imaging System – We are beginning implementation of a system to image and further automate our accounts payable processing system.  System is expected to be operational in the fourth quarter of 2001.

4.	LEGAL

  - Falcon Development Project – Working on pro forma contracts for major components to be included in bid packages.

  - Aconcagua Marketing – Continuing to meet with lawyers and landmen representatives of potential bidders to explain Canyon Express Agreements.  Working on pro forma Purchase and Sale Agreement.

  - Swordfish – Working with Land to finalize Farmin Agreement with Amoco.

  - McClelland – Working with Land to finalize Farmin Agreement with Texaco/TFE.

  - Dulcimer Settlement  - Amerada Hess is now taking the position that a settlement was never reached.  All other parties have filed motions with the Texas and Louisiana courts to compel enforcement of the settlement terms.

  - King Kong – Finalizing contract with Allseas.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $24.75 - $24.25 effective August 15.

WTI moved from $24.25 - $23.50 effective August 17.

WTI moved from $23.50 - $24.00 effective August 20.

WTI moved from $24.00 - $24.75 effective August 21.

WTI moved from $24.75 - $23.25 effective August 22.

WTI moved from $23.25 - $23.50 effective August 23.

WTI moved from $23.50 - $23.75 effective August 24.

WTI moved from $23.75 - $23.50 effective August 27.

WTI moved from $23.50 - $24.00 effective August 28.

  - NYMEX Gas.  The 12 month forward Nymex price as of August 29 is $2.88 per MMBTU; quotes by month are as follows:

| # SEPT. | OCT. | NOV. | DEC. | JAN. | FEB. |
| --- | --- | --- | --- | --- | --- |
| $2.30 | $2.39 | $2.68 | $2.99 | $3.13 | $3.10 |

5.3	The September Nymex contract expired on August 29 at $2.295 per MMBTU, the three day closing average was $2.418 per MMBTU.  Cash prices have been tracking the Nymex all month but have been down approximately 14¢ below the first of the month index price of $3.19 for August.

- ADMINISTRATION

  - Insurance – Finalized Pluto tree builders risk claim and forwarded final proof of loss to underwriters.  Should receive check in September.  Continue to gather information and invoices on Pluto umbilical claim.  All claims continue to work well.

Working with TotalFinaElf on outstanding builders risk coverage on Canyon Express.

Working with Burlington on Monet/Hells Canyon claim.

Scheduling management meeting to review current administration issues.

7.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | Jan Actual | Feb. Actual |  |  | March Actual | April Actual | May Actual |  |  | June Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.61 |  | $25.30 | $23.51 |  | $23.04 |  | $24.69 | $24.15 |  |
| Gas ($/mcf) | $10.38 |  | $6.59 | $5.42 |  | $5.70 |  | $4.97 | $3.80 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $10.38 |  | $8.50 | $7.52 |  | $7.02 |  | $6.59 | $6.21 |  |
| With Hedge | $6.60 |  | $5.84 | $5.56 |  | $5.36 |  | $5.15 | $4.96 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,941 |  | 8,125 | 8,848 |  | 8,735 |  | 8,433 | 7,791 |  |
| Gas (mmcf/d) | 56.9 |  | 64.2 | 62.2 |  | 67.9 |  | 63.9 | 49.4 |  |

*Gas production decline in June reflects watering out of Apia field.