WEEKLY SUMMARY

#### SEPTEMBER 7-13, 2001

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – The data room showings are complete.  Twelve companies participated.  Moved due date on bids to September 21 at the request of two companies that could not travel to their headquarters for approval due to the terrorist attack on New York.

- King Kong/Yosemite (Deepwater) (Green Canyon 472) (50% WI) – Finished completion on Green Canyon 473 #2.  Plan to move the rig to complete the Yosemite well this week.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – The Board of Directors approved the sanction of Falcon this week. Continuing negotiations with pipeline companies.  Target on-line date is early 2003.

- Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 50% BCP, 25% ACP) - Received board approval on this opportunity.  Mariner plans to lay off a portion of its 50% working interest with BP retaining a 50% WI.  Have received a letter of intent from Burlington to acquire half of Mariner’s working interest.

- Western Gulf of Mexico Lease Sale – OCS Sale 180 – Mariner was the high bidder on 13 deepwater blocks.  Twelve of the bids were with Pioneer 50% and the remaining bid was 100% Mariner.  As of today, three blocks have been awarded with the remaining ten blocks moving into phase 2 of the MMS’ evaluation

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF SEPTEMBER 13, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement G. K. Harless D. S. Huber A. D. Keel F. À. Pici S. D. Josey R. W. Webb M. A. Wichterich T. E. Young cc: K. D. Zelikovitz |  | Cc: M. A. Altobelli Cc: D. L. Faulkinberry Cc: J. S. Hudson cc: D. cc: C. L. Loegering cc: J. L. Sheets cc: B. Watsky |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – The data room showings are complete.   Twelve companies participated.  Moved due date on bids to September 21 at the request of two companies that could not travel to their headquarters for approval due to the terrorist attack on New York.

- Pluto (Deepwater) (Mississippi Canyon 674/718) (51% WI) – The well is currently flowing 40 MMCFPD and 4,700 BCPD.  There are clear indications that the flow line hydraulic performance is deteriorating.  We are adjusting our treatment program to address the situation.

- King Kong/Yosemite (Deepwater) (Green Canyon 472) (50% WI) – Finished completion on Green Canyon 473 #2.  Plan to move the rig to complete the Yosemite well this week.

d.	Falcon (Deepwater) (East Breaks 690) (50% WI) – The Board of Directors approved the sanction of Falcon this week. Continuing negotiations with pipeline companies.  Target on-line date is early 2003.

e.	Garden Banks 240 #3 P&A – Completed the P&A with Ocean Intervention II.

2.	EXPLORATION & LAND

  - Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 50% BCP, 25% ACP) - Received board approval on this opportunity.  Mariner plans to lay off a portion of its 50% working interest with BP retaining a 50% WI.  Have received a letter of intent from Burlington to acquire half of Mariner’s working interest.

  - Texaco Farmout – East Breaks – Finalizing agreements.

  - Western Gulf of Mexico Lease Sale – OCS Sale 180 – Mariner was the high bidder on 13 deepwater blocks.  Twelve of the bids were with Pioneer 50% and the remaining bid was 100% Mariner.  As of today, three blocks have been awarded with the remaining ten blocks moving into phase 2 of the MMS’ evaluation.

3.	FINANCE

  - Revolver Debt - At September 6, 2001, we continue to have no borrowings against our $80 million Bank of America-led revolving credit facility, and we had short-term investments of $13.5 million.

Our mid-year borrowing base redetermination is currently in progress.  We have requested no change to the $80 million borrowing base at this time.

3.2	Project Finance – Based on a recommendation for a sub-sea tieback instead of a floating production facility at Falcon, we will suspend work on financing an FPS using the MARAD XI guarantee program.

3.3	Accounts Payable Imaging System – We are beginning implementation of a system to image and further automate our accounts payable processing system.  System is expected to be operational in the fourth quarter of 2001.

4.	LEGAL

  - Falcon Development Project – Working with Falcon team on potential turnkey contract with Coflexip.

  - Aconcagua Marketing – Form of Purchase and Sale Agreement sent to prospective bidders last Thursday.

  - Swordfish – Finalizing Agreement with Amoco and Burlington.

  - McClelland – Working with Land to finalize Farmin Agreement with Texaco/TFE.

  - King Kong – Finalized contract with Allseas for pipelay and umbilical installation.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $23.75 - $24.25 effective September 6.

WTI moved from $24.25 - $24.75 effective September 7.

WTI moved from $24.75 - $24.50 effective September 10.

  - NYMEX Gas.  The 12 month forward Nymex price as of September 10 is $2.96 per MMBTU; quotes by month are as follows:

| OCT. | NOV. | DEC. | JAN. | FEB. | MAR. |
| --- | --- | --- | --- | --- | --- |
| $2.39 | $2.67 | $2.99 | $3.15 | $3.12 | $3.05 |

5.3	Gas General – As a result of Tuesday’s shocking terrorist attacks, the Nymex exchange has suspended trading.  Over the counter (OTC) markets opened on Wednesday as trading floors tried to recover and most pipelines were conducting normal business under heightened security.  October OTC swaps traded at $2.55 on the Wednesday opening up approximately 20 cents from Monday’s close and then dropped 10 cents to $2.45 during the afternoon.  Overall there appeared to be a relative calmness in the OTC business throughout the day, although trading was light.  The Nymex may resume trading operations on Friday.

- ADMINISTRATION

  - Insurance – Finalized Pluto tree builders risk claim and forwarded final proof of loss to underwriters.  Should receive check in September.  Continue to gather information and invoices on Pluto umbilical claim.  All claims continue to work well.

Working with TotalFinaElf on outstanding builders risk coverage on Canyon Express.

Working with Burlington on Monet/Hells Canyon claim.

7.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | Jan Actual | Feb. Actual |  |  | March Actual | April Actual | May Actual |  |  | June Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.61 |  | $25.30 | $23.51 |  | $23.04 |  | $24.69 | $24.15 |  |
| Gas ($/mcf) | $10.38 |  | $6.59 | $5.42 |  | $5.70 |  | $4.97 | $3.80 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $10.38 |  | $8.50 | $7.52 |  | $7.02 |  | $6.59 | $6.21 |  |
| With Hedge | $6.60 |  | $5.84 | $5.56 |  | $5.36 |  | $5.15 | $4.96 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,941 |  | 8,125 | 8,848 |  | 8,735 |  | 8,433 | 7,791 |  |
| Gas (mmcf/d) | 56.9 |  | 64.2 | 62.2 |  | 67.9 |  | 63.9 | 49.4 |  |

*Gas production decline in June reflects watering out of Apia field.