WEEKLY SUMMARY

#### SEPTEMBER 21-27, 2001

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – The data room showings are complete.  Twelve companies participated.  Moved due date on bids to September 21 at the request of two companies that could not travel to their headquarters for approval due to the terrorist attack on New York.   Expect to accept a bid today.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Evaluating a lump sum proposal for project.  Meeting with pipeline companies to access interest in building and owning the host platform and export system.  Plan to begin ordering long lead items in October.

- Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 30% BCP, 15% ACP) - Received board approval on this opportunity.  Mariner plans to lay off a portion of its 50% BCP, 25% ACP working interest.  Burlington has committed to WI 50% BCP, 25% ACP .  BP will retain a WI 50% ACP.

- Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (Planned WI 40% BCP, 20% ACP) - Received management approval on this Westport operated shelf opportunity.  Westport is currently on location drilling a 13,500' PTD well ($6.5MM DHC).   The primary target is a Trim 'B' seismic amplitude anomaly at 12,100'.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF SEPTEMBER 27, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement G. K. Harless D. S. Huber A. D. Keel S. D. Josey M. A. Wichterich M. C. van den Bold T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: J. S. Hudson cc: D. cc: C. L. Loegering |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – The data room showings are complete.  Twelve companies participated.  Moved due date on bids to September 21 at the request of two companies that could not travel to their headquarters for approval due to the terrorist attack on New York.   Expect to accept a bid today.

- Pluto (Deepwater) (Mississippi Canyon 674/718) (51% WI) – After a flowline surge treatment, the rate increased from 37 MMCFPD to 43 MMCFPD.

- Yosemite (Deepwater) (Green Canyon 516) (50% WI) – After moving the Noble Homer Ferrington onto the location and installing the subsea blowout preventer, the wellbore was cleaned out and circulated with completion brine.  The “P56” interval was perforated from 11,128’ to 11,156’ and a gravel pack completion was installed.  The “P58” interval was perforated from 10,974’ to 11,012’ and a gravel pack was installed. Operations are now underway to run the production tubing.  It is anticipated the well will be completed by the end of the first week in October.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – Evaluating a lump sum proposal for project.  Meeting with pipeline companies to access interest in building and owning the host platform and export system.  Plan to begin ordering long lead items in October.

- EXPLORATION & LAND

  - Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 30% BCP, 15% ACP) - Received board approval on this opportunity.  Mariner plans to lay off a portion of its 50% BCP, 25% ACP working interest.  Burlington has committed to WI 50% BCP, 25% ACP .  BP will retain a WI 50% ACP.

  - Roaring Fork (Shelf - 450' WD) (South Timbalier 316) (Planned WI 40% BCP, 20% ACP) - Received management approval on this Westport operated shelf opportunity.  Westport is currently on location drilling a 13,500' PTD well ($6.5MM DHC).   The primary target is a Trim 'B' seismic amplitude anomaly at 12,100'.

  - Texaco Farmout - East Breaks - Finalizing agreements.

  - Western Gulf of Mexico Lease Sale - OCS Sale 180 - Mariner was the high bidder on 13 deepwater blocks.  Twelve of the bids were with Pioneer 50% and the remaining bid was 100% Mariner.  As of today, three blocks have been awarded with the remaining ten blocks moving into phase 2 of the MMS’ evaluation.

3.	FINANCE

  - Revolver Debt - At September 6, 2001, we continue to have no borrowings against our $80 million Bank of America-led revolving credit facility, and we had short-term investments of $13.1 million.

Our mid-year borrowing base redetermination is currently in progress.  We have requested no change to the $80 million borrowing base at this time.  We have schedule a bank meeting on September 29 to review management and strategy changes.

3.2	Accounts Payable Imaging System – We are beginning implementation of a system to image and further automate our accounts payable processing system.  System is expected to be operational in the fourth quarter of 2001.

4.	LEGAL

  - King Kong – Finalizing the purchase order terms for the umbilical this afternoon.

  - Roaming Fork – Working on Participation Agreement(s) with Westport and Samedan.

  - TGS Seismic Acquisition Agreement – Revising agreement to incorporate some commercial changes.

4.	LEGAL (CONTINUED)

  - Aconcagua – Reviewing bidders’ comments to Purchase and Sale Agreement form.

  - Falcon – Working with Falcon team and Pioneer on (i) a binding letter agreement for the purchase of the umbilical and 10” pipeline (long-lead items) from Coflexip; and (ii) a potential turnkey contract with Coflexip covering additional aspects of the Falcon development project.

  - Swordfish – Currently working on participation agreement with Burlington.

  - McClelland – Working with Land to finalize Farmin Agreement with Texaco/TFE.

  - Dulcimer Litigation – Richard Weser to e deposed on September 28 and Kelly Zelikovitz to testify at hearing on motion to enforce prior settlement on October 9.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $24.50 - $23.50 effective September 19.

WTI moved from $23.50 - $22.75 effective September 21.

WTI moved from $22.75 - $18.75 effective September 24.

WTI moved from $18.75 - $18.50 effective September 25.

  - NYMEX Gas.  The 12 month forward Nymex price as of September 26 is $2.68 per MMBTU; quotes by month are as follows:

| OCT. | NOV. | DEC. | JAN. | FEB. | MAR. |
| --- | --- | --- | --- | --- | --- |
| $1.83 | $2.27 | $2.63 | $2.84 | $2.84 | $2.81 |

The October Nymex contract expired on September 26 at $1.83 per MMBTU.  The three day closing average for the contract was $1.89 per MMBTU.  The contract on Wednesday was trading in the mid to upper $1.80’s until storage numbers were released indicating another strong weekly injection total of 91 BCF leaving storage at 86% full with four weeks remaining in the injections season.

- ADMINISTRATION

  - Insurance – Finalized Pluto tree builders risk claim and forwarded final proof of loss to underwriters.  Should receive check in September.  Continue to gather information and invoices on Pluto umbilical claim.  All claims continue to work well.

Working with TotalFinaElf on outstanding builders risk coverage on Canyon Express.

Working with Burlington on Monet/Hells Canyon claim.

7.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | Jan Actual | Feb. Actual |  |  | March Actual | April Actual | May Actual |  |  | June Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.61 |  | $25.30 | $23.51 |  | $23.04 |  | $24.69 | $24.15 |  |
| Gas ($/mcf) | $10.38 |  | $6.59 | $5.42 |  | $5.70 |  | $4.97 | $3.80 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $10.38 |  | $8.50 | $7.52 |  | $7.02 |  | $6.59 | $6.21 |  |
| With Hedge | $6.60 |  | $5.84 | $5.56 |  | $5.36 |  | $5.15 | $4.96 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,941 |  | 8,125 | 8,848 |  | 8,735 |  | 8,433 | 7,791 |  |
| Gas (mmcf/d) | 56.9 |  | 64.2 | 62.2 |  | 67.9 |  | 63.9 | 49.4 |  |

*Gas production decline in June reflects watering out of Apia field.