WEEKLY SUMMARY

#### AUGUST 31 – SEPTEMBER 6, 2001

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – The data room showings are complete.   Twelve companies participated.  Offers are due September 14.

- King Kong/Yosemite (Deepwater) (Green Canyon 472) (50% WI) – Currently completing Green Canyon 473 #2.

Flowline installation to begin in October.  First production is expected by yearend.  Initial rate is estimated at 150 MMCFPD from 3 wells.

- Falcon (Deepwater) (East Breaks 690) (50% WI) – The Falcon Project Team has recommended the subsea development option.  Meeting with Pioneer (45% WI Partner) today to present this recommendation.  Continuing negotiations with pipeline companies.  Target on-line date is early 2003.

- Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 50% BCP, 25% ACP)  - Will seek Board approval on this opportunity.  Mariner plans to lay off half of its 50% working interest with BP retaining a 50% WI.  Have received a letter of intent from Burlington to acquire half of Mariner’s working interest.

CONFIDENTIAL

# MANAGEMENT COORDINATION MEETING OF SEPTEMBER 6, 2001

HELD AT 580 WESTLAKE PARK BLVD., SUITE 1300

## HOUSTON, TEXAS

# PRESENT

| C. K. Burgess R. R. Clark D. M. Clement G. K. Harless D. S. Huber A. D. Keel F. À. Pici S. D. Josey R. W. Webb M. A. Wichterich T. E. Young K. D. Zelikovitz |  | cc: M. A. Altobelli cc: D. L. Faulkinberry cc: J. S. Hudson cc: D. cc: C. L. Loegering cc: J. L. Sheets cc: B. Watsky |  | cc: R. Bowen – ENAC cc: C. Fox – ENAC cc: J. Melendrez – ENAC cc: T. Proffitt – ENAC cc: J. Sherrick – EGEP cc: J. Thompson – ENAC cc: G. Whalley – EWS Note: ENAC – Enron North America Corp. EWS – Enron Wholesale Services EGEP – Enron Global E&P |
| --- | --- | --- | --- | --- |

- OPERATIONS

1.1	Development/Key Producing Fields

- Aconcagua (Deepwater) (Mississippi Canyon 305) (25% WI) – The data room showings are complete.   Twelve companies participated.  Offers are due September 14.

- Pluto (Deepwater) (Mississippi Canyon 674/718) (51% WI) – The well is currently flowing 44 MMCFD and 3200 BCPD.

- King Kong/Yosemite (Deepwater) (Green Canyon 472) (50% WI) –

Currently completing Green Canyon 473 #2.

Flowline installation to begin in October.  First production is expected by yearend.  Initial rate is estimated at 150 MMCFPD from 3 wells.

- OPERATIONS (CONTINUED)

1.1	Development/Key Producing Fields (continued)

d.	Falcon (Deepwater) (East Breaks 690) (50% WI) – The Falcon Project Team has recommended the subsea development option.  Meeting with Pioneer (45% WI Partner) today to present this recommendation.  Continuing negotiations with pipeline companies.  Target on-line date is early 2003.

e.	Black Widow (Deepwater) (Ewing Banks 966 #1) (69% WI) – Well continues to produce 10,000 BOPD, flowing through the larger Morpeth separator.

f.	Garden Banks 240 #3 P&A - The Ocean Intervention II was mobilized to the location.  Primary and secondary plugs have been successfully set and the subsea tree has been removed.  The tubing was cut at 1,900’ and is currently being recovered.  Remaining work includes setting the surface plug, recovering the casing stubs and clearing the site.

2.	EXPLORATION & LAND

  - Swordfish (Deepwater) (Viosca Knoll 917, 961, 962) (Planned WI 50% BCP, 25% ACP)  - Will seek Board approval on this opportunity.  Mariner plans to lay off half of its 50% working interest with BP retaining a 50% WI.  Have received a letter of intent from Burlington to acquire half of Mariner’s working interest.

  - Texaco Farmout – East Breaks – Finalizing agreements.

  - Western Gulf of Mexico Lease Sale – OCS Sale 180 – Mariner was the high bidder on 13 deepwater blocks.  Twelve of the bids were with Pioneer 50% and the remaining bid was 100% Mariner.  As of today, no blocks have been awarded.

3.	FINANCE

  - Revolver Debt - At September 6, 2001, we continue to have no borrowings against our $80 million Bank of America-led revolving credit facility, and we had short-term investments of $12.7 million.

Our mid-year borrowing base redetermination will commence once we furnish our June 30, 2001 reserve report to the bank group, which was sent to the banks on August 30, 2001.  We have requested no change to the $80 million borrowing base at this time.   We have requested no change to the $80 million borrowing base at this time.

3.	FINANCE (CONTINUED)

3.2	Project Finance – Based on a recommendation for a sub-sea tieback instead of a floating production facility at Falcon, we will suspend work on financing an FPS using the MARAD XI guarantee program.

3.3	Accounts Payable Imaging System – We are beginning implementation of a system to image and further automate our accounts payable processing system.  System is expected to be operational in the fourth quarter of 2001.

4.	LEGAL

  - Falcon Development Project – Working on pro forma contracts for major components to be included in bid packages.

  - Aconcagua Marketing – Continuing to meet with lawyers and landmen representatives of potential bidders to explain Canyon Express Agreements.  Form of Purchase and Sale Agreement to be sent to prospective bidders today.

  - Swordfish – Working with Land to finalize Farmin Agreement with Amoco.

  - McClelland – Working with Land to finalize Farmin Agreement with Texaco/TFE.

  - Dulcimer Settlement  - Amerada Hess is now taking the position that a settlement was never reached.  All other parties have filed motions with the Texas and Louisiana courts to compel enforcement of the settlement terms.

  - King Kong – Finalizing contract with Allseas.

5.	GAS & OIL SALES

  - West Texas Intermediate posted prices:

WTI moved from $24.00 - $23.75 effective August 29.

WTI moved from $23.75 - $23.25 effective August 30.

WTI moved from $23.25 - $24.00 effective August 31.

WTI moved from $24.00 - $23.75 effective September 4.

  - NYMEX Gas.  The 12 month forward Nymex price as of September 5 is $3.00 per MMBTU; quotes by month are as follows:

| OCT. | NOV. | DEC. | JAN. | FEB. | MAR. |
| --- | --- | --- | --- | --- | --- |
| $2.42 | $2.72 | $3.05 | $3.19 | $3.16 | $3.09 |

- ADMINISTRATION

  - Insurance – Finalized Pluto tree builders risk claim and forwarded final proof of loss to underwriters.  Should receive check in September.  Continue to gather information and invoices on Pluto umbilical claim.  All claims continue to work well.

Working with TotalFinaElf on outstanding builders risk coverage on Canyon Express.

Working with Burlington on Monet/Hells Canyon claim.

Management meeting to review current administration issues is scheduled for September 7.

7.	PRODUCTION

Mariner’s oil and gas prices (restated net of transportation) and production are as follows:

|  | Jan Actual | Feb. Actual |  |  | March Actual | April Actual | May Actual |  |  | June Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### Monthly Pre-Hedge Prices: |  |  |  |  |  |  |  |  |  |  |
| Oil ($/bbl) | $25.61 |  | $25.30 | $23.51 |  | $23.04 |  | $24.69 | $24.15 |  |
| Gas ($/mcf) | $10.38 |  | $6.59 | $5.42 |  | $5.70 |  | $4.97 | $3.80 |  |
| Year-to-Date Weighted Average Gas Prices ($/MCF): |  |  |  |  |  |  |  |  |  |  |
| W/O Hedge | $10.38 |  | $8.50 | $7.52 |  | $7.02 |  | $6.59 | $6.21 |  |
| With Hedge | $6.60 |  | $5.84 | $5.56 |  | $5.36 |  | $5.15 | $4.96 |  |
| Production: |  |  |  |  |  |  |  |  |  |  |
| Oil (bbl/d) | 8,941 |  | 8,125 | 8,848 |  | 8,735 |  | 8,433 | 7,791 |  |
| Gas (mmcf/d) | 56.9 |  | 64.2 | 62.2 |  | 67.9 |  | 63.9 | 49.4 |  |

*Gas production decline in June reflects watering out of Apia field.