| To: | Dwayne Hart |  |  |
| --- | --- | --- | --- |
| From: | Brian Redmond | Department: | HPL |
| Subject: | Transition Items | Date: | April 17, 2001 |

The following summarizes outstanding action items to be completed by AEP and Enron prior to Close.  I would appreciate your help in moving these along in AEP and I will do the same in Enron.  Give me a call if you have any questions.

1.	IT Systems:	Enron moving certain HPL employees to space on the 15th floor of 1201 Louisiana on 20 April.  AEP will have data center ready by 1 June.  Enron (T. Yanowski) has submitted protocol to AEP (B. Simpson) describing systems interfaces and initial test of interface occurred on 4/19—web connection was successful but 2 router issues remain to be resolved.  Enron (B. Gray) drafting a space and equipment utilization agreement that addresses pre and post closing cost allocation.

ENA Actions:	Enron (T. Yanowski/B. Gray) submit final protocol and utilization agreement to AEP following retest of IT interface.

AEP Actions:	AEP (D. Simpson) review and comment on protocol and utilization agreement.

Combined Actions:	Retest IT interface on 4/20 to solve router issues.

2.	Reallocation of Proceeds:	Amendment sent to AEP adjusting allocation of proceeds between HPL stock purchase and pre-paid lease amounts.

ENA Actions:	None (B. Redmond/A. Koehler)

AEP Actions:	Respond with comments or signify agreement (D. Hart/G. Prescott)

3.	Bank accounts after Close:	Amendment sent to AEP covering how A/P and A/R bank accounts of HPL will be handled after Closing.

ENA Actions:	None (M. Perkins/A. Koehler)

AEP Actions:	Respond with comments or signify agreement (J. Soward/G. Prescott)

- Swaps for Fixed Price Deals:	Agreement reached on how swaps will be handled.  .

ENA Actions:	Enron (T. Rohauer/A. Koehler/David Baumbach) to send form of confirmations to AEP for review.

AEP Actions:	Respond with comments or signify agreement (F. Hilton/G. Prescott)

- CWIP/PP&E Protocol:	Revised protocol sent to AEP setting forth treatment of PP&E and Construction Work in Process.  Meeting held on Houston on 17 April to discuss and resolve.  Flat files from SAP system sent to AEP.

ENA Actions:	None (J. Coffey/A. Koehler)

AEP Actions:	Respond with comments or signify agreement with protocol and flat files containing PP&E info.

- Procurement and Materials Management Protocol:	Revised protocol sent to AEP setting forth guidelines for Procurement and Materials Mgmt.  Meeting held on Houston on 17 April to discuss and resolve.

ENA Actions:	None (J. Coffey/A. Koehler)

AEP Actions:	Respond with comments or signify agreement

- HR Issues:	Finalize arrangements for employees transferring to AEP.

ENA Actions:	None (F. Mayes/M. Cash).

AEP Actions:	Resolve vacations carryover questions and cash balance questions. Finalize arrangements with respect to legal/regulatory resources supporting HPL.  Send letters sent to individuals who will not have a position with AEP after Close.

- Replacement of Enron Guarantees:	Form of guarantee substitution and release agreements sent to AEP for review.

ENA Actions:	Provide current HPL net obligations under guarantees and send to AEP (T. Rohauer/A. Koehler)

AEP Actions:	Review and comment on substitution and release agreement or signify agreement (F. Hilton/G. Prescott).  Contact counterparties to obtain their agreement.

- Business Operations:	Discussions ongoing regarding back-office functions and resources before, during, and after the Closing Date.

ENA Actions:	Discussions ongoing as to how business ops functions will be carried out before, during and after the Closing Date. ENA (B. Hall) developing a written responsibility sheet to submit to AEP

AEP Actions:	AEP to review and comment or signify agreement.

- Books & Records:	Data Retention Schedule for archived documents to be agreed upon by AEP and ENA.

ENA Actions:	Finalize and send to AEP proposed retention schedule.

AEP Actions:	AEP (D. Cohen/G. Prescott) to review and comment or signify agreement.

- Amendments to Schedules:	Enron (A. Koehler) has sent amended schedules to AEP to reflect changes in contracts, guarantees and fixed price agreements.

ENA Actions:	Continue to monitor HPL and update schedules as required.

AEP Actions:	AEP (G. Prescott) to review and comment or signify agreement.