NETCO Structuring Re-Start/Integration Plan

| # Action Items | Person Responsible | Estimated Date of Completion | # Issues/Comments |  |
| --- | --- | --- | --- | --- |
| ### Structuring Model Capabilities |  |  |  |  |
| - Identify model templates for potential NETCO business and transfer to common drive | Power – Jim Meyn Gas – Mark Breese | Complete | Location of files: Power (Basic Swap/Option) – M:\power2\pricing\Pwr_strc97.xls Other Power Models – M:\user_pub\todd\models Gas – O:\Gas Structuring\Requested files |  |
| - Coordinate with Research and/or IT to ensure proper technical support for models at time of restart | Berney Aucoin Vince Kaminski IT Rep – NETCO? | Week of Jan. 7th | Research has historically provided technical support/maintenance for EXOTICA library functions. We need to identify an IT/quant person with Visual Basic coding skills to maintain this library. Ideally, the same person supporting the code for the risk books would maintain this library in the new company. Meeting to be set up for week of 1/7 to coordinate/transfer this capability from Research to NETCO. |  |
| - Transfer models into new IT domain. | Jay Webb | TBD | In coordination with overall NETCO file transfer date |  |
| - Test models to risk systems | Power – Berney (or designee) Gas – Mark Breese | TBD – should take a day or two | Once #3 is complete, this process can begin. The timeframe is contingent on number of issues identified. |  |

| ### Deal Processes/Controls |  |  |  |  |
| --- | --- | --- | --- | --- |
| - Establish standard contract forms for identified commodity products | Legal, Credit, Commercial Teams | TBD |  |  |
| - Establish deal approval process. | Office of Chairman, Commercial Teams | TBD | Will there be a RAC-like entity for NETCO? |  |
| ### Back Office Execution/Reporting Capability |  |  |  |  |
| - Formalize deal capture process for deals from marketing. | Commercial Leads, Structuring Power/Gas Risk Leads | TBD | Will there be a deal ticket process or automatic entry into risk system? |  |
| - Address P&L reporting standards | Accounting | TBD | Accural vs. MTM? ; Origination? |  |
| - Develop Cash Flow reporting mechanisms | Risk/Accounting, Structuring, Credit | TBD | Tilted Swaps, Option premiums, etc. |  |